Front cover. Data on this page comes from the title page and can be edited there. Delete “Document no. …” if you do not use it.

[Company name (optional)] Company Name to be used by Noble Denton only.

Dunarea East Wind Farm Environmental and Social Management Plan (ESMP) Midmar Callatis S.R.L.

Report no.: 10587683-R-06, Rev. C Document no.: 10587683-R-06-C Date: 23-04-2026

| Title page. 1) Displayed on front cover. 2) Displayed in footer on Page 1 onwards. |  |  |
| --- | --- | --- |
| Project name:1 | Dunarea East Wind Farm | DNV Italy S.r.l. Energy Systems Risk - Italy - 2530 Via Energy Park Vimercate 20871 Italy Tel: +39039 689 9905 07013490961 |
| Report title:1 | Environmental and Social Management Plan (ESMP) |  |
| Customer:1 | Midmar Callatis S.R.L., Mamaia Boulevard 158, 9th floor, Office 2 Constanta, Constanta County Romania |  |
| Customer contact: | Romario Zoga |  |
| Date of issue:1 | 23-04-2026 |  |
| Project no.: | 10587683 |  |
| Organization unit: | Risk - Italy - 2530 |  |
| Report no.:1,2 | 10587683-R-06, Rev.1,2 C |  |
| Document no.:1 | 10587683-R-06-C |  |
| Applicable contract(s) governing the provision of this Report: |  |  |

Objective:

Objective of the report is to provide the ESMP of the Dunarea East Wind Farm.

| Prepared by: |  | Verified by: |  | Approved by: |
| --- | --- | --- | --- | --- |
| Chiara Gabba Senior ESG Consultant |  | Luca Lisciotto Senior ESG Consultant |  | Kenza Chraibi Head of Section Risk Management Southern Europe |

Mouseover for guidance.

| Internally in DNV, the information in this document is classified as: |  |  |
| --- | --- | --- |
| The classification below should reflect the Sensitivity setting for this file. | Can the document be distributed internally within DNV after a specific date? |  |
|  | No | Yes |
| ☐ Open | -- | -- |
| ☒ DNV Restricted |  |  |
| ☐ DNV Confidential3 | ☐ | ☐ [yyyy-mm-dd] |
| ☐ DNV Secret3 |  |  |
| For documents classified as Open and DNV Restricted, the below section (Additional authorised personnel) should be removed 3)Additional authorised personnel for distribution within DNV: |  |  |
| SURNAME, Name; e-mail; Business unit (e.g. M-SQ-RE). |
| SURNAME, Name; e-mail; Business unit (e.g. M-SQ-RE). |
| SURNAME, Name; e-mail; Business unit (e.g. M-SQ-RE). |

| Keywords | ESMP, ESIA, Wind Farm, Romania |
| --- | --- |

| Rev. no. | Date | Reason for issue | Prepared by | Verified by | Approved by |
| --- | --- | --- | --- | --- | --- |
| A | 2025/12/05 | Draft report | CG | LL | KC |
| B | 2026/02/10 | Final report | CG | LL | KC |
| C | 2026/04/23 | IESC comments implementation | CG | LL | KC |

Copyright © DNV 2026. All rights reserved. Unless otherwise agreed in writing: (i) This publication or parts thereof may not be copied, reproduced or transmitted in any form, or by any means, whether digitally or otherwise; (ii) The content of this publication shall be kept confidential by the customer; (iii) No third party may rely on its contents; and (iv) DNV undertakes no duty of care toward any third party. Reference to part of this publication which may lead to misinterpretation is prohibited.

The text below shall be included in reports predominantly comprising advisory / second­party services. If the report pertains solely to conformity assessment / independent third-party services, the inclusion of the below disclaimer is not required and may be omitted by deleting this page in its entirety.

Disclaimer

Independence, impartiality, and advisory limitations

This document contains content provided by DNV. Please note the following:

Ethical safeguards
To maintain integrity and impartiality essential to its third-party roles, DNV performs initial conflict­of-interest assessments before engaging in advisory services.

Priority of roles
This report is generated by DNV in its advisory capacity, subsequent to conflict-of-interest assessments. It is separate from DNV’s responsibilities as a third-party assurance provider. Where overlap exists, assurance activities conducted by DNV will be independent and take precedence over the advisory services rendered.

Future assurance limitation
The content in this document will not obligate or influence DNV’s independent and impartial judgment in any future third party assurance activities with DNV.

Compliance review
DNV’s compliance with ethical and industry standards in the separation of DNV’s roles is subject to periodic external reviews.

Table of contents

ACRONYMS	5

1	INTRODUCTION	7

1.1	Purpose	7

1.2	Project ESHS Risk Management Approach	8

1.3	Project Description	9

2	DUNAREA EAST WIND FARM ESHS MANAGEMENT SYSTEM	11

2.1	Project Owner’s Management System Concept	11

2.2	Project Requirements, Regulations and Standards [PLAN]	13

2.2.1	Project Owner’s Code of Conduct and Policies	13

2.2.2	National Legislation and Permitting	14

2.2.3	EU and International Legislation	14

2.3	ESHS Commitments Register	16

2.4	Project Owner–level ESHS management plans [PLAN]	16

2.5	Contractor-level ESHS Management Plans [PLAN]	22

2.5.1	EPC Contractor ESHS Plan (EPC-ESHS Plan)	22

2.5.2	EPC Contractor Human Resources Policy	24

2.5.3	EPC Contractor Construction Management Plans (CMP)	24

2.6	Operational ESHS Management Framework	26

3	ESHS PROJECT ORGANISATION	26

3.1	ESHS management project organization	26

3.2	Project Owner’s ESHS Roles and Responsibilities [PLAN]	26

3.3	EPC Contractor ESHS Roles and Responsibilities [PLAN]	30

4	ESHS MANAGEMENT CONTROLS	31

4.1	General Approach	31

4.1.1	Management of Unplanned Events	32

4.1.2	Management of Cumulative Impacts	32

4.2	EPC Contractor Self-verification Program [DO]	33

4.2.1	EPC Subcontractor Management [DO]	33

4.2.2	EPC Contractor Inspections and Audits	34

4.2.3	EPC Contractor Action Tracking, Non-conformance and Incident Response and Notification System	34

4.2.4	EPC Contractor Monitoring and Reporting	35

4.3	Project Owner’s ESHS Oversight and Assurance Program	35

4.3.1	Project Owner’s ESHS Oversight (Monitoring) [DO]	35

4.3.2	Project Owner’s Regular ESHS Oversight Reporting [DO]	36

4.3.3	Project Owner’s Solutions ESHS Assurance Audits [CHECK]	36

4.3.4	Key Performance Indicators (KPI) [CHECK]	36

4.4	Incident and Non-conformances Reporting, Investigation and Corrective Actions [ACT]	36

4.5	ESHS Reporting	38

4.6	External Reporting [ACT]	39

5	MANAGEMENT OF CHANGE [DO]	40

6	ESHS TRAINING [DO]	43

6.1	Objectives	43

6.2	EPC Obligations	43

7	MANAGEMENT REVIEW [CHECK]	44

APPENDIX A RELEVANT LAWS AND REGULATIONS	45

APPENDIX B COMMITMENT REGISTER	48

APPENDIX C MONITORING PLAN	95

List of Tables

Table 2-1 Project ESHS Management Planning Structure	12

Table 2-2 Project Owner-level Construction ESHS Management Plans	18

Table 2-3 EPC-ESHS Plan content	23

Table 3-1 Key Project Owner staff and associated responsibilities	27

Table 4-1 Reporting requirements	38

List of Figures

Figure 1-1 Project Layout	10

Figure 1-2 Dimensions of the proposed wind turbine	10

Figure 2-1 Project ESHS Management System Process	12

Figure 5-1 ESHS Change Management Process	41

# ACRONYMS

| Acronym | Meaning |
| --- | --- |
| ATS | Action Tracking System |
| C-ESMP | Contractor Environmental and Social Management Plan |
| CLO | Community Liaison Officer |
| CMP | Contractor Management Plan |
| E&S | Environmental and Social |
| EBRD | European Bank for Reconstruction and Development |
| EHS | Environmental, Health and Safety |
| EIA | Environmental Impact Assessment |
| EPC | Engineering, Procurement and Construction (Contractor) |
| ESHS | Environmental, Social, Health and Safety |
| ESIA | Environmental and Social Impact Assessment |
| ESMP | Environmental and Social Management Plan |
| ESMR | Environmental and Social Monitoring Report |
| ESMS | Environmental and Social Management System |
| EU | European Union |
| GD | Government Decision |
| GE | General Electric |
| GEO / OUG | Government Emergency Ordinance |
| H&S | Health and Safety |
| HR | Human Resources |
| HSE | Health, Safety and Environment |
| IESC | International Environmental and Social Consultant |
| IFC | International Finance Corporation |
| ILO | International Labour Organization |
| ISO | International Organization for Standardization |
| ISO 14001 | International Standard for Environmental Management Systems |
| ISO 45001 | International Standard for Occupational Health and Safety Management Systems |
| KPIs / KPI | Key Performance Indicators |
| kV | Kilovolt |
| MW | Megawatt |
| NCR | Non-Conformity Report |
| OECD | Organisation for Economic Co-operation and Development |
| OHS | Occupational Health and Safety |
| OM / MO | Ministerial Order |
| PPE | Personal Protective Equipment |
| PRs | Performance Requirements |
| PSs | Performance Standards |
| PUZ | Zonal Urban Plan (Plan Urbanistic Zonal) |
| PV | Photovoltaic |
| ROW | Right of Way |
| SA | Societate pe Acțiuni (Joint Stock Company) |
| SEA | Strategic Environmental Assessment |
| SEN | National Energy System |
| SEP | Stakeholder Engagement Plan |
| TOR | Terms of Reference |
| UN | United Nations |
| UNFCCC | United Nations Framework Convention on Climate Change |
| WB | World Bank |

# INTRODUCTION

## Purpose

The Dunarea Wind Farm Project is one of Romania’s largest onshore renewable energy initiatives. Originally conceived as a single integrated project with a total capacity of 600 MW, it is located in Constanța County, southeast Romania. The Project is jointly implemented by Consenswind and Midmar Callatis, with support from Rezolv Energy (hereafter “Project Sponsor/Owner”), a UK-based project sponsor.

Initially referred to as the “Adamdel” project, it was later renamed Dunarea Wind Farm and subsequently divided into two technically and geographically distinct components:

- Dunarea East Wind Farm, located in Deleni Commune (Project Company: Midmar Callatis, hereafter “the Project Company”), and

- Dunarea West Wind Farm, located in Adamclisi Commune (Company: Consenswind).

While the two sub-projects share a common connection point to Romania’s National Energy System (SEN), they were developed as standalone projects from the outset, in line with national permitting requirements based on territorial-administrative boundaries. This document focuses exclusively on Dunarea East Wind Farm (hereafter “the Project”), which is at a ready-to-build stage. In this regard, the Project Company is Midmar Callatis S.A., while Rezolv Energy, acts as the Project Owner/Sponsor.

Environmental and Social Impact Assessment (ESIA) has been prepared for the Project, in line with the environmental and social policies of international lenders, including adherence to the IFC Performance Standards (2012) and EBRD Performance Requirements (2019). The international ESIA process was initiated in 2023 by ERM and subsequently resumed and completed in 2025 by DNV Italy S.r.l (hereafter “DNV” or “International Environmental and Social Consultant - IESC”), focusing specifically on Dunarea East Wind Farm.

This report defines the Environmental and Social Management Plan (ESMP) for managing the environmental and social aspects of the Project.

The purpose of this ESMP is to:

- Provide an overview of the environmental and social policies, regulations and standards applicable to the Project to all project staff, including contractors;

- Document and direct the Project Owner’s personnel and guide the Engineering, Procurement and Construction (EPC) Contractor for the Project on how Project Environmental, Social and Health & Safety (ESHS) risks are managed during the construction stage of the Project to conform with applicable policies, regulations and standards and ensure the Project commitments are attained. This includes:

  - (i) establishing measures to be applied,

  - (ii) communicating requirements to project staff, including contractors, and

  - (iii) oversight of requirements implementation, as detailed further in this ESMP;

- Clarify ESHS compliance assurance roles and responsibilities during the construction stage of the Project;

- Ensure that adequate processes are in place to appropriately monitor construction activities against Project ESHS policies, regulations and standards;

- Ensure reporting systems are developed and implemented to communicate ESHS compliance performance to Project Owner’s leadership and further to all project staff, including contractors; and

- Facilitate continual improvement and ESHS compliance assurance.

This ESMP details the ESHS management processes associated with the construction and commissioning stages of the Project. This ESMP and associated management plans will be revised to accommodate any new mitigation required and reflect lessons learned from the ESHS monitoring.

The ESMP will be subsequently updated and revised as appropriate for the operational stage of the Project to reflect the different ESHS risks at that stage and any lessons-learned to date – referred to as the Operation-ESMP. The Operation-ESMP, along with supporting operational management plans, will be drafted during the end of the construction stage and disclosed not later than two months before the start of commercial operations. While primarily focused on construction and commissioning, this ESMP also incorporates selected mitigation and management measures relevant to the transition into operations, to ensure continuity and alignment with future operational requirements.

This ESMP provides an overview of the processes to identify, avoid, mitigate, and manage Project ESHS risks during construction. The ESMP is the central document of the Project ESHS management system and is supported by a series of subordinated ESHS management plans and procedures implemented at Company and Contractor levels:

- Project Owner Level ESHS Management Plans – see Figure 2-1 in section 2 for an overview of the various management plans. These plans lay out the processes implemented by Midmar Callatis SA to ensure Project policies, standards and commitments are attained during the construction stage of the Project and guide the EPC Contractor on the requirements and management plans to be implemented for the Project as part of their ESHS management system.

- Contractor Level ESHS Management Plans referred to in this ESMP as Contractor Management Plans (CMP) – see section 2.5 for an overview of the ESHS management plans to be put in place by the EPC Contractor to ensure implementation of the Project policies, standards and commitments during own Project construction activities.

## Project ESHS Risk Management Approach

The management of the Project’s ESHS risks will follow a structured hierarchy of documents:

- Project ESMP and Project Owner–Level Management Plans: these documents define the overarching requirements, performance objectives and policies for the Project.

- Contractor Level ESHS Management Plans (developed by the EPC): the EPC Contractor must prepare a complete set of Contractor Level ESHS Management Plans based on and consistent with the Project ESMP and the Project Owner–Level Management Plans. These plans, together with all associated method statements, must be submitted to the Project Owner for approval.

- Subcontractor ESHS Plans: the EPC must ensure that all subcontractors and service providers develop and implement ESHS procedures consistent with the approved Contractor Level ESHS Management Plans.

Implementation responsibilities can be summarized as follows:

- EPC Contractor: develops the Contractor Level ESHS Management Plans and method statements, implements and enforces these plans across all EPC activities and across all subcontractors, and conducts periodic internal monitoring of implementation and reports findings to the Project Owner.

- Project Owner: reviews and approves the Contractor Level ESHS Management Plans and conducts its own independent monitoring of EPC performance and reports findings to Lenders.

- Lenders / Independent Advisors: carry out independent audits of the Project’s ESHS performance in accordance with lender requirements.

This cascade ensures that the Project ESMP and Owner-Level requirements are systematically translated into actionable Contractor procedures, and that ESHS performance is monitored at multiple levels throughout the Project lifecycle.

## Project Description

The Dunărea East Wind Farm is located in the extra-urban area of Deleni Commune, within Constanța County, southeastern Romania (Figure 1-1). The project area lies entirely outside built-up zones, encompassing predominantly agricultural land, pastures, and farm roads, as defined in Urban Planning Certificate No. 50/02.03.2022.

The wind farm will consist of 45 wind turbines, each with a nominal capacity of 6 to 7 MW (depending on the choice of the supplier), for a total installed capacity of up to 315 MW. Permanent infrastructure includes internal access roads, a 33 kV/400 kV substation, underground and overhead electrical lines, and connections to the National Energy System (SEN).

Municipality

Figure 1-1 Project Layout

At the time of this assessment, the specific turbine model has not been finalized; however, four (4) potential models are under consideration:

four (4) potential turbine models are under consideration:

- Vestas V162 EnVentus with a hub height of 125 m and a rotor diameter of 162 m;

- Goldwind GW165-6.0MW with a 121 m hub height and a rotor diameter of 165 m;

- Nordex N163-7.0MW with a max hub height of 124.5 m and a rotor diameter of 163 m;

- GE Vernova GE164-6.0MW with a maximum hub height of 128 m in some locations and 112 m for other locations where 128m exceeds the aviation threshold and a rotor diameter of 164 m.

Figure 1-2 Dimensions of the proposed wind turbine

  - Hub height – 121 - 128 m

  - Diameter – 162 - 165 m

# DUNAREA EAST WIND FARM ESHS MANAGEMENT SYSTEM

## Project Owner’s Management System Concept

The Project ESHS Management System described in this section refers to the project-specific framework for managing ESHS risks and commitments during construction and commissioning. It does not replace or replicate the corporate ESMS of the Project Owner but outlines the project-level processes, tools, and responsibilities through which ESHS requirements are implemented.

The Project ESHS Management System is based on a four-step iterative process aligned with the Plan-Do-Check-Act model, as represented in Figure 2-1 overleaf. The concept reflects an adaptive management loop that accommodates changes that occur as the Project moves through the various implementation stages.

All of the main activities corresponding to the above four components of the Project ESHS management system are described in the following sections of this ESMP (to facilitate reader orientation, the respective stage of [PLAN], [DO], [CHECK], [ACT] is indicated at the subsection headings).

The Plan-Do-Check-Act model was transposed in the Project’s ESHS Management System following a staged approach, organized in three levels (from A to C), as represented in Figure 2-1.

This process is initiated with the identification of the applicable requirements, regulations and standards and the definition of the principles and leadership commitments stated in the Midmar Callatis SA Code of Conduct & Business Ethics and ESHS Policies. Subsequently, the Project’s ESHS risks and impacts were identified and assessed based on the ESIA performed for the Project. The ESIA identified the embedded ESHS controls and defined the mitigation measures required to address the residual ESHS impacts and ensure that the Project requirements, regulations and standards are met. Addressing the ESHS risks and impacts represents a Project commitment, specifically a commitment by the Project Owner to ensure that these measures will be implemented during the Project execution – either by the Project Owner themselves or via the EPC or other parties.

The ESHS mitigation measures that resulted from the ESIA process were transposed into a Commitments Register, serving as a tool which informs this ESMP and the subordinated ESHS management planning and processes to be implemented at the various levels of the Project organization.

This ESMP is a critical component of the Project ESHS risk management system, providing an overview of the processes and tools to manage Project ESHS risks within the frame of the Plan-Do-Check-Act model. The ESMP also sets the requirements for the management planning (operational controls, performance review and evaluation) to be established and maintained by the Project Owner and the EPC Contractors.

The relationship between the ESMP, Project requirements, regulations, standards (see section 2.2), and the management plans at various levels of the Project ESHS Management System is illustrated overleaf. Table 2-1 provides an overview of the Project ESHS management planning structure, listing the policies, forms, project-specific plans, and other documentation anticipated for the Project. At this stage, the documents are planned and will be developed during the design, construction, and commissioning phases.

Figure 2-1 Project ESHS Management System Process

Table 2-1 Project ESHS Management Planning Structure

| Project Policies | ESMS Management Program and Forms | Project Specific Plan | Project Documentation |
| --- | --- | --- | --- |
| - Environment and Social Policy - Health, Safety and Security Policy - Labour Commitment Policy - Local Content Policy - Code of conduct - workers - Code of conduct - security - Accommodation Management Policy | - Legislation register - Permit matrix - Conditions matrix - Inspection and audit plan - Training matrix - Monitoring matrix - Monthly E&S reporting (construction) - Incident reporting form - Corrective Action Plan (template) - Register of project documentation - Contractor evaluation form - Register of land needs - Monthly E&S reporting operation - Community grievance form - Community grievance log - External consultation Log - Register of impacts and mitigation | - Construction ESMP - Corporate Social Responsibility Plan - Pollution Prevention and Control Plan (including noise, dust, hazardous materials, effluent wastewater) - Biodiversity Management and Monitoring Plan - Biodiversity Action Plan - Habitat Restoration Plan - Invasive Species Management Plan - Waste Management Plan - Labour Management Plan - Chance finds procedure - Stakeholder Engagement Plan - Occupational Health and Safety Plan - Community Health and Safety Plan - Traffic Management Plan - Emergency Preparedness and Response Plan - Contractor Management Plan - Livelihood Restoration Plan - Security Management Plan | - TOR for E&S roles - Project Schedule - Owner E&S Schedule of obligations for Contractors |

## Project Requirements, Regulations and Standards [PLAN]

Midmar Callatis SA and its EPC Contractors are required to meet a number of key ESHS requirements, regulations and standards as outlined below. This ESMP is intended to support the transposition of these standards into Project implementation.

### Project Owner’s Code of Conduct and Policies

Midmar Callatis SA will develop a set of overarching ESHS company policies, as listed below, and has committed to implementing these on the Project to guide and ensure conformance to the Project Requirements, Regulations and Standards. These apply to all activities related to the Project, including the construction works program and all staff working on the Project:

- Project Environment and Social Policy

- Project Health, Safety and Security Policy

- Project Labour Commitment Policy

- Project Local Content Policy

- Project Code of conduct - workers

- Project Code of conduct - security

- Worker Accommodation Policy

These policies establish the framework for the Project’s environmental, social, health and safety management processes as further developed and defined within this ESMP.

Other relevant Project Owner (Corporate) Policies

- Anti-bribery and corruption policy

- Code of conduct and ethics

- Contracts and Procurement Policy

- Cyber Security Policy

- Equal Opportunity and Discrimination Policy

- Health and Safety Policy for Outside the workplace and Site Visits

- Corporate Health and Safety Policy

- Personal data and Processing Policy

- Speak up Policy

- Supplier Code of Conduct

### National Legislation and Permitting

Appendix A summarises key environmental legislation documents applicable to the Project.

The Project Owner and its EPC Contractor will comply with all national laws, regulations and codes of practice requirements and fulfil all applicable regulatory requirements.

To ensure this, the Project Owner will maintain a Legal Register and Permit and Conditions Register throughout the project life cycle to consolidate all applicable environmental and social compliance obligations for the Project.

The EPC Contractor will set up a process for tracking and implementing any relevant regulatory changes and requirements updates for their activity.

The Permit Register constitutes an integral part of the EPC Contract. The up-to-date version of the register (updated as changes occur) is available at all times for both the Project Owner and the EPC Contractor though the document sharing and communication platform established for the Project.

### EU and International Legislation

#### International Conventions and Protocols

International conventions ratified by Romania and relevant to the Project. include the following:

- The Kyoto Protocol on Climate Change (UNFCC): Romania became a signatory to the UNFCC in 1998 with a full ascension in 2002.

- Basel Convention on the Control of Transboundary Movements of Hazardous Wastes and their Disposal (12/22/1995)

- Convention on Biodiversity of United Nations (Romania became part in 1994)

- International Union for Conservation of Natural Resources Red List of Threatened Species

Additional details on the above-indicated international conventions and protocols are provided in Appendix A.

#### International Environmental and Social Policies and Standards

- IFC Performance Standards (2012);

- EBRD Environmental and Social Policy and Performance Requirements (2020)

- OECD Common Approaches

- UN Voluntary Principles on Security and Human Rights;

- International Labor Organization (ILO) Conventions;

- Applicable requirements listed in IFC’s/WB General Environmental, Health, and Safety (EHS) Guidelines, relevant IFC industry specific EHS Guidelines including but not limited to:

  - IFC/WB Environmental, Health, and Safety General Guidelines (2007);

  - IFC/WB Environmental, Health, and Safety Guidelines for Wind Energy (2015);

  - IFC/WB Environmental, Health, and Safety Guidelines for Electric Power Transmission and Distribution (2007);

  - IFC/EBRD Guidelines for workers accommodations (2009);

  - IFC Good Practice Note on Non-Discrimination and Equal Opportunity;

  - IFC Good Practice Note – Managing Retrenchment;

  - IFC Handbook – ESMS Implementation;

  - IFC Stakeholder Engagement- Good Practice Handbook for Companies Doing Business in Emerging Countries;

  - IFC Good Practice Note – Addressing Grievances from Project-Affected Communities;

  - IFC Good Practice Manual – Doing Better Business Through Effective Public Consultation and Disclosure;

  - IFC Handbook for Labour and Working Conditions - Measure & Improve Your Labour Standards Performance;

  - IFC Guide to Health Impact Assessment (2009);

  - WB Guidance Note on Managing the Risks of Adverse Impacts on Communities from Temporary Project Induced Labor Influx (2006);

  - IFC Good Practice Handbook to Cumulative Impact Assessment and Management: Guidance for the Private Sector in Emerging Markets (2013);

  - IFC/WB Environmental, Health, and Safety Guidelines for Construction Materials Extraction (2007);

  - IFC/WB Environmental, Health, and Safety Guidelines for Water and Sanitation (2007);

  - IFC Good Practice Note Managing Contractors’ Environmental and Social Performance (2017).

The applicable version of these documents, including relevant appendices and supplements, is the latest revision published at the time of writing this document.

## ESHS Commitments Register

Upon completion of the ESIA process, the mitigation measures addressing the project's potential impacts as defined in the ESIA package were transferred into an ESHS Commitments Register (the Commitments Register) (Appendix B).

The ESHS Commitments Register consolidates the applicable ESHS mitigation measures defined in the ESIA package as actionable measures, management and monitoring activities for implementation during Project execution stages.

The ESHS Commitments Register was developed in an easily understandable format, allowing it to be used as a tool by the Project ESHS staff during Project execution. For ease of use and implementation, the Commitments Register is organized to provide for each commitment indication on:

- the Project stage (i.e. construction and operation) the respective commitment applies to,

- responsibility for implementation (i.e. Project Owner or EPC or both),

- Project location/site the respective commitment applies to, and

- the Project Owner’s and EPC management plan ensuring implementation of the commitment.

In turn, the Commitments Register informs the Project Owner and the EPC Contractors’ Management Plans, which detail the resources and processes to be implemented to ensure the implementation of the commitments.

A printout of the Commitments Register represents an integral part of this ESMP and is provided in Appendix B of this document. The ESHS Commitments Register includes, in the case of each item, indication of the management plan(s) ensuring the implementation of the respective commitment.

## Project Owner–level ESHS management plans [PLAN]

The Project Owner is overall responsible for implementing the Project ESHS mitigation measures. To ensure this, several topic-specific ESHS Management Sub-Plans will be produced to facilitate the implementation of Project commitments, requirements, regulations and standards.

The Project Owner-level Construction Phase Management Plans are the following (note that at this stage, the documents are planned and will be developed before construction):

- Construction ESMP

- Corporate social responsibility Plan

- Subcontractor Management CMP

- Pollution Prevention and Control Plan (including noise, dust, hazardous materials, effluent wastewater)

- Topsoil Management and Site Reinstatement CMP

- Biodiversity Management and Monitoring Plan

- Biodiversity Action Plan

- Invasive Species Management Plan

- Waste Management Plan

- Labour Management Plan

- Chance finds procedure

- Stakeholder Engagement Plan

- Occupational Health and Safety Plan

- Community Health and Safety Plan

- Traffic Management Plan

- Emergency Preparedness and Response Plan

- Contractor Management Plan

- Livelihoods Restoration Plan

- Habitat Restoration Plan

- Security Management Plan

Supporting forms and templates developed as part of the project ESMS for implementation of the ESMP and supporting management plan requirements are as follows:

- Legislation register

- Permit matrix

- Conditions matrix

- Inspection and audit plan

- Training matrix

- Monitoring matrix

- Monthly E&S reporting

- Incident reporting form

- Corrective Action Plan (template)

- Register of project documentation

- Contractor evaluation form

- Register of land needs

- Monthly E&S reporting operation

- Community grievance form

- Community grievance Log

- External consultation Log

The Project ESHS Management Sub-Plans detail the management and implementation processes required to achieve commitments, requirements, regulations and standards. The main roles of the Project ESHS Management Plans are to:

- Define the processes in place to ensure that the Project Owner as an organization implements the Project commitments, requirements, regulations, and standards under their direct responsibility.

- Define the compliance and assurance processes, ensuring that the work planned and performed is conducted according to the Project ESHS commitments, requirements, regulations and standards.

- Ensure that the Project Owner implements ESHS oversight of the EPC Contractors to measure the effectiveness of their self-verification processes with ESHS commitments, requirements, regulations and standards.

- Define and communicate to the EPC Contractors the requirements regarding the specific management procedures they must implement during Project execution.

The Project Management Sub-Plans will be structured to include but not be limited to the topics in the following table.

Table 2-2 Project Owner-level Construction ESHS Management Plans

| Project ESHS Management Plan | Aspects covered |
| --- | --- |
| Pollution Prevention and Control Plan | - General pollution prevention and protection measures - Pollution prevention and protection measures at hazardous materials storages, such as bunding storage areas, tank overfilling prevention measures, etc. - Spill prevention containment measures around sensitive equipment, installation of appropriate spill clean-up equipment and development of response procedures - Measures at source to prevent pollutants from entering the pathway - Actions to be followed in case pollutants enter the pathway - Management of spill-contaminated soil - Wastewater discharge and management - Construction dust mitigation and air quality monitoring - Noise management, - Noise abatement/mitigation measures - Noise monitoring - Hazardous materials storage and handling - Maintenance of construction machinery and vehicles to minimize emissions, leaks, and excessive noise generation, including routine inspections and compliance with required performance standards. - Implementation of soil protection and erosion control measures. |
| Biodiversity Management Plan | - Plan for implementing mitigation measures identified in the ESIA related to the Project’s impact on biodiversity. - Mitigation strategy (how the mitigation hierarchy has been followed) - Requirements for pre-construction check surveys - Management and monitoring measures during the construction phase of the project - Roles and responsibilities - Measures to avoid the introduction and/or spreading of invasive alien species |
| Waste Management Plan | - Non-hazardous and hazardous waste management, including: - Waste hierarchy implementation (i.e. reduction at source, reuse, recycling, energy recovery, responsible disposal); - Identification and classification of wastes; - Waste register; - Waste handling (i.e. collection, segregation and containers, storage, treatment, transport and documentation, disposal); - Waste duty of care process (waste transfer, waste consignment provisions); - Monitoring and reporting. |
| Labour Management Plan | - Training and skill development activities; - Employee grievance mechanism; - Camp and worker accommodation management aspects - Measures for fair treatment, non-discrimination, and equal opportunity in employment. - Requirements related to the provision of safe and healthy working conditions and the health of workers - Management of potential communicable diseases associated with the construction workforce. - Behavioural code of conduct for workers when outside of work and interaction with the local community - Contractor employment practices conformance, reporting and monitoring - Management measures related to child labour, forced labour, and third-party workers. |
| Chance finds procedure | - Chance finds procedure - Chance finds training, management and response - Interface and coordination with relevant authorities |
| Stakeholder Engagement Plan (including external grievance mechanism) | - Stakeholder identification and mapping - Stakeholder analysis - Previous engagement activities - Stakeholder engagement plan and record-keeping - Grievance mechanism - Monitoring and evaluation - Internal and external reporting - Roles and responsibilities |
| Occupational Health and Safety Management Plan | - Safety principles and philosophy - H&S policies and commitments - Project H&S objectives - H&S management system structure - H&S leadership, organization, competence, communication - Contractors H&S management - PPE requirements and enforcement - Non-conformances and incident reporting, investigation and lessons learned - H&S audit & review - H&S performance monitoring/ improvement - H&S records and documents control |
| Community Health, Safety and Security Management Plan | - Security arrangements roles and responsibilities - Site access (project personnel identification, visitors identification, vehicles identification etc.) - Security-related communication arrangements - Interface with host government agencies and public security forces - Provisions to ensure compliance with regulations and good industry practice regarding: - Security personnel selection and employment - Security personnel rules of conduct, - Security personnel training, equipment - Monitoring of compliance and investigation process of non-compliance acts - Security training program including: - Code of Conduct modules specific to security personnel - Voluntary Principles on Security and Human Rights - Grievance mechanism - Operational noise management measures to minimise disturbance to nearby communities, including turbine noise monitoring, use of noise-reduction operational controls, and procedures for addressing community noise complaints. |
| Traffic Management Plan | General management plan defining common control measures, standards and procedures for construction traffic management aimed at guiding contractors on applicable construction traffic planning and management requirements. - Site access and haulage routes (for general and over-dimensioned vehicles) - Road traffic management including on-site and off-site/public roads speed limits, vehicle inspection requirements, operating rules and procedures - Dust, air emissions, noise abatement requirements and measures - Access roads management - Road-related accidents prevention - Local traffic signage - Timing of deliveries - Road’s closure - Road’s cleaning - Abnormal load road safety and management requirements - Communication in advance of heavy and abnormal load construction traffic through communities - Training of drivers and equipment operators - Community awareness program on traffic-related risks, in line with SEP provisions - Monitoring system - Internal monitoring and reporting - Contractor traffic and transportation management planning requirements - Operational requirements to ensure that construction vehicles are used efficiently and safely, including avoidance of unnecessary idling, adherence to speed limits, and minimization of noise and emissions during movements. |
| Emergency Preparedness and Response Plan | Provision of a consistent and systematic approach to ensure effective control and management of emergencies that may be encountered during project development on project sites. - roles and responsibilities, chain-of-command and communication framework - decisional workflow in case of emergency - different emergency tiers response teams: - notification procedure - potential emergency scenarios and their management - media and public relations during emergency - training and drills requirements - emergency contact details |
| Contractor Management Plan | - Subcontractor pre-qualification criteria - Subcontractor onboarding requirements - Define the approach to managing the E&S performance of contractors, subcontractors, and other third parties during the various phases of the project. - Program for audit of E&S performance of EPC contractors and subcontractors, specifying the frequency of audit (at least monthly during the construction phase), reporting and roles and responsibilities |
| Livelihoods Restoration Framework | - Livelihood restoration principles and activities - Eligibility and entitlements - Planning and implementation - Monitoring and evaluation - Accidental damages compensation process for future unforeseen impacts. |

## Contractor-level ESHS Management Plans [PLAN]

EPC Contractor is responsible for the implementation of the ESHS mitigation associated with the execution of the Project construction activities.

To ensure this, the EPC Contractor is required to define and implement their own ESHS compliance monitoring and assurance processes for the Project. These will be outlined in EPC Environmental and Social Management Plan (EPC-ESHS PLAN) and topic-specific Contractor Management Plans (CMP).

For the purpose of this ESMP, the term “Construction Management Plans (CMPs)” is used as a generic term to refer to the set of management plans, procedures and method statements developed and implemented by the EPC Contractor to address specific ESHS impacts associated with construction activities, in line with this ESMP and the Project Owner-level ESHS Management Plans.

The EPC Contractor shall ensure that all requirements set out in the Project-level ESHS Management Plans, relevant to EPC and subcontractor activities, are appropriately transposed and detailed within the EPC-ESHS Plan and associated CMPs.

The CMPs shall be compliant with the ESIA documentation package, the Commitments Register, the Project Requirements Regulations and Standards referred to in section 2.2 of this ESMP including national and EU regulations, EBRD ESRs and IFC PSs.

The Project Owner will review and approve the EPC-ESHS PLAN and the CMPs in line with the Project documents approval process. No construction work is allowed to be performed by the EPC or its subcontractors until the EPC-ESHS Plan and CMPs are pre-approved by the Project Owner, in line with the Project’s formal documents approval process.

### EPC Contractor ESHS Plan (EPC-ESHS Plan)

The EPC-ESHS Plan is the operational control document defining EPC Contractor’s self-verification and assurance processes to ensure the Project ESHS commitments are implemented at site level.

The EPC-ESHS Plan will detail the roles and responsibilities, the self-verification and assurance processes put in place at the EPC organization level to ensure the requirements of this Project ESMP and the ESHS Commitments are met. This will include all aspects related to staffing, roles and responsibilities, resources, self-verification and assurance processes, communication, and management of non-conformances.

The EPC-ESHS Plan will be structured to provide, as minimum, the information in the following table.

Table 2-3 EPC-ESHS Plan content

| EPC-HSE Plan Suggested Sections | EPC-ESHS Plan Required Content |
| --- | --- |
| Introduction | - Purpose & objective - Reference to EPC ESHS Policies and Procedures - Applicable ESHS Requirements, Regulations and Standards |
| Project ESHS Management | - EPC Project ESHS management concept - EPC ESHS Project management documents (EPC-ESHS Plan, CMPs, Subcontractor Method Statements, ESHS requirements etc.) |
| Project Organization | - Overall EPC ESHS Project Organization - EPC ESHS Staffing, Roles and Responsibilities |
| ESHS Management Controls | - EPC ESHS Self-verification (daily/weekly etc., oversight inspections of own and subcontractor activities, joint inspections with Project Owner, monitoring etc.) - EPC ESHS Assurance (internal and external audits, management review etc.) - Action Tracking System (system for recording and monitoring of ESHS corrective actions/measures until closure) - Non-conformity Notification, Recording and Corrective Action (ESHS NCR system) - ESHS Incident Reporting and Investigation - ESHS Monitoring Program - ESHS Reporting (daily, weekly, monthly, KPI reporting etc.) - ESHS Documentation Management (ESHS records management) |
| Subcontractors Management | - Roles & responsibilities - Subcontractor ESHS management planning/method statement requirements - Subcontractor requirements for ESHS self-monitoring and reporting to EPC |
| Communication Arrangements | - Internal Project communication arrangements (EPC – Project Owner communication) - External communication (communication with authorities, external Project stakeholders, etc.) - Emergency communication arrangements |
| ESHS Training Program | - Types of ESHS training - Training planning, delivery and tracking |
| Change Management | - ESHS Change Management Process (interfaces with overall Project Change Management process) - ESHS assessment of Project/Design changes. |

The structure provided in the table above is a suggestion only. While the EPC may alter the structure of the HSE Plan as needed to align with its management system requirements, the above-indicated content is to be included as a minimum and in a user-friendly and fit-for-purpose format.

### EPC Contractor Human Resources Policy

The EPC Contractor will also provide overarching human resources (HR) policies demonstrating compliance with legal and other requirements stipulated in this ESMP (e.g. IFC PS2). The policy will include detailed information on workforce induction, information on rights, child and forced labour, equal opportunity, migrant workers, promotion of local employment opportunities, labour unions, worker accommodation requirements, provision for retrenchment plans, security personnel, influx management etc. The EPC Contractor will ensure that core labour requirements align with legislation and other requirements and are cascaded down to contracting chains to all subcontractors and suppliers of core materials. The EPC Contractor must be able to evidence this transfer of responsibilities down the contracting chain. Each sub-contractor must demonstrate an HR Policy aligned with the EPC HR Policy.

### EPC Contractor Construction Management Plans (CMP)

To ensure consistency and clarity across Project documentation, a standardised nomenclature has been adopted for ESHSS management plans. Project-level documents are defined as “Management Plans”, while EPC Contractor deliverables are referred to as “Construction Management Plans (CMPs)”, covering the same subject areas at implementation level.

The CMPs required to be put in place by the EPC Contractor will generally mirror the topics addressed in the Management Plans set at Project owner level. However, the CMPs are required to present further site-specific implementation details, i.e., how the EPC Contractor and its subcontractors will implement the requirements outlined in the corresponding Project-level Management Plans and in the EPC Contract.

To allow flexibility to the EPC Contractor in defining procedures in line with its own management system, the mitigation measures addressing the specific ESHS impacts may be implemented through Management Plans, Procedures and Method Statements (collectively referred to herein as CMPs), as deemed appropriate by the EPC Contractor. Notwithstanding this flexibility, the EPC Contractor shall ensure that CMPs addressing, as a minimum, the below-indicated specific topics are developed and implemented throughout the Project execution:

- Pollution Prevention and Control CMP (including, among others, air, noise, water supply and wastewater, hazardous materials management, etc.)

- Biodiversity Management and Monitoring CMP

- Topsoil Management and Site Reinstatement CMP

- Waste CMP

- Chance Finds Procedure (pertaining to earthworks operations).

- Labour CMP (including employment, working conditions and worker accommodation aspects)

- Traffic CMP

- Occupational Health and Safety CMP and associated procedures

- Emergency Preparedness and Response CMP

- Contractor Management CMP (for management of EPC second and third-tier subcontractors and subcontractor management of their subcontractors)

Certain Project-level Management Plans, such as the Stakeholder Engagement Plan and Livelihood Restoration Plan, are implemented at Project Owner level and are not required to be replicated as standalone CMPs. However, the EPC Contractor shall comply with and support the implementation of the relevant requirements, as applicable.

In defining the mitigation and management measures to be included in the above CMPs, the EPC Contractor shall use as key reference documents, the present ESMP, provisions of the Project ESIA and the Commitments Register provided in Appendix B to this ESMP.

Project stakeholder engagement activities and community relationships will be managed by the Project Owner in line with the Project Stakeholder Engagement Plan. While contractors are not required to perform Project-related stakeholder engagement, the Project Owner will work with the contractors to ensure that their CSR-related activities will align with those the Project Owner envisaged, as applicable.

The EPC Contractor CMPs will be informed by the Project (Company)-level ESHS Management Plans (refer to Section 2.4 above) and shall be generally structured to provide the following information:

- Objectives of the management plan/purpose and scope,

- Reference documents (indication of other Project-level documents and EPC CMPs of relevance for the management plan; reference to relevant applicable standards);

- Identification of Project activities/operations associated with the impacts addressed by the respective CMP and triggering the implementation of all or part of the respective CMP requirements;

- Description of management practices employed to implement impact mitigation and ensure accomplishment of related commitments;

- Roles and responsibilities;

- Subcontractors’ requirements (including those addressing ESHS aspects in the subcontractor method statements);

- CMP requirements implementation monitoring and reporting;

- Staff training needs.

Prior to construction, the Project Developer will ensure that all ESHS management plans are fully aligned with applicable permit conditions and contractual requirements. The ESMP will be updated as necessary to reflect any additional or revised plans identified during detailed design or EPC Contractor mobilisation.

The above list represents the minimum set of CMPs expected from the EPC Contractor. Additional plans, procedures or method statements may be developed by the EPC Contractor as required by its construction methodology, risk profile, or contractual obligations, provided that all ESMP commitments are fully addressed.

## Operational ESHS Management Framework

This section provides a framework for the ESHS Management planning to be put in place for the operational stage of the Project. The ESHS Management during operation will ensure that the mitigation measures to be implemented at the operational stage as defined in the Project ESIA and all ESHS commitments applicable at the operational stage are met.

It is envisaged that for the management of the ESHS aspects associated with the operation stage, a similar approach to the management processes detailed in this ESMP will be considered for the ESHS management and performance monitoring.

It is currently envisaged that the operations-stage ESHS Management Framework will comprise the following topic-specific ESHS management aspects:

- Pollution Prevention Management Plan (including, among others, noise, spill prevention, contaminated land and hazardous materials management)

- Site Reinstatement Monitoring Plan

- Occupational H&S Management Plan

- Emergency Preparedness and Response Plan.

- Stakeholder Engagement Plan;

- Community Investment Plan.

- Livelihood Restoration plan (if ongoing obligations are applicable)

These operations-stage management plans will be based on the construction management plans, modified based on lessons learned and anticipating the activities of the operations phase. It is expected that the operation stage ESHS management planning documents will be more concise and targeted specifically at the operation of the Project.

The structure of the operational stage management plans will generally follow the requirements applicable for the construction management plans as specified in this ESMP, adapted to meet operation stage risks and issues as needed.

The above-indicated framework is indicative at this stage and will be refined at the stage of the operational readiness planning. The ESMP will therefore be updated in response to this, prior Project enters operation.

# ESHS PROJECT ORGANISATION

## ESHS management project organization

The Project Owner’s ESHS management organization chart will be defined before construction.

## Project Owner’s ESHS Roles and Responsibilities [PLAN]

The Project Owner is ultimately responsible for ensuring that all Project activities comply with the Project ESHS policies, regulations and standards. The Project Owner will therefore establish an appropriate organizational structure, responsibilities, practices and will ensure the resources necessary for the ESHS management during the Project execution. Indicated staff may sit within Project Owner or may be part of the Owner’s Engineer organization.

Specific main responsibilities of key Project Owners staff are summarized in Table 3-1 below. The staff job descriptions detailing individual responsibilities will be aligned with the requirements summarized herein.

Table 3-1 Key Project Owner staff and associated responsibilities

| Role | Responsibility |
| --- | --- |
| Project Director | - Overall accountability for the Project including delivery in line with applicable national and international standards. - Ensures allocation of sufficient resources for the ESMP and supporting sub-plan implementation including for ESHS organization, permitting, training, equipment and qualified personnel. - Ultimate responsibility for ensuring implementation of required corrective actions including in response to identified ESHS non-compliances or incidents. - Ensures periodical review of the ESMP effectiveness in line with the provisions of this plan. |
| ESG Manager/ Project Social Manager | - Appropriately qualified professional familiar with ESHS aspects associated with internationally financed projects implementation. - Performing duties both at corporate level and partially on site. - Performing duties both at corporate level and supporting on site CLO. - Provide functional support to the field staff to implement the social requirements of this ESMP and of the Project Owner’s management system; - Coordinate the implementation of the Stakeholder Engagement Plan; - Provide timely information to communities on all Project works through regular meetings with stakeholders and ensure that long term relationships are not negatively impacted. - Provide information on potential issues with local communities and stakeholders and contribute to implementing specific measures to prevent and mitigate risks. - Identify key stakeholders, requiring engagement in the frame of Project stakeholder engagement processes/activities and update regularly the stakeholder mapping in response to stakeholders’ activities and their relationship with the Project. - Monitor local developments with potential to impact Project activities, and report to the Project Manager. - Ensure that stakeholder engagement activities are documented and evidence (e.g. Minutes of Meetings) are kept on file. - Perform regular review and monitoring of SEP implementation. - Coordinate and manage implementation of the Project Grievance Mechanism. - Ensure Project Grievance Committee Meetings are formally documented and recorded; - Coordinate preparation of responses to complainants and agree content with other members of the Project Grievance Committee; - Responsible for ensuring responses to complainants are provided in line with the Grievance Mechanism provisions - Report to Project Management Team on grievance management. - Take active role in the in the identification of community needs and assist in the decision process regarding Project Owner’s community investment program. - Responsible for the successful implementation of Project Owner’s community investment program. - Oversee Project external communications; - Responsible for the Project information disclosure, mass media coverage/press releases. |
| EHS Manager | - Oversee implementation of the Employer’s Construction Management Plan (including supporting sub-plans) - Oversee implementation of Contractor ESHS Management plans and supporting documentation for use on-site - Liaise on a day to day basis with the Contractor ESHS Manager. - Daily site walkarounds - Ensure that all Contractors adhere to the ESHS policies - Monitor implementation of Contractor OHS procedure and advise Contractor (s) to drive the implementation of national and Lender standards and procedures at the site - Review and approve Contractor ESHS procedures (as requested in this document) before work commences. - Review and comment on method statements (Any “strong” comments will be subject to discussion and clarification with the EPC Contractor) - Collate, report and submit all ESHS monthly incident statistic reports as reported by Contractor - Conduct weekly inspections and monthly audits on behalf of the Employer and to ensure corrective actions are monitored and documented as required by this ESHS CMP (including worker audits an audit of CF procedures) - Confirm that all site personnel and employees are informed of site safe working procedures and practices so that they can fulfil their responsibilities. - Verify Contractor provisions for medical preparedness and facilities are readily available for all employees and that records are adequately maintained - Verify adequacy of contractor Emergency Preparedness, including appropriate training and test run scenarios and to ensure contingency plans are current. - Liaise with Site Manager to provide regular updates regarding ESHS matters - Oversee incidents investigation or near-miss events as necessary or required. Including compilation and completion of any required documentation - Analyse root causes to determine safety measures to prevent future incidents and influence the implementation of corrective actions - Ensure efficient ESHS communication via ESHS Committee Meetings, attendance and sharing information from HSE meetings - Provide out of hours emergency contact service - Oversee implementation of management of known sites of cultural heritage importance. |
| H&S Supervisor | - Perform oversight inspections of the EPC Contractors’ and subcontractors’ activities to ensure they align with Project, health and safety management requirements and with the CMPs/method statements provisions pertaining to health, safety and environment. - Provide feedback on inspections findings to the EHS Manager. - Provide HSE advice and training/deliver toolbox talks to field teams. - Report on HSE compliance and corrective actions implementation to the EHS EHS Manager. - Record HSE incidents and follow up on closure by EPC. - Participate in internal and external HSE audits. - Report to the ESHS Manager on daily basis and in agreed format on all health, safety and environmental matters and activities performed. |
| E&S Supervisor | - Support EHS and Social Manager to oversee delivery of deliver on site EHS activities in compliance with project requirements. |
| Community Liaison Officer | - Acts as local liaison between the Project and the community/local stakeholders and maintains positive relationship with them. - Provide timely information to local community members on all Project works through regular meetings with stakeholders and ensure that long term relationships are not negatively impacted. - Provide information to Project management on potential issues with local communities and stakeholders and contribute to implementing specific measures to prevent and mitigate associated risks - Take active role in identification of community needs and assist in the decision process regarding the Project’s community investment program. Contribute to the successful implementation of the Project’s community investment program. - Identify key stakeholders, requiring engagement in the frame of the Project stakeholder engagement processes/activities and support with updating regularly the stakeholder mapping in response to stakeholders’ activities and their relationship with the Project. - Monitor local community developments with potential to impact Project activities, and report to the Communications & Community Relations Manager. - Support with the Grievance Mechanism implementation at field level. Assist local community members in filing their grievances as needed. - Report on all activities performed to the Communications & Community Relations Manager on daily basis and agreed format. |

## EPC Contractor ESHS Roles and Responsibilities [PLAN]

It is EPC Contractor`s responsibility to ensure that ESHS compliance is achieved according to the requirements and processes defined in this ESMP. In attaining this objective, the EPC Contractor establishes and maintains through its own ESHS Management System a documented process to identify risks and impacts, implements adequate management measures to mitigate these in line with the Project Requirements, Regulations and Standards specified in section 2.2 of this ESMP. EPC Contractor ESHS monitoring of its own activities and its subcontractors ESHS performance is referred to as ‘self-verification’ and forms the first level of ESHS compliance monitoring under this ESMP.

The EPC Contractor is responsible for:

- Self-verification of its own compliance by maintaining a system to manage ESHS aspects and impacts in line with Project Owner’s and its own management system requirements;

- Ensuring that all ESHS Non-conformances and incidents are reported and dealt with effectively and that lessons are learned;

- Ensuring their organizations have adequate resources and expertise for ESHS compliance monitoring and control to meet the ESMP requirements;

- Keeping the Project Owner fully informed of any ESHS issues;

- Recording and reporting monitoring observations, required actions and raising non-conformance reports where appropriate;

- Instructing own and subcontractors’ staff in their responsibilities with respect to compliance assurance and incident reporting and response;

- Ensure facilitation of any grievances they may receive into the Project Grievance Mechanism

- Cooperating with the Project Owner in relation to ESHS compliance assurance activities;

- Participating in joint inspections, performance reviews and audits as required by the Project Owner;

- Providing Project Owner with access to monitoring records (including all relevant documentation and databases) as required;

- Ensuring adequate expertise, planning and resources are in place to appropriately identify ESHS risks sufficiently in advance of construction, in order to ensure compliance;

- Identifying ESHS risks as part of its planning processes and through implementation of appropriate mitigation measures and communicating these to its workforce;

- Reporting to the Project Owner on ESHS performance, including KPIs on weekly and monthly basis in a commonly agreed format;

- Maintaining updated registers that capture the range of compliance monitoring and assurance information necessary to demonstrate that Project ESHS standards are being met during construction works execution and reporting on this to the Project Owner.

To ensure implementation of the above, the EPC Contractor is required to structure their organization to include sufficient and adequately qualified ESHS staff. The EPC Contractor is responsible for determining the required number of ESHS personnel to ensure that Project ESHS policies, regulations and standards are met throughout works execution.

Furthermore, the EPC Contractor is responsible to ensure that their subcontractors implement throughout their Project activities the requirements set forth in this ESMP and subordinated plans. For this purpose, the EPC Contactor is required to put in place adequate, documented processes for supervision and monitoring of subcontractor responsibilities.

EPC Contractor’s ESHS team is to include appropriately qualified personnel covering following roles (individual positions may combine multiple roles as appropriate):

- 1 x ESHS Manager(s) (responsibilities including Environmental, Health and Safety, and Cultural Heritage aspects) (must be EPC employee)

- 1 X Human resource officer (part time)

- 1 x Social officer (must be EPC employee) (part time / shared role)

- 2 x Senior HSE supervisor (must be EPC employee)

- HSE Supervisors (may be EPC or subcontractor employee)

  - Minimum of one HSE officer to 50 persons on site (per subcontractor) (day and nighttime as needed)

- to ensure permanent presence of one HSE Supervisor on each construction work site and each shift.

In case, during project execution, the monitoring of EPC Contractor’s ESHS performance as performed by the Project Owner indicates insufficient ESHS oversight, compliance assurance resources or practices by the EPC or subcontractors, the Project Owner is entitled to enforce required corrective actions on the EPC Contractor. This may include requiring the EPC Contractor to allocate additional ESHS staff and resources.

# ESHS MANAGEMENT CONTROLS

## General Approach

ESHS Controls in place during the Project construction stage are based on an ESHS compliance assurance (monitoring and reporting) process to ensure that ESHS Project policies, regulations and standards are met.

Project Owner’s management controls are focused on the following:

- implementation of the Project’s ESHS Management System described in this ESMP,

- implementation by the EPC Contractor of the Project Policies, Regulations and Standards,

- oversight of EPC Contractor’s activities, and

- compliance assurance to verify that the works are performed according to the Project Policies, Regulations and Standards and in line with ESHS management system.

This ESHS compliance assurance process (including the full range of environmental, occupational health and safety, labour and working conditions, socio-economic, community safety and cultural heritage aspects) is implemented at two levels:

- First level: EPC Contractor’s Self-Verification program (inspections, monitoring, reporting) to demonstrate compliance with ESHS policies, regulations and standards, and to provide evidence that EPC meets their obligations. Includes oversight of subcontractors.

- Second level: Project Owner’s Oversight and Assurance activities, including subcontractor management.

Oversight is performed by the Project Owner’s ESHS staff to ensure that Project Owner’s own and EPC Contractor’s activities (including their ESHS self-verification) are aligned with the Project standards and the provisions of this ESMP. This includes review of EPC ESHS reports, documentation, monitoring data, procedures & plans, undertaking formal site inspections and attending meetings with EPC Contractors to drive performance and address issues.

Assurance activities are performed by personnel (or specialized service providers) not directly involved in the works being checked, to provide an additional layer of assurance beyond self-verification and oversight and measure the compliance of Project activities. Assurance process comprises targeted audits and formal reviews. Assurance activities are typically detailed and focused on defined risk areas or guided by feedback from the results of the self-verification and oversight activities.

In addition to the above, independent audits of compliance with Project Requirements, Regulations and Standards and including both Project Owner’s and EPC Contractor’s performance are performed periodically, typically on annual basis.

The controls put in place to manage, monitor, measure and report compliance with Project ESHS policies, regulations and standards during the Project construction stage are outlined in this ESMP section.

### Management of Unplanned Events

The Project implements measures to reduce the likelihood of unplanned events and to manage their consequences if they occur. This includes health and safety, vehicle and traffic risks, waste, hazardous substance releases, fire, natural hazards, and turbine-related risks.

The Project follows the relevant ESHS Management Plans (e.g., Occupational Health & Safety Plan, Emergency Preparedness Response Plan, Waste Management Plan, Pollution Prevention and Control Plan) to ensure that:

- Risks are identified in advance and preventive measures are applied.

- Responsibilities are clearly assigned for monitoring, reporting, and responding to incidents.

- Emergency response procedures are in place to control and mitigate any consequences.

- Contractors and staff are trained on safety and emergency procedures.

- Monitoring, inspections, and adaptive measures are applied as needed.

### Management of Cumulative Impacts

The Project assesses potential cumulative impacts in combination with other existing and planned developments. While the Project’s contribution is expected to be minor, measures are applied to manage cumulative effects, including:

- Coordination with other developers, local authorities, and stakeholders to minimize combined impacts on sensitive receptors.

- Monitoring of key environmental and social aspects to identify any unexpected cumulative effects.

- Adaptive management to respond to any trends that indicate increasing impacts.

- Alignment with regional programs or initiatives that support the sustainable management of shared resources or ecosystems.

## EPC Contractor Self-verification Program [DO]

EPC Contractor is required to operate an Environmental and Social Management System (ESMS) in alignment with the principles of ISO14001 and ISO45001, which requires self-verification of compliance in accordance with the plan-do-check-review cycle (ESMS accreditation to ISO14001 and ISO45001, although recommended, is not a requirement).

As part of its construction works planning, EPC Contractor is required to prepare and implement an EPC ESHS Plan and topic-specific Contractor Management Plans (refer to sections 2.5.1 and 2.5.2). These EPC Contractor ESHS management planning documents will detail how the EPC Contractor complies with the specific Project ESHS (including environmental, occupational health and safety, labour and working conditions, socio-economic, community safety and cultural heritage aspects) policies, regulations and standards through a self-verification program including:

- Performing ESHS inspections and audits of own (EPC) and subcontractors’ activities;

- Performing ESHS monitoring;

- Implementation of a non-conformance and incident notification and response procedure;

- Implementation of an EPC Contractor ESHS Action Tracking System.

### EPC Subcontractor Management [DO]

The EPC Contractor must coordinate, supervise and monitor all its Subcontractors and ensure that safe practices are implemented, and work is conducted safely and in strict compliance with the Project Company ESMP. The EPC Contractor must prepare a Subcontractor Management Plan defining its approach to managing the ESHS performance of their contractor, subcontractors, and other third parties during the various phases of the project. The contractor management approach will be consistent with the general principles described within IFC Good Practice. Managing Contractors’ Environmental and Social Performance and will include a program for audit of E&S performance of EPC contractors and subcontractors, specifying frequency of audit (at least monthly during construction phase), reporting and roles and responsibilities.  The EPC must verify the sufficient subcontractor's environmental and social safety management system. Personnel from subcontractors will be treated the same way as those from the EPC Contractor.

The EPC Contractor's management team will be responsible for ensuring sub-contractor performance, including:

Adequately informing sub-contractors of the requirements of the Project ESMP (this document) and the Contractor C-ESMP and ensuring they can adhere to the requirements.

- Making sub-contractors fully aware of all the E&S and occupational health and safety (OHS) and labour rights requirements that must be adhered to through back-to-back provision contract documentation.

- Identifying the procedures for monitoring and reporting sub-contractor performance and integrating this into overall site reporting requirements.

The EPC-ESHS Management Plan must include organization charts for the roles set out above. The EPC Contractor must be able to evidence to the Owner of the subcontractor's ESHS qualification, which must be based on demonstrated capability in ESHS management. Risks and hazards associated with the subcontractor's work must be identified and addressed in the EPC Contractor ESMS.

### EPC Contractor Inspections and Audits

To provide assurance that the provisions of the topic-specific management plans/method statements are implemented effectively, EPC Contractors are required to implement a program of documented inspections and audits at Project sites and the associated facilities addressing own activities and those performed by subcontractors.

This includes undertaking walk-around inspections during construction works execution to visually monitor that mitigation measures are implemented, undertaking joint inspections with the Project Owner, and engagement with project-affected parties, stakeholders and regulators. These activities will also include, in addition to the ESHS matters, inspection of subcontractors’ workforce management aspects (including labour and working conditions and workers accommodation) against Project Requirements, Regulations and Standards with quarterly frequency.

EPC Contractor’s internal audits will be performed in line the EPC Contractor`s management system procedures as approved by the Project Owner. As a minimum ESHS internal audits are to be performed by the EPC Contractor on annual basis. Focused audits or performance reviews addressing specific aspects as required in line with the Project stage are to be performed every 6 months. The audits are to be performed by an interdisciplinary team of appropriately qualified health and safety, environmental and social auditors. Project Owner’s ESHS staff may join the EPC audit team and participate in the EPC Contractor’s internal audits.

### EPC Contractor Action Tracking, Non-conformance and Incident Response and Notification System

In response to any issues, observations, non-conformances and incidents, the EPC Contractor is to propose appropriate corrective actions and record these (including responsibilities and timescale for completion) in its own ESHS (including environmental, occupational health and safety, labour and working conditions, socio-economic, community safety and cultural heritage aspects) Action Tracking System (ATS). The ATS shall be implemented to ensure recording and follow-up of Non-conformances and incidents and their associated corrective actions.

Project Owner’s ESHS management staff will regularly review EPC Contractor’s ATS, typically on weekly basis, and will follow-up on progress to confirm closure of measures.

A two-tier non-conformances management process has been defined for the Project (refer to section 4.4) following a risk-based approach in line with the Project Owner’s Non-Conformance Management Procedure. Non-conformances identified as result of inspections, monitoring and audits performed are recorded by EPC Contractor as actions to be addressed in line with their own management systems and reported to Project Owner in the monthly reports as a minimum.

EPC Contractor is required to implement their own ESHS Non-conformances and Incident Reporting and Investigation procedures. All ESHS incidents and near misses will be notified to the Project Owner. Incidents will be notified immediately as they occur, while near misses will be reported on weekly basis.

The Project Owner reserves the right to carry out its own investigations of EPC accidents/incidents/near-misses/non-conformances or assist the EPC investigation teams.

Project Owner’s ESHS Manager will review the Non-conformances and incidents reports of the EPC Contractor. Project Owner’s ESHS Manager will regularly meet relevant EPC Contractor representatives to review the Action Tracking System and status of actions progress and closure.

### EPC Contractor Monitoring and Reporting

The procedures for monitoring implementation and outcomes of the ESHS mitigation measures, ESHS KPIs and environmental and social monitoring are defined by the EPC Contractor in their CMPs and method statements. The monitoring frequencies, parameters, methodology and duration are determined based upon the site activities requiring monitoring and are assessed on a case-by-case basis dependent upon construction activity type and location. The EPC Contractor is responsible for reporting monitoring results to the Project Owner on monthly basis.

## Project Owner’s ESHS Oversight and Assurance Program

### Project Owner’s ESHS Oversight (Monitoring) [DO]

ESHS oversight is aimed at monitoring construction activities to determine whether environmental, occupational health and safety, labour and working conditions, socio-economic, community safety and cultural heritage mitigation measures implemented by EPC Contractors are effective (i.e. whether these avoid, minimise the impacts as intended, or whether work practices require revision).

During construction stage, ESHS oversight monitoring is coordinated by the Project Owners ESHS Manager and performed through ongoing review and follow-up on EPC Contractor’s weekly and monthly reports and on non-conformance/incident reporting, as well as through inspections of the construction worksites.

The ESHS oversight inspections are performed regularly, on a monthly basis, and are intended to highlight key EPC Contractor conformance aspects, and their outcome is used to determine the required actions. In addition to the regular monthly inspections, unscheduled inspections (spot-checks) of critical/key Project areas are performed as needed. The locations and timing of the unscheduled inspections are determined based on the ongoing Project activities and issues, as informed by the EPC Contractor’s weekly/monthly reports and the non-conformance/incident reporting outcomes.

The ESHS oversight is aimed at addressing all Project ESHS aspects and worksites and ensuring that each of them are visited by the Project Owner’s ESHS management site weekly as a minimum or more often as needed in response to ongoing issues and ESHS management needs.

Checklists may be used in support of the field inspections which may be organized based on specific ESHS topics addressing key aspects associated with the construction works being inspected.

Inspections, observations and findings are discussed with EPC ESHS representatives to determine and agree on any actions required.

Project Owner’s ESHS oversight (monitoring) reports are generated as simple records to include:

- indication of the construction works/site inspected;

- indication of the construction activities inspected;

- observation notes providing description of positive aspects, good practice or issues/non-compliances identified;

- photographic evidence of the observations made/issues identified.

Where ESHS oversight (monitoring) inspections identify issues or Non-conformances, the remedial actions required in response are discussed and agreed with the EPC Contractor and recorded into the EPC Contractor’s ATS.

### Project Owner’s Regular ESHS Oversight Reporting [DO]

A brief ESHS oversight report is provided by the ESHS Manager to the Project Management on monthly basis. The report summarizes the key issues and challenges during the reporting period as resulted from the ESHS oversight inspections and the review of the EPC Contractors’ ESHS reports and ATS status.

Regular reporting is intended to keep the Project Management informed on ESHS aspects, so that direction and feedback can be provided to EPC Contractors and leadership support obtained for addressing key and more strategic issues at appropriate decision levels as applicable.

### Project Owner’s Solutions ESHS Assurance Audits [CHECK]

Environmental, social, health and safety audits of the EPC Contractor are performed on annual basis or upon attaining specific construction works delivery milestones by the EPC Contractor (e.g. 0 – 50%, 50-100% construction works execution).

The ESHS Assurance Audits are conducted primarily by Project Owner’s own staff independent of the activities audited, or by contracted third-party specialists to provide assurance of oversight and self-verification activities.

The EPC Contractors are formally notified about the ESHS audits and their scope which include but may not be limited to:

- EPC Contractor ESHS organization/staffing adequacy;

- EPC Contractor ESHS documentation;

- Implementation by EPC Contractor of the ESMP and CMPs, method statements and specific ESHS Procedures;

- ESHS training and inductions;

- ESHS Key Performance Indicators (KPIs);

- ESHS Non-conformance and incident reporting, tracking and closure.

Audit protocols are developed based on the defined scope and used by auditors for guidance and for recording audit observations including good practice and non-conformances.

Audit outcomes are summarized in reports and formally communicated to and discussed with the EPC Contractor. Any required corrective actions are agreed with the EPC Contractor and recorded in their ATS and/or Non-conformance Reporting system as appropriate. Progress in addressing the audit findings is followed up on a regular basis to close the open and pending actions and reported monthly.

### Key Performance Indicators (KPI) [CHECK]

The Project Owner and the EPC Contractor will track and monitor various performance indicators both leading and lagging so as to identify potential trends in environmental, safety and social performance, as defined in the topic-specific management plans. These are defined in Section 4.5 (reporting) below.

## Incident and Non-conformances Reporting, Investigation and Corrective Actions [ACT]

Non-conformances and incidents are recorded, reported, investigated and addressed.

All non-conformances and incidents (including near misses) will be investigated to establish the immediate and underlying/root causes (plans must be established to deal with immediate risks following unforeseen events) and to identify actions to:

- Evaluate and correct the situation as quickly as possible;

- Assess and limit adverse ESHS consequences of the incident;

- Prevent reoccurrence and improve ESHS performance; and

- Ensure planned actions integrate with other ESHS requirements, including contractor interfaces where appropriate;

- Improve future risk management;

- Ensure lessons are learned throughout the Project organization;

- Demonstrate commitment to effective ESHS management.

Non-conformances are unapproved deviations from Project ESHS Specifications or Standards or deviations from Project Owner’s or EPC Contractor’s Management Plans. These are typically identified through the oversight and assurance process (e.g. daily monitoring, oversight inspections and audits).

Non-conformities may be categorised as minor or major and are recorded and reported in a pre-defined format including description of source/cause, categorization (severity), description and evidence, responsible party and corrective actions.

Non-conformances are recorded in a register maintained by the EPC Contractor and acting as a tool for following up on non-conformances to closure.

Incidents are classified using a 3-level severity scale (i.e. Minor, Serious, Major). All incidents and accidents taking place on contractor’s locations and/or facilities, while under contract with the Project Owner will be reported to the Project Owner’s management by e-mail within 12 hours from incident occurrence. In addition, immediate telephone notification will be made for severity 2 and 3 incidents.

All incident investigations are conducted and documented to appropriate level of detail dependent upon the severity of the incident.

Actions identified as being required in the incident investigation report are recorded on Corrective Action Forms to prevent reoccurrence of similar incident. Action plans for the remedial measures implementation as identified in the investigation are defined and include information on responsibilities, resources required, completion dates and reporting requirements.

The status of corrective actions and associated action plans are tracked and once all the actions are completed, this is recorded in a Corrective Action Form signed off for closure. The status of corrective actions implementation and closure is tracked in the Project Incident Register.

Incident reports and key incident statistics are analysed for trends for each Project activity and reported on a monthly basis as part of the performance monitoring program. Relevant findings are communicated throughout the Project organization.

Arrangements for incident reporting and investigation system, as well as the effectiveness of corrective actions are periodically reviewed, as a minimum with annual frequency, as part of the management review process.

## ESHS Reporting

ESHS reporting is the mechanism through which the EPC Contractor, the Project Company and the Lenders’ E&S Consultant (LESC) communicate the results of Environmental, Social, Health and Safety (ESHS) performance during construction and operation.

Reporting provides regular, structured updates to demonstrate compliance with national regulations, Project commitments, contractual obligations, and IFC Performance Standards.

Reporting is directly informed by the ESHS monitoring activities described in the Monitoring Plan (see Appendix C).

The following reporting activities are required to be performed:

Table 4-1 Reporting requirements

| Reporter | Report Type | Frequency | Main Content | Recipient |
| --- | --- | --- | --- | --- |
| EPC Contractor | Daily ESHS Report | Daily | Incidents, non-compliances, daily H&S & environmental observations | Project Company |
|  | Weekly ESHS Report | Weekly | H&S inspections, CHSS checks, grievances, traffic, non-compliances | Project Company |
|  | Monthly ESHS Report | Monthly | Full E&S compliance summary; waste, resources, biodiversity, grievances | Project Company |
|  | Monthly H&S Report | Monthly | Incident statistics, safety observations, training | Project Company |
|  | Monthly Waste Report | Monthly | Waste volumes, disposal records, authorised contractors | Project Company |
|  | Monthly Resource Use Report | Monthly | Water, fuel, electricity, CO₂ estimate | Project Company |
|  | Incident / Deviation Reports | Immediate or as required | Serious incidents, follow-up actions | Project Company |
|  | Construction Completion E&S Report | End of construction | Final ESHS performance summary | Project Company |
| Project Company | Monthly Construction E&S Report | Monthly | Consolidated EPC reporting, grievances, compliance status | Lenders / internal |
|  | Community Grievance Summary | Monthly | Complaints and follow-up | Internal / Stakeholders |
|  | Incident & Deviation Management Reports | As required | Corrective actions, close-out | LESC / Lenders |
|  | Inputs to LESC | Quarterly | Monitoring data, clarifications | LESC |
| LESC | Quarterly ESMR | Quarterly | Independent E&S assessment | Lenders |
| Project Company (Operation) | Annual ESMR | Annual | Operational E&S performance | Lenders |
|  | Annual Public E&S Report | Annual | Non-technical disclosure | Public / stakeholders |
|  | Major Incident Reporting | Immediate | Serious incidents | Authorities / Lenders |

## External Reporting [ACT]

The Project Owner will prepare an annual report on environmental; health and safety performance and implementation of the stakeholder engagement plans and grievance procedure. The annual report will be disclosed on the Project website.

In addition, the Project Owner commits to following external reporting:

- Statutory Notifications and Reporting to national regulatory bodies as required in line with the applicable regulations and Project permits,

- Community engagement and grievances; and

- Incident Notification and Reporting.

According to the incident reporting procedure in place, medium and major incidents (fatalities included) are to be reported to authorities within 2 hours from occurrence. Any such incidents will be also reported to Project lenders within 12 hours.

All environmental and social incidents will be appropriately documented, notified and reported in accordance with established procedures as indicated in previous sections of this ESMP.

Incident notification and reporting to relevant national regulatory bodies will be performed in line with applicable regulations in force and as stipulated in permits and licenses.

# MANAGEMENT OF CHANGE [DO]

The process in place to manage changes impacting ESHS aspects of the Project are integrated in the overall change management process applicable to all Project Changes.

ESHS changes addressed in this ESMP section include:

- new planned activities or processes and or changes in project activities, design or footprint leading to potential impacts that were not subject to assessment as part of the Project ESIA package;

- changes to ESHS management, mitigation and monitoring commitments not considered in the Project ESIA package;

- changes/updates of legal and regulatory requirements, technical codes and business objectives that may trigger potential impacts that were not subject to assessment as part of the Project ESIA.

Triggers for consideration in relation to changes specified above may include:

- Design refinement or detailed design outcomes

- Changes in construction methodologies;

- Field obstacles during construction;

- Results of further field surveys and monitoring;

- Comments/concerns submitted by public/stakeholders/lenders;

- Changes in regulations or requirements by regulatory bodies.

The Management of Change provides for a simple ESHS management of change process, as represented in Figure 5-1 below as also defined by IFC PS1.

Figure 5-1 ESHS Change Management Process

The ESHS change management process is managed by the ESHS Manager and comprises the following main steps.

- Change Identification

ESHS changes are identified various ways, including requests by the EPC, engineering, construction teams and are summarised in a Management of Change Form.

- Change Impact Analysis and Notification of Changes

Upon receiving the Management of Change Form, the EHS Manager with the support of the ESHS Specialist undertakes performs:

- An assessment of proposed change risks

- A screening review of any proposed changes that have the potential to give rise to new or additional significant impacts (positive or negative) which differ to those identified as part of the ESIA Package.

The screening will be performed by/under the direction of the ESHS Manager with involvement, as warranted, of other Project Owner staff and EPC Contractor Environmental Expert/Design Team, and/or with support from external specialized consultants. To assist with the review, a Change Screening Matrix will be used.

The potential outcomes of the Changes Screening can be grouped in 3 tiers in relation to environmental and social impacts (in line with the corresponding definitions in the ESIA package) as follows:

- Tier 1 Changes – Changes where the potential impact of the change prior to mitigation will be no more than minor.

- Tier 2 Changes – Changes where the potential impact of the change prior to mitigation will be moderate.

- Tier 3 Changes – Change were the potential impact of the change prior to mitigation will be major.

Tier 1 Changes will be implemented by the Project Owner without notifying the St. George Solar PV Project lenders.

For Tier 2 Changes, Project Owner will inform the Project Lenders of the change but will not have to secure their approval prior to implementing the change.

For Tier 3 Changes, Project Owner will seek approval from the Project Lenders prior to implementing the change.

The following changes will be considered as Tier 3 Changes:

- Changes to the Project design and footprint or activity that may result in a potential new major impact, or elevate an impact already assessed to a potential major impact.

- Changes in commitments to mitigate or avoid potential impacts that may result in a potential new major impact.

# ESHS TRAINING [DO]

## Objectives

The Project Owner is committed to ensure that ESHS training is delivered to all staff as required for delivering their roles. In the frame of the recruitment process, Project staff is verified for competency and experience. Following employment with the Project, the staff receive adequate induction and ongoing ESHS training according to a training plan.

The aim of the induction training is to make Project staff aware of the actual or potential actual or potential ESHS risks associated with their work activities, their behavior, and of the potential consequences of departure from the Project ESHS procedures.

In addition to the induction, the new Project staff will further undertake specific ESHS training commensurate with their roles. Employed training process shall take into account different levels of responsibility, ability, language skills, and risks associated with each position.

A system for evaluating the effectiveness of the training or action taken will be implemented. Training records will be documented and held on file.

EPC Contractor and service providers are contractually bound to implement specified ESHS training requirements.

## EPC Obligations

The EPC Contractor’s ESHS training and competency requirements are contractually specified.

EPC Contractor shall ensure that all construction employees (own and subcontractor staff) are adequately qualified and have the ESHS knowledge and skills required for the execution of their work duties.

Prior to the commencement of the work, EPC Contractor shall submit a Training Plan identifying specific training requirements against each job title for review and acceptance by the Project Owner.

The Training Plan is to be based on an analysis of training requirements and should comprise:

- an induction training program to be delivered to all personnel (own and subcontractor staff), vendor representatives and site visitors;

- general and job/task-specific training as needed for the performance of the duties to which the person (own and subcontractor staff) is assigned to.

The Training Plan will include a Competency/ Training Matrix. The Competency/ Training Matrix is to be developed as a tool documenting and comparing the required competencies for a position with the existing skill level of the employees performing the roles and shall be used to determine the training needs. The Competency/ Training Matrix is also to be used as a tool for managing people development.

The Training Plan and the Competency/ Training Matrix are to provide the mechanism to ensure that training is timely delivered, and the training program is effective. For this purpose, the EPC Contractor is to perform regular evaluations throughout the construction works period to ensure that the Training Plan has achieved its objectives i.e. that all staff (own and subcontractor employees) are suitably qualified, competent and fit for their job duties. The frequency and timing of such evaluations is to be determined by the EPC Contractor and subject to Project Owner’s approval.

Implementation of ESHS training requirements will be reviewed by the Project Owner throughout the contract period according to the provisions of this ESMP.

# MANAGEMENT REVIEW [CHECK]

Management Review is a key element of the ESMP Cycle, closing the adaptive management loop as part of the continual improvement process of the implemented management system.

Project Owner’s and EPC Contractor’s management reviews are undertaken at several levels of the organization and include the following:

- Project Owner performance reviews.

- EPC Contractor’s ESHS functional and project cross-functional reviews.

- Project management meetings.

- Weekly and monthly ESHS function meetings.

Project Owner’s senior management periodically review the overall effectiveness of the ESHS management system, annually as a minimum.  The scope of the ESHS Management Review include:

- Provide management with a summary of yearly ESHS performance, including:

  - Non-conformances and corrective actions

  - Monitoring and measurement results

  - Audit results

  - Stakeholder feedback and concerns (as resulting from the stakeholder engagement process)

  - Adequacy of ESHS resources

  - ESHS performance

  - ESHS incident trends, response, and reporting.

- Identify opportunities for and drive continual improvement.

- Summarize the significant ESHS risks and envisaged risk management in the following period.

The annual ESHS Management Review will inform the annual ESHS planning and targets as well as any changes including resource needs.

# APPENDIX A RELEVANT LAWS AND REGULATIONS

| Law / Regulation | Topic Covered | Description | Relevance to the Project |
| --- | --- | --- | --- |
| Law 137/1995 on Environmental Protection (as amended) | General environmental protection | Framework law establishing principles of environmental protection, referencing EIA as essential for managing environmental impacts. | Requires completion of EIA before construction permit; sets overarching environmental protection duties during construction and operation. |
| Law 292/2018 on Environmental Impact Assessment | Environmental Impact Assessment | Establishes EIA procedures, public consultation, responsibilities, and environmental protection requirements. | Governs the Project's EIA procedure, public participation, and issuance of the Environmental Agreement, which is mandatory for construction. |
| Law 104/2011 on Ambient Air Quality | Air quality | Transposes Directive 2008/50/EC; sets limit values for pollutants, monitoring methods and criteria. | Requires control of dust, emissions, and air quality impacts from construction activities and traffic; relevant for operational dust/noise interactions. |
| Law 107/1996 on Waters | Water protection and management | Establishes water quality objectives and protection requirements; regulates interventions affecting surface and groundwater. | Requires protection of water bodies, proper management of wastewater, stormwater, and prevention of contamination during construction and operation. |
| Law 49/2011 amending OUG 57/2007 on Nature Protection | Biodiversity, protected areas | Establishes protected areas regime, conservation of habitats and species, Natura 2000 obligations. | Requires biodiversity assessment, monitoring, and avoidance of impacts on habitats and protected species (birds, bats, flora). |
| GEO 92/2021 on Waste Management | Waste | Transposes EU Waste Directive 2018/851; defines waste hierarchy, prevention, handling, storage, disposal obligations. | Governs construction waste, hazardous waste, soil management, segregation and disposal; requires waste records and authorised contractors. |
| Law 121/2019 on Noise Protection | Noise | Regulates noise assessment, management, and mitigation for major noise sources. | Requires control of construction noise, operational turbine noise, monitoring and mitigation, plus complaint management. |
| Law 195/2002 (republished as Law 49/2006) on Road Traffic Safety | Traffic, road safety | Defines behavioural rules for traffic, signage, vehicle safety and licencing. | Applies to construction transport, oversized loads, temporary access roads, driver requirements and community road safety. |
| Law 422/2001 on Cultural Heritage (with Laws 26/2008, 451/2002) | Cultural heritage protection | Establishes preservation, access, obligations and procedures for cultural heritage sites. | Requires Chance Find Procedure, archaeological supervision, reporting to cultural authorities and compliance with the Cultural Permit. |
| Law 53/2003 – Labour Code | Labour rights, employment | Prohibits discrimination, regulates employment rights, contracts, working conditions. | Governs labour relations, working hours, equal treatment of workers, grievance access and contractor labour responsibilities. |
| Law 319/2006 on Occupational Safety and Health (amended) | OHS | Establishes obligations to prevent occupational injuries and protect worker health and safety. | Key basis for the Project’s OH&S Plan; governs safety risk assessments, PPE, training, incident reporting, emergency preparedness. |
| GD 1425/2006 (Methodological Norms for Law 319/2006) | OHS implementation | Provides detailed implementation requirements for occupational safety and health management. | Defines mandatory OHS procedures for construction contractors, subcontractors, supervision and compliance. |
| Government Decision 1076/2004 on SEA Procedures | Strategic environmental assessment (SEA) | Transposes Directive 2001/42/EC; sets requirements for evaluating strategic plans/programmes. | Required for PUZ/urban planning procedures linked to project siting; ensures integration of environmental considerations at planning stage. |
| EU Birds Directive (79/409/EEC) & Habitats Directive (92/43/EEC) (via OUG 57/2007 and related guidance) | Natura 2000, species & habitat protection | Establishes conservation obligations and appropriate assessment requirements. | Mandates Appropriate Assessment for Natura 2000 impacts, bird and bat monitoring, operational collision risk management. |
| Ministerial Order 19/2010 amended by OM 262/2020 | Appropriate Assessment methodology | Provides methodology for assessing impacts on Natura 2000 sites. | Applies to biodiversity assessment and operational bird/bat monitoring. |
| SEA / EIA International Conventions (Espoo Convention 1991; SEA Protocol 2003) | Transboundary environmental assessment | Sets procedures for assessing cross-border impacts and consultation. | Applicable if the project might have transboundary effects; informs consultation and documentation requirements. |
| Civil Code of Romania | Land rights, contracts | Regulates ownership, land transactions, tenant rights and obligations. | Relevant to land acquisition, easements, cable routes, compensation agreements. |
| Law on Cadastre 105/2019 | Land registration | Defines property boundaries, cadastral registration processes. | Necessary for land acquisition, ROW definition and securing construction permits. |
| Law 350/2001 on Urban Planning (amended) | Spatial planning | Regulates land-use planning, urban development, zoning procedures. | Required for PUZ approval used to support project permitting. |
| GEO 34/2013 on Permanent Grassland Management | Grassland use | Rules for management and protection of permanent grasslands. | Relevant if project areas include grassland parcels; governs any conversion or temporary occupation. |
| GEO 445/2009 on Impact Assessment | EIA permitting | Defines list of projects subject to EIA, procedures, screening, scoping and public consultation. | Applies to the entire EIA process leading to Environmental Agreement. |

# APPENDIX B COMMITMENT REGISTER

| ID | Commitment | Type | Reference ESIA | Project Phase | Responsible | Timescale | Management Plan |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AQ-01 | Restricting the removal of vegetation and soil cover strictly to areas necessary for project activities, thereby minimizing exposed surfaces susceptible to wind erosion. | Mitigation | Air Quality | Construction | EPC Contractor | During site preparation | Construction ESMP |
| AQ-02 | Sequencing land clearance and earthworks to ensure that only the smallest possible area is exposed at any given time. | Mitigation | Air Quality | Construction | EPC Contractor | During site preparation | Construction ESMP |
| AQ-03 | Maintaining existing vegetation cover for as long as possible, and delaying topsoil stripping until immediately before construction, to reduce the risk of erosion. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Construction ESMP |
| AQ-04 | Regularly wetting access roads, particularly during dry periods and in areas close to residential properties, to suppress dust generation. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| AQ-05 | Ensuring that all transported bulk materials are covered with tarpaulins to prevent fugitive dust emissions during transit. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| AQ-06 | Vegetating stockpiles that will be stored for more than six weeks, and locating them as far as practicable from sensitive receptors. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| AQ-07 | Promptly addressing any air quality-related grievances received from neighboring communities through the established Community Grievance Mechanism. | Mitigation | Air Quality | Construction | Project Company / EPC Contractor | During construction | Stakeholder Engagement Plan |
| AQ-08 | Enforce a strict speed limit of 30 km/h on all unpaved surfaces, particularly on the access road to the site. National speed limits must also be observed on public roads to minimize dust and exhaust emissions. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Traffic Management Plan |
| AQ-09 | Ensure that all construction vehicles and machinery are subject to regular maintenance schedules. Well-maintained engines operate more efficiently and emit fewer pollutants. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| AQ-10 | Require that vehicles and equipment are switched off when not in use, except where continuous operation is necessary for health and safety reasons (e.g., maintaining air conditioning during extreme temperatures). | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Traffic Management Plan |
| AQ-11 | Implement effective traffic management strategies to avoid unnecessary travel through settlements and residential areas. Careful planning should also aim to minimize congestion and optimize travel routes. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Traffic Management Plan |
| AQ-12 | Prioritize the use of modern vehicles and equipment that comply with up-to-date emission standards. Routine maintenance and the use of low-sulphur fuels should be standard practice to further reduce emissions. | Mitigation | Air Quality | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| N-01 | Ensure diesel engines are switched off when not in use, and operate at the lowest possible speed consistent with task requirements. | Mitigation | Noise | Construction | EPC Contractor | During construction | Traffic Management Plan |
| N-02 | Maintain all machinery in good condition, paying particular attention to exhaust silencers, engine and transmission covers, and any squeaking or rattling components. Excessively noisy machines should be repaired or removed from the site. Where feasible, select the quietest equipment available for each task. | Mitigation | Noise | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| N-03 | Plan plant, equipment, and vehicle movements to avoid excessive use of motion alarms (e.g., when reversing) and reduce peak noise emissions. | Mitigation | Noise | Construction | EPC Contractor | During construction | Traffic Management Plan |
| N-04 | Drivers should be instructed to travel directly to and from the site, avoid unnecessary idling, and maintain quiet operation near sensitive receptors, particularly during early mornings or evenings. | Mitigation | Noise | Construction | EPC Contractor | During construction | Traffic Management Plan |
| N-05 | Adopt work methods that minimize the total duration of high-noise activities and the number of active noise sources on site. Schedule tasks in a way that reduces overlapping high-noise operations. | Mitigation | Noise | Construction | EPC Contractor | During construction | Construction ESMP / Pollution Prevention and Control Plan |
| N-06 | Limit high-noise construction works to daytime hours (typically 07:00–22:00) and, where possible, avoid work on Sundays or public holidays. | Mitigation | Noise | Construction | EPC Contractor | During construction | Construction ESMP |
| N-07 | For works in close proximity to sensitive receptors (e.g., transmission line or access road construction), apply additional noise-reducing measures such as temporary acoustic barriers, careful sequencing of operations, or temporary rescheduling of particularly noisy tasks. | Mitigation | Noise | Construction | EPC Contractor | During construction | Construction ESMP / Pollution Prevention and Control Plan |
| N-08 | If any validated noise complaints are received, identify the source and implement additional noise control measures as appropriate. Maintain ongoing monitoring and proactive management to address potential concerns quickly through the grievance mechanism. | Mitigation | Noise | Construction | Project Company / EPC Contractor | During construction | Stakeholder Engagement Plan |
| N-09 | Ensure that turbines installed comply with modern low-noise designs, such as serrated trailing edges and aerodynamic optimization systems. | Mitigation | Noise | Operation | Project Company | During supplier selection | Operation ESMP |
| N-10 | Consider periodic monitoring of turbine noise emissions to confirm compliance with national and EU standards, particularly in locations closest to residential areas. | Mitigation | Noise | Operation | Project Company | Annually | Operation ESMP |
| N-11 | Where feasible, utilize turbine control strategies that reduce sound emissions during nighttime or periods of low wind speed when background noise is minimal. | Mitigation | Noise | Operation | Project Company | During operations | Operation ESMP |
| N-12 | Restrict operational traffic to essential trips only, particularly during night-time hours, to reduce potential disturbance. | Mitigation | Noise | Operation | Project Company | During operations | Traffic Management Plan |
| N-13 | Ensure that all vehicles are in good mechanical condition to minimize engine and exhaust noise. | Mitigation | Noise | Operation | Project Company | During operations | Traffic Management Plan |
| N-14 | Instruct drivers to avoid unnecessary idling and to drive at moderate speeds on site access roads. Minimize the use of horns and avoid revving engines near sensitive receptors. | Mitigation | Noise | Operation | Project Company | During operations | Traffic Management Plan |
| N-15 | Implement a system to register and address any noise complaints from local residents promptly. Adjust operational procedures as necessary to mitigate verified concerns. | Mitigation | Noise | Operation | Project Company | During operations | Stakeholder Engagement Plan |
| SOIL-01 | Implementation of soil protection and erosion control measures within the Project Pollution Control Plan (PPCP), including dust suppression, temporary soil stabilisation, and storm-water and sediment management during construction. | Mitigation | Soil | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| SOIL-02 | Sites/vegetation clearance, sites preparation, excavations, and improvement of existing roads and construction of additional access roads should not be carried out during periods of torrential rains or storms and heavy wind, to minimize compaction and erosion. | Mitigation | Soil | Construction | EPC Contractor | During site preparation | Construction ESMP / Pollution Prevention and Control Plan |
| SOIL-03 | Rehabilitation interventions in the priority areas (i.e. areas where there is a low likelihood of natural revegetation or where areas are prone to compaction and erosion from surface runoff) should be prioritised. | Mitigation | Soil | Construction | Project Company / EPC Contractor | At the end of construction | Pollution Prevention and Control Plan |
| SOIL-04 | Should compaction and erosion events be identified, appropriate remedial actions, including restoration of the compacted and/or eroded areas, and where necessary, the relocation of the paths causing the compaction and/or erosion, should be undertaken. | Mitigation | Soil | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| SOIL-05 | Land/vegetation clearance should only be undertaken immediately prior to construction activities taken place there. | Mitigation | Soil | Construction | EPC Contractor | During site preparation | Construction ESMP |
| SOIL-06 | Unnecessary land/vegetation clearance should be avoided. | Mitigation | Soil | Construction | EPC Contractor | During site preparation | Construction ESMP |
| SOIL-07 | The footprints for all construction sites and areas for associated facilities/infrastructure (e.g. borrow and disposal areas, lay-down areas, construction/management sites and temporary offices) should be restricted to minimum feasible extent with measures implemented to avoid footprint creep. | Mitigation | Soil | Construction | EPC Contractor | During construction | Construction ESMP |
| SOIL-08 | Unless foreign material, such as aggregate (e.g. crushed stone, ballast, gravel, sand), needs to be inserted, after the installation of features requiring the excavation of a deep holes, soil should be replaced in the holes so as to mimic the pre-construction profile. | Mitigation | Soil | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| HYDRO-01 | Sediment traps, culverts, and ditches will be installed around Project sites and along access roads to prevent runoff. Exposed surfaces and friable materials will be covered where possible. | Mitigation | Hydrology | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| HYDRO-02 | A Spill Prevention, Control, and Containment procedure will be in place. | Mitigation | Hydrology | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| HYDRO-03 | Adequate toilets will be provided for workers, regularly serviced. Sewage and wastewater will be managed by licensed contractors or treatment systems to ensure no raw discharge into the environment. | Mitigation | Hydrology | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| HYDRO-04 | Washing of vehicles in surface water bodies is prohibited. Designated wash bays with oil, grease, and sediment traps will be used, and all maintenance will be performed in workshops with appropriate containment. | Mitigation | Hydrology | Construction | EPC Contractor | During construction | Construction ESMP |
| HYDRO-05 | All work areas will be kept tidy, with debris and waste contained to prevent runoff during rain events. Vegetation will be maintained around facilities during operation to reduce runoff. | Mitigation | Hydrology | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| W-01 | Develop and implement a Project-specific Waste Management Plan (WMP) to cover all waste streams (domestic, industrial, hazardous, sanitary wastewater, contaminated soil, concrete washout, medical waste) and ensure proper segregation, storage, handling, recycling, and disposal in accordance with ESIA commitments | Mitigation | Waste | Construction / Operation | Project Company / EPC Contractor | During all project lifecycle | Waste Management Plan |
| BIO-01 | Prepare a Biodiversity and Monitoring Management Plan (BMP) | Mitigation | Biodiversity | Construction / Operation | Project Company | Before construction, to be updated before operations | Biodiversity Management Plan |
| BIO-02 | Develop a Biodiversity Action Plan (BAP) to ensure that Net Gain and No Net Loss are achieved for the relevant biodiversity values, in line with IFC PS6 and EBRD ESR6. | Mitigation | Biodiversity | Construction / Operation | Project Company | Before construction, to be updated before operations | Biodiversity Action Plan |
| BIO-03 | Restrict earthworks and vegetation removal to agricultural/pasture (modified) habitats and only where strictly necessary; avoid removing trees and shrubs | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-04 | Map and protect nearby Annex I priority habitats (62C0*, 91I0*, 40C0*) using fencing/demarcation; prohibit access and works within these areas | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-05 | Clearly demarcate construction zones on maps and on site (e.g., high-visibility tape) to avoid impacts outside permitted areas | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-06 | Raise worker awareness on ecological value of flora/habitats and prohibit plant damage; train on environmental procedures | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-07 | Reduce vegetation clearing and soil exposure during periods of heavy rainfall to minimise erosion | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-08 | Avoid works when the ground is waterlogged, in line with the environmental permit | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-09 | Use manual vegetation clearing methods where possible to reduce soil and fauna disturbance | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-10 | Use or upgrade existing access roads where possible; prohibit travel on unauthorised routes | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-11 | Prepare and implement a Habitat Restoration Plan using native, site-specific, non-invasive species, including timing, methods, roles, and monitoring | Mitigation | Biodiversity | Construction | Project Owner / EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-12 | Remove and stockpile topsoil prior to earthworks for later reuse | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-13 | Decompact soils affected by machinery after works to support habitat recovery | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-14 | Restore disturbed areas promptly after construction using native vegetation, following ecological timing and the Restoration Plan | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-15 | Use soil, mulch, and vegetation debris (with seed stock) to support natural revegetation where feasible | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-16 | Implement maintenance actions to ensure proper development of restored habitats | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-17 | Notify ANMAP within 24h of any damage to protected Natura 2000 sites and implement approved restoration measures | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-18 | Minimise vegetation clearing and earthworks to strictly necessary areas | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-19 | Keep unpaved surfaces moist (e.g., water spraying) to reduce dust, especially in dry/windy conditions | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-20 | Limit construction vehicle speeds to max. 30 km/h | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan / Traffic Management Plan |
| BIO-21 | Avoid overloading trucks with dusty materials and ensure loads are covered | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-22 | Protect or regularly wet stockpiles of granular materials | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-23 | Implement the Waste Management Plan and associated minimisation measures | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan / Waste Management Plan |
| BIO-24 | Ensure proper temporary storage and disposal of waste; prevent runoff/spillages; prohibit waste deposition near water bodies or infiltration areas | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-25 | Implement spill control and clean-up procedures; collect and dispose contaminated soil via licensed operators | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-26 | Provide adequate portable sanitation facilities for workers | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-27 | Store fuels and hazardous substances in labelled, secure, watertight containers in designated areas | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-28 | Avoid washing/maintenance of machinery on site; if unavoidable, prevent soil contamination | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-29 | Comply with Pollution Prevention and Control Plan (PPCP) and Emergency Preparedness Response Plan (EPRP) | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-30 | Conduct pre-clearance surveys for fauna; relocate animals if needed; establish 300 m buffers around nests (Mar 15–Aug 15) | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-31 | Schedule works outside breeding/rearing seasons of sensitive species, extending to less-mobile priority species | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-32 | Collaborate with biodiversity specialists and develop sensitivity/exclusion maps based on surveys | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-33 | Concentrate works in time and avoid evening/night activities (after 22:00) | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-34 | Apply noise reduction measures (barriers, deflectors, soundproofing) to meet IFC limits | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-35 | Conduct noise monitoring during construction by qualified specialists | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-36 | Limit fencing to necessary areas and ensure permeability for fauna (passages, mesh size, ground clearance) | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-37 | Install site structures (containers, toilets, etc.) elevated to allow fauna passage and keep them closed when not in use | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-38 | Minimise lighting and use types that do not attract insects and bats | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-39 | Avoid attracting birds through waste or predictable food sources | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-40 | Train staff and contractors in environmental procedures | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-41 | Enforce prohibition of hunting, trapping, poisoning, or disturbing fauna; report incidents to authorities | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-42 | Restrict vehicle movement to approved routes and low speeds (20 km/h) to reduce roadkill and disturbance | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan / Traffic Management Plan |
| BIO-43 | Prohibit burning of vegetation or biomass during construction | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-44 | Do not allow stray dogs on site | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-45 | Implement a fauna monitoring programme during construction | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-46 | Develop and implement an Invasive Species Management Plan | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-47 | Prohibit vegetation disturbance outside defined construction boundaries | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-48 | Restrict movement of personnel and vehicles outside designated access routes, especially in natural habitats | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-49 | Limit entry of non-project vehicles to reduce spread of invasive species | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-50 | Wash vehicles before entering site | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-51 | Base new or temporary access points on existing routes wherever possible | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-52 | Raise awareness among workers about invasive plant species | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-53 | Monitor invasive species presence regularly (at least quarterly) by qualified specialists | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-54 | Remove invasive species mechanically or manually when detected | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-55 | Update invasive species management plans if issues arise | Mitigation | Biodiversity | Construction | EPC Contractor | During construction | Biodiversity Management Plan |
| BIO-55 | Continue post-construction restoration during operation in line with the Habitat Restoration Plan, using native, site-specific, non-invasive species | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-56 | Implement maintenance and monitoring of restored areas to ensure proper development of natural habitats | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-57 | Limit vegetation removal to designated maintenance areas and avoid disturbance in natural habitats | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-58 | Raise awareness among workers on ecological value of flora and prohibit plant damage; provide environmental training | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-59 | Ensure proper storage, handling, and disposal of maintenance waste, including containment of runoff and spillages | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-60 | Implement spill prevention, containment, and clean-up procedures as per PPCP and Emergency Response Plan; remove and dispose contaminated soil via licensed operators | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-61 | Provide adequate portable sanitation facilities at maintenance sites | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-62 | Store fuels and hazardous substances in labelled, secure, watertight containers in designated areas | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-63 | Avoid washing/maintenance of machinery on site; if unavoidable, ensure no soil contamination | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-64 | Comply with all requirements of the PPCP and Emergency Preparedness Response Plan | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-65 | Prohibit vegetation disturbance outside defined maintenance boundaries | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-66 | Restrict movement of personnel and vehicles to designated access routes; avoid natural habitats | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-67 | Limit entry of non-project vehicles (e.g. via signage) to reduce spread of invasive/ruderal species | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-68 | Use existing access roads wherever possible and base new/temporary access points on existing routes | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-69 | Raise awareness among staff regarding invasive plant species | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-70 | Monitor invasive species regularly during operation and update control plans if needed; monitoring by qualified botanist | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-71 | Avoid maintenance activities during evening and night-time (after 22:00) | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-72 | Minimise turbine and site lighting to aviation safety requirements and use appropriate lighting types to avoid attracting insects, birds, and bats | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-73 | Avoid attracting birds through waste or predictable food sources | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-74 | Train maintenance staff and contractors in environmental procedures | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-75 | Enforce prohibition of hunting, trapping, poisoning, or disturbance of fauna; report incidents to authorities | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-76 | Restrict vehicle traffic to approved routes and low speeds (20 km/h) to reduce fauna mortality and disturbance | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-77 | Prohibit burning of vegetation during operation | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-78 | Implement an Automated Shut-down-on-Demand (SDoD) system (e.g. IdentiFlight®) using camera-based detection | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-79 | Install and operate an advanced detection system (4K + thermal cameras with AI algorithms) to identify bird species, track movements, and automatically trigger turbine slowdown/shutdown, minimising unnecessary curtailment | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-80 | Paint one turbine blade (where approved) to reduce bird collision risk, acknowledging limited evidence | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-81 | Install Bird Flight Diverters (BFDs) on all overhead lines and guyed masts; maintain and replace them as needed throughout project life | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-82 | Ensure bird-safe pole design through consultation with an avifaunal specialist; final design to be specialist-approved | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-83 | Insulate overhead transmission line components (supports and conductors) to reduce electrocution risk | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-84 | Implement bird Post-construction Fatality Monitoring (PCFM) throughout the project lifetime | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-85 | Apply adaptive management based on monitoring results | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-86 | Apply bat-specific mitigation: minimise lighting and use appropriate light types to avoid insect attraction | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-87 | Apply turbine operational mitigation for bats, including blade feathering throughout the project lifespan | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-88 | Shut down turbines during low wind speeds (<6 m/s) and high bat activity periods, in line with permit requirements | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-89 | Conduct bat activity monitoring at least every five years using acoustic detectors on turbines | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-90 | Implement bat Post-construction Fatality Monitoring (PCFM) throughout the project lifetime | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| BIO-91 | Apply adaptive management for bat impacts based on monitoring results | Mitigation | Biodiversity | Operation | Project Company | During operations | Biodiversity Management Plan |
| SOC-01 | Develop and implement a Livelihood Restoration Plan (LRP) aligned with IFC PS5/EBRD PR5 | Mitigation | Livelihood | Construction | Project Company | Before construction | Livelihood Restoration Plan |
| SOC-02 | Ensure appropriate disclosure of information and consultation with affected people, including advance notice of construction activities and temporary access restrictions. | Mitigation | Livelihood | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-03 | Identify and agree alternative access routes with affected land users and minimize the duration of any blockage. | Mitigation | Livelihood | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-04 | Identify all formal and informal land users prior to land entry and ensure compensation for any temporary loss of land use or agricultural subsidies. | Mitigation | Livelihood | Construction | Project Company | Before and during construction | Livelihood Restoration Plan |
| SOC-05 | Compensate crop damage caused by construction activities or access tracks, based on the value of crops and duration of impact. | Mitigation | Livelihood | Construction | Project Company | Before and during construction | Livelihood Restoration Plan |
| SOC-06 | Operate the Community Grievance Mechanism to address accidental damage claims and access-related issues during construction. | Mitigation | Livelihood | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-07 | Restore, at a minimum, the livelihoods and standards of living of affected persons to pre-project levels, in accordance with the LRP. | Mitigation | Livelihood | Construction | Project Company | End of construction | Livelihood Restoration Plan |
| SOC-08 | Restore temporarily occupied land to its original agricultural condition after construction activities. | Mitigation | Livelihood | Construction | Project Company | Before and during construction | Livelihood Restoration Plan / Stakeholder Engagement Plan |
| SOC-09 | Pay particular attention to vulnerable groups and provide special or supplementary assistance where required. | Mitigation | Livelihood | Construction | Project Company | Before and during construction | Stakeholder Engagement Plan |
| SOC-10 | Ensure the LRP includes an Accidental Damage Compensation Procedure to guide compensation for accidental damage during construction | Mitigation | Livelihood | Construction | Project Company | Before and during construction | Livelihood Restoration Plan |
| SOC-11 | Coordinate with relevant authorities (e.g., APIA) to ensure temporary land use restrictions do not lead to penalties or loss of agricultural subsidies. | Mitigation | Livelihood | Construction | Project Company | Before and during construction | Livelihood Restoration Plan / Stakeholder Engagement Plan |
| SOC-12 | Maintain physical and administrative demarcation of the permanent footprint and safety buffer zones to avoid unnecessary access restrictions. | Mitigation | Livelihood | Operation | Project Company | During operations | Operation ESMP |
| SOC-13 | Ensure long-term communication with landowners and land users on any operational activities that may affect access or land use | Mitigation | Livelihood | Operation | Project Company | During operations | Stakeholder Engagement Plan |
| SOC-14 | Monitor the status of affected livelihoods during operation and implement corrective measures if negative trends or access constraints are identified. | Mitigation | Livelihood | Operation | Project Company | During operations | Livelihood Restoration Plan / Stakeholder Engagement Plan |
| SOC-15 | Provide continued support to vulnerable households identified through the LRP where long-term impacts persist | Mitigation | Livelihood | Operation | Project Company | During operations | Livelihood Restoration Plan / Stakeholder Engagement Plan |
| SOC-16 | Ensure the Community Grievance Mechanism remains accessible for land and livelihood-related concerns during operation. | Mitigation | Livelihood | Operation | Project Company | During operations | Stakeholder Engagement Plan |
| SOC-17 | Apply the compensation provisions defined in the LRP (including the Accidental Damage Compensation Procedure) whenever the eligibility criteria are met. | Mitigation | Livelihood | Operation | Project Company | During operations | Livelihood Restoration Plan |
| SOC-18 | Support programs to enhance productivity of residual land for affected households, in line with livelihood restoration objectives. | Mitigation | Livelihood | Operation | Project Company | During operations | Livelihood Restoration Plan |
| SOC-19 | Conduct periodic monitoring and evaluation of operational impacts and mitigation effectiveness to ensure ongoing protection of livelihoods. | Mitigation | Livelihood | Operation | Project Company | During operations | Livelihood Restoration Plan / Stakeholder Engagement Plan |
| SOC-20 | Implement transparent recruitment procedures, clearly disclosing job profiles, selection criteria, and qualification requirements. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-21 | Provide workers with written documentation of labour rights, including hours, overtime, and benefits. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-22 | Prioritize local hiring by advertising job opportunities widely within the Social AoI. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-23 | Provide vocational and on-the-job training to strengthen local workforce skills. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-24 | Promote inclusive hiring, ensuring access for women, youth, and vulnerable groups. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-25 | Implement the Construction Labour and Working Conditions Management Plan, covering workforce needs, labour rights, and the Worker’s Code of Conduct. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-26 | Ensure regular communication with communities, providing clear information on employment opportunities and timelines through the SEP. | Enhancement | Employment | Construction | Project Company | Before construction | Stakeholder Engagement Plan |
| SOC-27 | Maintain an accessible Workers’ Grievance Mechanism throughout recruitment and employment. | Enhancement | Employment | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-28 | Encourage local procurement by contractors, prioritizing SMEs and women-led businesses. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-29 | Disclose procurement opportunities early within the AoI and provide clear information on requirements | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-30 | Engage with local suppliers to identify capacity needs and support their participation where feasible. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-31 | Promote the use of local services (e.g., catering, transport, accommodation) during construction. | Enhancement | Employment | Construction | Project Company | Before construction | Labour Management Plan |
| SOC-32 | Maintain a grievance mechanism accessible for procurement and economic related concerns | Enhancement | Employment | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-33 | Ensure transparent and timely payment of all applicable local taxes and operational fees to the relevant councils | Enhancement | Employment | Operation | Project Company | During operations | Operation ESMP |
| SOC-34 | Maintain regular communication with local authorities regarding expected annual contributions and operational milestones | Enhancement | Employment | Operation | Project Company | During operations | Operation ESMP |
| SOC-35 | Engage local councils through the SEP to explain the nature and predictability of tax-related revenues during operation | Enhancement | Employment | Operation | Project Company | During operations | Stakeholder Engagement Plan |
| SOC-36 | Maintain a responsive communication channel for local authorities regarding administrative or fiscal queries related to the Project. | Enhancement | Employment | Operation | Project Company | During operations | Stakeholder Engagement Plan |
| SOC-37 | Develop a targeted training program based on project needs and workforce skill gaps | Enhancement | Education | Construction / Operation | Project Company | Before construction | Labour Management Plan |
| SOC-38 | Provide technical, H&S and environmental training to all workers | Enhancement | Education | Construction / Operation | Project Company | Before construction | Labour Management Plan |
| SOC-39 | Promote on-the-job learning and knowledge transfer from experienced staff | Enhancement | Education | Construction / Operation | Project Company | During construction | Labour Management Plan |
| SOC-40 | Prioritize training opportunities for local workers and vulnerable groups | Enhancement | Education | Construction / Operation | Project Company | Before construction | Labour Management Plan |
| SOC-41 | Monitor and document training delivered by the Project and its contractors | Enhancement | Education | Construction / Operation | Project Company | During construction | Labour Management Plan |
| SOC-42 | Assess the capacity of local public services (healthcare, waste management, water supply, transport) prior to construction | Mitigation | Infrastructure and public services | Construction | Project Company | Before construction | Community Health and Safety Plan / Stakeholder Engagement Plan |
| SOC-43 | Coordinate with relevant local authorities to manage potential pressure on public services generated by the incoming workforce | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Community Health and Safety Plan / Stakeholder Engagement Plan |
| SOC-44 | Ensure workers are housed without affecting local community access to services | Mitigation | Infrastructure and public services | Construction | Project Company | Before construction | Community Health and Safety Plan / Traffic Management Plan |
| SOC-45 | Ensure that worker accommodation has its own utilities, waste management, and basic services to avoid burdening municipal systems | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Community Health and Safety Plan |
| SOC-46 | Develop and enforce a Traffic Management Plan to minimize pressure on local roads and transport infrastructure | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Traffic Management Plan |
| SOC-47 | Provide on-site facilities (e.g., first aid, sanitation, drinking water, waste disposal) to reduce reliance on local services. | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Community Health and Safety Plan |
| SOC-48 | Establish site rules and conduct training to ensure responsible use of local infrastructure by non-local workers | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Labour Management Plan |
| SOC-49 | Maintaining engagement with local councils and service providers throughout construction to monitor emerging pressures and adjust measures as needed. | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-50 | Minimize reliance on local housing through project-managed accommodation | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Community Health and Safety Plan |
| SOC-51 | Provide project-managed worker accommodation (camp or leased facilities) to avoid competition with local residents | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Community Health and Safety Plan |
| SOC-52 | Monitor local rental markets to detect price increases or displacement risks during construction | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-53 | Communicate clearly to contractors which accommodation options are approved and restrict uncontrolled renting in sensitive areas. | Mitigation | Infrastructure and public services | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-54 | Prioritize local hiring to limit the number of non-local workers entering the Social AoI. | Mitigation | Community H&S | Construction | Project Company | During construction | Labour Management Plan |
| SOC-55 | Enforce a Workers’ Code of Conduct covering behavioural expectations, cultural sensitivity and zero tolerance for violence or harassment. | Mitigation | Community H&S | Construction | Project Company | During construction | Labour Management Plan |
| SOC-56 | Implement a Community Health, Safety and Security Management Plan including measures to prevent the spread of communicable diseases (e.g., hygiene, sanitation, health education, infection control protocols). | Mitigation | Community H&S | Construction | Project Company | During construction | Community Health and Safety Plan |
| SOC-57 | Ensure proper waste management and sanitation in worker accommodation to prevent disease transmission | Mitigation | Community H&S | Construction | Project Company | During construction | Waste Management Plan |
| SOC-58 | Maintain a grievance mechanism accessible to community members to report concerns related to workers behaviour or influx impacts. | Mitigation | Community H&S | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-59 | Establish dedicated safeguards for Vulnerable Groups, including tailored awareness and a confidential reporting channel. | Mitigation | Community H&S | Construction | Project Company | During construction | Community Health and Safety Plan |
| SOC-60 | Consult and coordinate with relevant civil and military aviation authorities to ensure compliance with air traffic safety regulations. | Mitigation | Community H&S | Operation | Project Company | During operations | Operation ESMP |
| SOC-61 | Equip all WTGs with aviation-compliant anti-collision lighting and marking systems | Mitigation | Community H&S | Operation | Project Company | During operations | Operation ESMP |
| SOC-62 | Regularly inspect and maintain anti-collision lighting to ensure continuous functionality | Mitigation | Community H&S | Operation | Project Company | During operations | Operation ESMP |
| SOC-63 | Ensure turbine locations and heights are registered and communicated through official aviation channels | Mitigation | Community H&S | Operation | Project Company | During operations | Operation ESMP |
| SOC-64 | Provide worker accommodation that meets the IFC PS2 and national standards (space, ventilation, sanitation, potable water, waste management, food safety) | Mitigation | Labour | Construction | Project Company | During construction | Community Health and Safety Plan |
| SOC-65 | Ensure defining minimum living standards, hygiene requirements and maintenance procedures) | Mitigation | Labour | Construction | Project Company | During construction | Labour Management Plan |
| SOC-66 | Conduct regular inspections of all accommodation facilities, including those managed by subcontractors. | Mitigation | Labour | Construction | Project Company | During construction | Labour Management Plan |
| SOC-67 | Guarantee equal accommodation standards for migrant and subcontracted workers | Mitigation | Labour | Construction | Project Company | During construction | Labour Management Plan |
| SOC-68 | Maintain a confidential workers’ grievance mechanism for accommodation-related concerns. | Mitigation | Labour | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| SOC-69 | Implement the Project’s Human Resources Policy, which will outline the Project Developer’s commitment to ensuring labour rights, good working conditions and equal treatment for all individuals. | Mitigation | Labour | Construction | Project Company | Before construction | Human Resource Policy or similar / Contractor Management Plan |
| SOC-70 | Require all supply chain partners to comply with a Supplier Code of Conduct, including prohibitions on forced, compulsory, or exploitative labour practices. | Mitigation | Labour | Construction | Project Company | During procurement | Supplier Code of Conduct or similar Contractor Management Plan |
| SOC-71 | Screen contractors and suppliers through pre-contract due diligence, focusing on H&S performance, labour practices, and compliance with international standards. | Mitigation | Labour | Construction | Project Company | During procurement | Contractor Management Plan |
| SOC-72 | Include specific H&S and labour obligations in all procurement contracts, supported by regular monitoring and performance checks. | Mitigation | Labour | Construction | Project Company | During procurement and construction | Contractor Management Plan |
| SOC-73 | Ensure indirectly employed workers have access to the Workers’ Grievance Mechanism to safely and confidentially report health, safety, or labour-related concerns. | Mitigation | Labour | Construction | Project Company | During construction | Labour Management Plan / Stakeholder Engagement Plan |
| VIS-01 | Limit vegetation clearance and topsoil removal strictly to the required work footprint. | Mitigation | Landscape and Visual | Construction | EPC Contractor | During construction | Construction ESMP |
| VIS-02 | Shape temporary earthworks with smooth, natural profiles to reduce noticeable edges or scars. | Mitigation | Landscape and Visual | Construction | EPC Contractor | During construction | Construction ESMP |
| VIS-03 | Restore vegetation immediately after construction activities. | Mitigation | Landscape and Visual | Construction | EPC Contractor | During construction | Construction ESMP |
| VIS-04 | Consider implementing small-scale landscape compensation projects such as green areas, scenic paths or upgraded public spaces, prioritising locations with highest significance visual exposure. | Mitigation | Landscape and Visual | Operation | Project Company | During operations | Operation ESMP |
| VIS-05 | Engage with local communities through clear communication and agreed local benefits, supporting minor infrastructure or public services. | Mitigation | Landscape and Visual | Operation | Project Company | During operations | Operation ESMP |
| SH-01 | A refined shadow flicker assessment shall be undertaken for the most exposed receptors (e.g. R63, R64 and nearby receptors), incorporating more realistic input parameters such as site-specific meteorological data (including cloud cover), wind direction frequency, turbine operational characteristics, and receptor-specific factors (e.g. window orientation and local screening). | Mitigation | Shadow Flickering | Operation | Project Company | Before operations | Operation ESMP |
| SH-02 | Provide a dedicated grievance mechanism and reporting system able to monitor closely through engagement with residents during the operational phase, where there are predicted impacts from shadow flickers | Mitigation | Shadow Flickering | Operation | Project Company | During operations | Stakeholder Engagement Plan / Operation ESMP |
| SH-03 | Based on the type of grievances collected, specific on-site verification of shadow flickering will be conducted and tailored mitigation measures adopted: assess presence of natural visual screening; if not sufficient, consider technological visual screening; turbine control strategies may also be applied | Mitigation | Shadow Flickering | Operation | Project Company | During operations | Stakeholder Engagement Plan |
| ICE-01 | Provide a dedicated grievance mechanism and reporting system able to monitor closely through engagement with residents during the operational phase, where there are predicted impacts from ice throw | Mitigation | Ice Throw | Operation | Project Company | During operations | Stakeholder Engagement Plan |
| ICE-02 | In a situation where a risk to the public or operational staff due to ice throw is believed to exist, implement physical and visual warnings (fences, warning signs) at least one rotor diameter from the turbine in all directions and at entrance points to the facility | Mitigation | Ice Throw | Operation | Project Company | During operations | Emergency Preparedness and Response Plan |
| ICE-03 | Implement modern turbine control systems for cold-climate configurations (e.g., Smart Icing detection, automated operational adjustments) to allow the turbine to pause or modify rotor speed when ice accretion is detected | Mitigation | Ice Throw | Operation | Project Company | Before construction | Emergency Preparedness and Response Plan |
| ICE-04 | Maintain adequate setback distances | Mitigation | Ice Throw | Operation | Project Company | During operations | Operation ESMP |
| ICE-05 | Consider to include cold-climate and anti-icing features, such us heated wind sensors and active de-icing systems, to help preventing ice formation and ensures reliable operation of critical components | Mitigation | Ice Throw | Operation | Project Company | Before construction | Emergency Preparedness and Response Plan |
| ES-01 | Rehabilitate all temporarily disturbed areas (e.g., temporary access tracks, laydown areas, work zones) immediately after construction, using methods that support natural vegetation regeneration and soil stabilization. | Mitigation | Ecosystem Services | Construction | EPC Contractor | End of construction | Construction ESMP |
| ES-02 | Maintain ongoing engagement between the Project and local communities, with communities informed in advance of any vegetation clearing to allow pre-harvesting of resources such as building materials or other useable resources. | Mitigation | Ecosystem Services | Construction | Project Company | During construction | Stakeholder Engagement Plan |
| ES-03 | Apply livelihood-related mitigation measures, including preparation of the Livelihood Restoration Plan (LRP) | Mitigation | Ecosystem Services | Construction | Project Company | During construction | Livelihood Restoration Plan |
| ES-04 | The LRP will include an entitlement matrix for all affected land users and an Accidental Damage Compensation Procedure to address unintentional damage during construction and operation. | Mitigation | Ecosystem Services | Construction | Project Company | During construction | Livelihood Restoration Plan |
| TMP-01 | Implement a Traffic Management Plan (TMP) defining routing, scheduling, speed limits and safety procedures for all construction traffic. | Mitigation | Traffic | Construction | EPC Contractor | Before and during construction | Traffic Management Plan |
| TMP-02 | Coordinate delivery schedules with local authorities and plan oversized shipments during non-peak hours or at night where safe. | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan |
| TMP-03 | Communicate regularly with communities about expected traffic levels and timing of oversized deliveries | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan / Stakeholder Management Plan |
| TMP-04 | Train drivers on safe driving and project-specific traffic rules along community routes | Mitigation | Traffic | Construction | EPC Contractor | Before and during construction | Traffic Management Plan |
| TMP-05 | Deploy traffic control measures such as signage, warning signals and marshals at critical points | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan |
| TMP-06 | Stagger truck movements and avoid queuing on public roads near site access points | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan |
| TMP-07 | Monitor traffic conditions during construction and adjust TMP measures as needed | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan |
| TMP-08 | Obtain all required road permits and complete any temporary road adjustments or reinforcements needed for oversized deliveries before use. | Mitigation | Traffic | Construction | EPC Contractor | Before construction | Traffic Management Plan |
| TMP-09 | Survey the condition of all planned haul routes prior to construction and share findings with the relevant road authorities. | Mitigation | Traffic | Construction | EPC Contractor | Before construction | Traffic Management Plan |
| TMP-10 | Implement temporary road improvements where needed (e.g., shoulder reinforcement, temporary surface protection, widening for turning radii) in coordination with authorities | Mitigation | Traffic | Construction | EPC Contractor | Before construction | Traffic Management Plan |
| TMP-11 | Coordinate with national road authorities (the Romanian National Road Infrastructure Company, or CNAIR) to identify and restore damage to national, county and communal roads used for heavy deliveries. | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan |
| TMP-12 | Install road signage for new or upgraded public-access roads built for the Project, as required by local road authorities | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan |
| TMP-13 | Restore all street furniture (signs, lights, barriers) removed or affected by oversized load movements. | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan |
| TMP-14 | Develop a post-construction road maintenance schedule (together with local authorities) for roads within and around the Project area during wind farm operation. | Mitigation | Traffic | Construction | EPC Contractor | End of construction | Traffic Management Plan |
| TMP-15 | Include road safety measures within the Traffic Management Plan (TMP), covering truck routes, transport hours, signage, community notification and safety communication. | Mitigation | Traffic | Construction | EPC Contractor | Before and during construction | Traffic Management Plan |
| TMP-16 | Obtain all required road permits and complete any road alterations, bypasses or temporary reinforcements needed for oversized load movements before construction traffic begins. | Mitigation | Traffic | Construction | EPC Contractor | Before construction | Traffic Management Plan |
| TMP-17 | Select safe routes for both oversized and standard loads, prioritizing roads with adequate width, turning radii and load-bearing capacity | Mitigation | Traffic | Construction | EPC Contractor | Before construction | Traffic Management Plan |
| TMP-18 | Schedule heavy and oversized vehicle movements outside school hours, community events and peak traffic periods | Mitigation | Traffic | Construction | EPC Contractor | Before and during construction | Traffic Management Plan |
| TMP-19 | Implement community information campaigns to announce oversized deliveries, road closures, safety risks and traffic timing | Mitigation | Traffic | Construction | EPC Contractor | During construction | Traffic Management Plan / Stakeholder Management Plan |
| TMP-20 | Establish and enforce driver and vehicle safety standards, including: Mandatory training and accreditation for project and contractor drivers, driver fitness requirements (rest periods. Zero alcohol/drug tolerance), use of in-vehicle monitoring systems for speed and location tracking, vehicle maintenance and safety checks, load stability requirements for oversized cargo | Mitigation | Traffic | Construction | EPC Contractor | Before and during construction | Traffic Management Plan |
| TMP-21 | Maintain and implement a simplified Traffic Management Plan for routine O&M visits and occasional heavy-truck movements. | Mitigation | Traffic | Operation | Project Company | Before and during operations | Traffic Management Plan |
| TMP-22 | Carry out regular inspections and maintenance of internal Project roads and any improved local agricultural roads used during operations. | Mitigation | Traffic | Operation | Project Company | During operations | Traffic Management Plan |
| TMP-23 | Coordinate with local authorities when exceptional heavy deliveries or major component replacements require temporary traffic control measures | Mitigation | Traffic | Operation | Project Company | During operations | Traffic Management Plan / Stakeholder Management Plan |
| ARCH-01 | A Chance Find Procedure (CFP) will be implemented for unexpected discoveries occurring outside formally supervised areas | Mitigation | Archaeology | Construction | EPC Contractor | Before and during construction | Chance Find Procedure |
| ARCH-02 | All contractors involved in excavation, grading or trenching will receive induction on cultural heritage sensitivity, legal obligations and reporting requirements. | Mitigation | Archaeology | Construction | EPC Contractor | Before construction | Chance Find Procedure |
| ARCH-03 | Regular communication will be maintained with cultural authorities and affected landowners regarding supervised excavation areas, archaeological sensitivities and procedures to follow in case of finds. | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-04 | Dust control: apply water spraying and enforce low-speed limits on unpaved roads to reduce dust deposition on exposed heritage features. | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| ARCH-05 | Access management: maintain access routes to cultural heritage sites; provide temporary detours only when essential. | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-06 | All ground-disturbing activities (foundations, cable trenches, access roads, excavation, grading) must be continuously monitored by a licensed archaeologist under a valid supervision contract (Specific Requirements of the Cultural Permit - Aviz, February 2025) | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-07 | Where construction monitoring identifies significant archaeological remains, the archaeological supervision contract shall be immediately converted into a preventive archaeological research contract, allowing systematic excavation, documentation and salvage, as required by national legislation. (Specific Requirements of the Cultural Permit - Aviz, February 2025). | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-08 | Upon completion of construction works, a final archaeological supervision report shall be submitted to the Constanța County Directorate for Culture, documenting all findings, compliance actions and outcomes. (Specific Requirements of the Cultural Permit - Aviz, February 2025). | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-09 | Prior to the commencement of construction works, the developer shall maintain a valid contract with a certified archaeological institution for archaeological supervision and, where required, further preventive archaeological research. (Specific Requirements of the Cultural Permit - Aviz, February 2025). | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-10 | Preventive archaeological investigations shall be undertaken during the execution phase for Turbine WT80 and for access roads and infrastructure corridors that could not be investigated during previous phases due to active agricultural use, in accordance with the Culture Permit requirements. (Specific Requirements of the Cultural Permit - Aviz, February 2025). | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-11 | In the event that significant archaeological complexes or structures are discovered during construction monitoring, works shall immediately cease in the affected area. The Project design shall be adapted, in consultation with the competent cultural heritage authorities, to ensure the preservation of archaeological remains in situ wherever feasible. (Specific Requirements of the Cultural Permit - Aviz, February 2025). | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Chance Find Procedure |
| ARCH-12 | Construction planning shall take into account sensitive periods associated with religious activities (e.g., major religious holidays, funerary events, and local commemorative practices) where feasible, in coordination with local stakeholders | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Construction ESMP |
| ARCH-13 | Temporary construction-related disturbances will be managed with the standard mitigation measures for noise, dust, and traffic to avoid unnecessary disruption to access routes serving active religious and cultural sites, particularly during peak visitation periods | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan / Traffic Management Plan |
| ARCH-14 | Construction contractors will be required to respect the cultural and social function of these receptors and to avoid obstruction of access to cemeteries, churches, and places of worship | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Construction ESMP |
| ARCH-15 | Structured stakeholder engagement shall be implemented with custodians and users of intangible cultural heritage receptors identified within the AoI, including representatives of monasteries, parish churches, and cemetery administrations | Mitigation | Archaeology | Construction | EPC Contractor | During construction | Stakeholder Engagement Plan |
| UE-01 | Conduct task-specific H&S training (heights, lifting, electrical, first aid, emergency response) | Mitigation | Unplanned Events | Construction | Project Company | During construction | Occupational Health and Safety Plan |
| UE-02 | Enforce correct PPE use for all construction activities | Mitigation | Unplanned Events | Construction | Project Company | During construction | Occupational Health and Safety Plan |
| UE-03 | Implement Emergency and Prepardness Response Plan for traffic accidents | Mitigation | Unplanned Events | Construction | Project Company | During construction | Emergency Preparedness and Response Plan |
| UE-04 | Implement Waste Management Plan including segregation, storage, labelling, and disposal | Mitigation | Unplanned Events | Construction | Project Company | During construction | Waste Management Plan |
| UE-05 | Implement fuel and chemical spill prevention and response (bunded storage, handling procedures, spill kits) | Mitigation | Unplanned Events | Construction | Project Company | During construction | Pollution Prevention and Control Plan |
| UE-06 | Fire prevention measures (emergency squad, evacuation plan, PPE, smoking control) | Mitigation | Unplanned Events | Construction | Project Company | During construction | Emergency Preparedness and Response Plan |
| UE-07 | Implement natural hazard monitoring and shutdowns during extreme events | Mitigation | Unplanned Events | Construction & Operation | Project Company | During project lifetime | Emergency Preparedness and Response Plan |
| UE-08 | Blade and transmission line safety measures (inspections, buffers, predictive maintenance, SCADA monitoring) | Mitigation | Unplanned Events | Construction & Operation | Project Company | During project lifetime | Occupational Health and Safety Plan |
| CI-01 | Implement habitat enhancement (hedgerows, buffer strips, small-scale foraging areas) to offset cumulative land loss | Mitigation | Cumulative Impacts Birds and Bats | Construction & Operation | Project Company | During construction and operation | Biodiversity Management Plan |
| CI-02 | Implement species-specific operational mitigation (curtailment during high-risk periods) | Mitigation | Cumulative Impacts Birds and Bats | Operation | Project Company | Ongoing | Biodiversity Management Plan |
| CI-03 | Coordinate (where feasible) with other developers on landscape design principles (e.g. micro-siting consistency, colour treatment, screening approaches) | Mitigation | Cumulative Impacts Landscape and Visual | Construction | Project Company | Pre-construction | Stakeholder Engagement Plan |
| CI-04 | Encourage planning of construction schedules to avoid unnecessary overlap of peak labour demand across nearby renewable energy projects | Mitigation | Cumulative Impacts Employment | Construction | Project Company | Pre- construction | Labour Management Plan / Corporate Social Responsibility Plan |
| CI-05 | Promote the use of local labour and subcontractors where available, and support local workforce capacity through engagement with training institutions | Mitigation | Cumulative Impacts Employment | Construction | Project Company | Pre- construction | Labour Management Plan |
| CI-06 | Where feasible, exchange information with other renewable energy developers on workforce needs and subcontracting opportunities to improve labour allocation efficiency and reduce competition-driven cost pressure | Mitigation | Cumulative Impacts Employment | Construction | Project Company | Pre- construction / Construction | Stakeholder Engagement Plan |
| CI-07 | Engage with other project developer during the disclosure or before construction to get information regarding construction schedules in order to develop a coordinated traffic management plan, including shared delivery windows, optimized routing, and cumulative impact awareness for contractors. | Mitigation | Cumulative Impacts Traffic | Construction | EPC Contractor | Pre- construction | Stakeholder Engagement Plan |
| CI-08 | Establish frequent (i.e., monthly or other appropriate interval), regularly scheduled meetings between other developers and local traffic management authorities to address any problems that arise during the construction period and ensure measures to minimize disruption for road users and provide for road safety are consistently implemented. | Mitigation | Cumulative Impacts Traffic | Construction | EPC Contractor | Construction | Traffic Management Plan / Stakeholder Engagement Plan |
| CI-09 | Coordinate with other projects (where relevant) to avoid overlapping construction and reduce cumulative visual disturbance where feasible | Mitigation | Cumulative Impacts Archaeology and Cultural Heritage | Construction | EPC Contractor | During construction | Stakeholder Engagement Plan |
| CI-10 | Each developer shall maintain archaeological supervision during all ground-disturbing works, with workers trained on cultural heritage sensitivity and the Chance Find Procedure (CFP). A communication protocol is recommended in order to allow sharing discoveries among neighboring projects to support awareness and prevent uncoordinated impacts. | Mitigation | Cumulative Impacts Archaeology and Cultural Heritage | Construction | EPC Contractor | During construction | Chance Finds Procedure / Stakeholder Engagement Plan |
| CI-11 | It is encouraged to establish an open communication channel with other developers to share information on discoveries, discuss potential cumulative impacts, and align mitigation efforts where overlapping zones exist. Ongoing stakeholder engagement will be maintained with local communities and authorities, including the use of a grievance mechanism to capture and address concerns related to cultural heritage and landscape perception. | Mitigation | Cumulative Impacts Archaeology and Cultural Heritage | Construction | EPC Contractor | During construction | Stakeholder Engagement Plan |
| CI-12 | Monitor energy generation and share performance data to support regional climate and decarbonization strategies | Mitigation | Cumulative Impacts Climate | Operation | Project Company | Annual | Corporate Social Responsibility Plan |
| CI-13 | Implement standard noise and dust mitigation measures | Mitigation | Cumulative Impacts Noise and Air Quality | Construction | EPC Contractor | During construction | Pollution Prevention and Control Plan |
| CI-14 | Coordinate with other developers to identify overlapping high-intensity construction phases (dust/noise-generating activities) | Mitigation | Cumulative Impacts Noise and Air Quality | Construction | EPC Contractor | During construction | Stakeholder Engagement Plan |
| HR-01 | Implement mandatory age-verification and forbid employment of minors | Mitigation | Human Rights | Pre-construction & Construction | Project Company + Contractors | Before hiring and during Project lifetime | Labour Management Plan |
| HR-02 | Ensure transparent, voluntary recruitment and prohibit retention of documents to prevent forced labour | Mitigation | Human Rights | Pre-construction & Construction | Project Company + Contractors | At recruitment | Labour Management Plan / Supplier Code of Conduct / Contractor Management Plan |
| HR-03 | Integrate modern slavery clauses into contracts and conduct supplier due diligence, esp. high-risk suppliers | Mitigation | Human Rights | Construction & Operation | Project Company Procurement | Before hiring and during Project lifetime | Supply Chain Due Diligence Procedure / Contractor Management Plan |
| HR-04 | Provide mandatory training on human rights, non-discrimination, conduct and reporting channels | Mitigation | Human Rights | Construction & Operation | Project Company + Contractors | At recruitment | Labour Management Plan |
| HR-05 | Implement OHS procedures, PPE provision and high-risk work training | Mitigation | Human Rights | Construction | Project Company + Contractors | During project lifetime | Occupational Health and Safety Plan |
| HR-06 | Monitor working hours and maintain verified time records to ensure compliance with Romanian law | Mitigation | Human Rights | Construction & Operation | Project Company + Contractors | During project lifetime | Labour Management Plan |
| HR-07 | Apply anti-discrimination measures and ensure equal opportunities | Mitigation | Human Rights | Construction & Operation | Project Company | During project lifetime | Labour Management Plan |
| HR-08 | Operate a confidential, accessible, non-retaliatory worker grievance mechanism | Mitigation | Human Rights | Pre-construction, Construction & Operation | Project Company | Before construction and during Project lifetime | Stakeholder Engagement Plan |
| HR-09 | Maintain an accessible community grievance mechanism with transparent resolution process | Mitigation | Human Rights | Entire project lifecycle | Project Company | During project lifetime | Stakeholder Engagement Plan |
| HR-10 | Train all security personnel on human rights, de-escalation and proportionate use of force | Mitigation | Human Rights | Pre-construction & Construction | Project Company + Contractors | Before construction and during Project lifetime | Labour Management Plan |
| HR-11 | Conduct audits of contractors, subcontractors and working conditions | Mitigation | Human Rights | Construction & Operation | Project Company | Quarterly during Project lifetime | Labour Management Plan |
| HR-12 | Ensure fair remuneration, salary transparency and monitor gender pay equity | Mitigation | Human Rights | Construction & Operation | Project Company | During project lifetime | Labour Management Plan |
| HR-13 | Safeguard freedom of association and prevent retaliation against worker representatives | Mitigation | Human Rights | Construction & Operation | Project Company + Contractors | During project lifetime | Labour Management Plan |
| HR-14 | Implement responsible site security practices, including incident reporting | Mitigation | Human Rights | Construction & Operation | Project Company + Contractors | During project lifetime | Labour Management Plan |
| HR-15 | Provide clear communication on worker rights, policies, and grievance mechanisms | Mitigation | Human Rights | Construction & Operation | Project Company | Before hiring and during Project lifetime | Stakeholder Engagement Plan |

# APPENDIX C MONITORING PLAN

Construction Phase Indicative Monitoring Plan

| Topic | Parameter / Indicator | Method & Frequency | Evidence / Records | Responsibility |
| --- | --- | --- | --- | --- |
| Occupational Health & Safety (H&S) | LTIFR, TRIR; near-misses; toolbox talks; safety violations; emergency drills; training hours | Daily inspections; weekly H&S checks; monthly reporting; emergency drills twice/year | Inspection checklists; incident reports; training records; drill reports | EPC Contractor (lead), Project Company (oversight) |
| Workforce & Labour Conditions | Total working hours; number of workers; local hires; worker turnover; labour grievances; accommodation inspections | Daily attendance logs; monthly HR report; quarterly accommodation inspections | HR records; access logs; grievance register | EPC Contractor; Project Company |
| Waste Management | Waste volumes by type; segregation rate; recycling rate; number of waste non-compliances; waste contractor licenses | Weekly inspections; monthly waste inventory; quarterly internal audit | Waste manifests; storage checklists; audit reports | EPC Contractor; Project Company |
| Pollution Prevention – Air | Dust generation; watering frequency; dust complaints | Daily site checks; monthly reporting | Inspection forms; complaint log | EPC Contractor |
| Pollution Prevention – Noise | Noise levels at receptors; noise complaints | Monthly measurement; incident-based checks | Noise monitoring reports; complaints log | EPC Contractor |
| Water and Soil Protection | Water consumption; spills; chemical/fuel storage integrity; bunding capacity | Weekly inspections; monthly reporting; spill incident reporting | Spill logs; inspection reports; utility bills | EPC Contractor |
| Resource Use (Water, Fuel, Electricity) | Water consumed; diesel consumed; electricity use; estimated CO₂ emissions | Monthly resource report | Fuel purchase records; meter readings | EPC Contractor |
| Traffic | Heavy vehicle movements; TMP compliance; traffic incidents; road condition | Daily monitoring; weekly reporting; monthly TMP review | Traffic logs; GPS data (if available); incident reports | EPC Contractor; Project Company |
| Biodiversity | Vegetation & habitat condition (incl. % cover of invasive alien species) | Monthly habitat inspections | Monthly Environmental Report | EPC Contractor |
|  | Wildlife activity & disturbance | Bi-weekly walkover transects; daily spot-checks by site teams during peak clearance periods | Monthly Environmental Report | EPC Contractor |
|  | Nesting bird checks (seasonal) | Weekly during nesting season, prior to vegetation clearance and during sensitive periods | Monthly Environmental Report | EPC Contractor |
|  | Bat activity | Monthly evening activity checks during warmer months; weekly checks on lighting compliance (light spill, shielding) | Monthly Environmental Report | EPC Contractor |
|  | Road traffic & wildlife interactions | Daily checks of construction roads for tracks, fatalities, or disturbance | Daily inspection checklist; action records | EPC Contractor |
| Archaeology | Daily archaeological supervision; CFP activations; number of workers trained; compliance with Cultural Permit; final report | Continuous monitoring during excavations; monthly reports; end-of-works final report | Supervisor daily logs; training sheets; authority communications | Licensed archaeologist + EPC Contractor; Project Company |
| Community Health, Safety & Security (CHSS) | Community grievances; traffic-related complaints; public safety incidents; signage compliance | Weekly CHSS inspections; monthly reporting | CHSS checklists; grievance register | EPC Contractor; Project Company |
| Stakeholder Engagement and Grievances | No. of grievances; resolution time; meetings with landowners / authorities | Weekly grievance review; monthly engagement report | Grievance database; meeting minutes | Project Company (lead); EPC Contractor for construction-related issues |
| Unplanned Events Preparedness | Fire incidents; spill incidents; extreme weather stoppages; ERP compliance | Monthly summary; incident-based reporting | ERP logs; drill reports | EPC Contractor; Project Company |

Operational Phase Indicative Monitoring Plan

| Topic | Parameter / Indicator | Method & Frequency | Evidence / Records | Responsibility |
| --- | --- | --- | --- | --- |
| O&M Occupational Health & Safety | TRIR, LTIFR; contractor safety compliance; turbine access permits; LOTO procedures | Monthly inspections; quarterly H&S audits | O&M H&S records; training logs | Project Company |
| Biodiversity | Bird & bat mortality: carcass searches; collision hotspots. | Systematic carcass searches within 100 m radius from the turbine axis using standardized transects; and scavenger removal corrections: Monthly/seasonal surveys; Annual biodiversity report | Survey sheets; carcass logs; SCADA curtailment data | Project Company + Ecologist |
|  | Flight paths, altitude, migration timing | Visual vantage point surveys and/or radar/thermal cameras during migration seasons; weekly during peak migration periods | Observation logs; radar/acoustic data | Project Company + Ecologist |
|  | Raptors/Scavengers: Observation of perching/feeding behavior on turbines and substations | Quarterly and Annual monitoring report | Field notes and log ;photos | Project Company + Ecologist |
|  | Bact activity | Monthly during spring/summer seasons; intensified during evenings | Observation logs; radar/acoustic data | Project Company + Ecologist |
|  | Nesting on Infrastructure | Visual inspections of turbines and electrical infrastructures; quarterly and pre-breeding season | Inspection forms; photos and GPS points | Project Company + Ecologist |
|  | Bird electrocution risk | Pole-top inspections at high-risk designs; quarterly | Field notes and log, photos | Project Company + Ecologist |
|  | Biodiversity Monitoring report regarding the implementation of impact reduction measures | Annually, by the end of January for the previous reporting yea | Presented in both raw/tabular format and graphical form (mapping all collected data); dated photos | Project Company |
| Shadow Flicker | Hours of flicker at receptors; complaints; mitigation effectiveness | Annual model update if applicable after complaints; complaint-based site checks | Complaint log; flicker monitoring | Project Company |
| Operational Noise | Noise levels at receptors; noise complaints | Annual noise measurements; incident-based monitoring | Noise reports; complaints log | Project Company |
| Blade Throw Risk Monitoring | Overspeed events; vibration anomalies; SCADA turbulence data; blade inspection records | Continuous SCADA monitoring; monthly maintenance reports | SCADA logs; inspection reports | Project Company |
| Resource Use (Operation) | Electricity produced; water used; lubricants/oils consumed; CO₂ emissions avoided | Monthly O&M resource report; annual sustainability summary | Meter readings; waste oil manifests | Project Company |
| Waste Management (O&M) | Waste oils; replaced components; hazardous waste compliance | Monthly monitoring; annual audit | Waste manifests; disposal certificates | Project Company |
| Community Health, Safety & Security | Community grievances; public access management; maintenance traffic impacts | Monthly monitoring | CHSS logs; grievance register | Project Company |
| Cultural Heritage (Post-construction obligations) | Submission of final archaeological report; compliance with any remaining permit requirements | One-off submission; annual check | Report to Cultural Directorate | Project Company |
| Cumulative Impacts Coordination | Participation in regional wildlife networks; traffic coordination; data sharing | Annual coordination activities | Meeting minutes; shared reports | Project Company |

The below page shall be the last page of the document and appear on the back side of the last sheet of the deck. This shall be achieved by leaving or deleting this current page, as the case may be.

About DNV

DNV is the independent expert in risk management and assurance, operating in more than 100 countries. Through its broad experience and deep expertise DNV advances safety and sustainable performance, sets industry benchmarks, and inspires and invents solutions. 

Whether assessing a new ship design, optimizing the performance of a wind farm, analyzing sensor data from a gas pipeline or certifying a food company’s supply chain, DNV enables its customers and their stakeholders to make critical decisions with confidence. 

Driven by its purpose, to safeguard life, property, and the environment, DNV helps tackle the challenges and global transformations facing its customers and the world today and is a trusted voice for many of the world’s most successful and forward-thinking companies.

A process for requesting, determining feasibility, planning, implementing, and evaluating Project changes.

Subcontractors will have their own on-site E&S staff. Subcontractors with more than 20 workers shall deploy a dedicated HSE Officer and an additional HSE Officer for each additional 50 workers deployed onsite.

Note: to be confirmed based on CTA