Annex 1. LIVELIHOOD RESTORATION PLAN FOR THE ENERGY TRANSMISSION LINE OF ACACIA MINING OPERATIONS

Table of Contents

Introduction	3

Brief Project Overview	3

Aim	4

Project Affected Settlements	4

Methodology	5

Land Acquisition for ETL	6

Project's Area of Influence	7

General Information on Communities	7

Population	7

Livelihoods	9

National and International Legislation and Standards	11

EBRD	11

IFC	14

Differences Between International Standards and Legislation on Land Acquisition	16

Relevant National Laws and Legislation	17

Expropriation Law	17

Forestry Lands	23

Pasture Lands	23

Treasury Lands	23

Legislation on Land Registry and Cadastre	24

Selection of Route and Project Process	25

Land Acquisition	25

Process	25

Restrictions on Land Acquisition	27

Overall Distribution of Land Acquisition	27

Acquisition of Privately-owned Parcels	28

Method for the Acquisition of Privately-owned Lands	29

Buildings and Trees Affected by Land Acquisition	30

Method Used for the Valuation of Immovable Properties	30

Activity Performed by the Expert Commission of the Court	30

Activity Performed by the Valuation Commission of TEDAŞ	32

Differences Between Valuations and Effected Payments	33

AMGP Project Information and Grievance Mechanism	33

Information Meetings	33

AMGP Grievance Mechanism and Grievance-Demand Notifications	34

Benefits of the Project	35

Impacts and Proposed Measures	35

Estimated Budget	40

Annex 1. The Building Under Construction Near the ETL and Places Through Which ETL Passes	42

Annex 2 - Duties and Responsibilities of Corporate Stakeholders Concerning the Project	45

Annex 3 - Lands Other Than Privately-Owned Parcels	48

Pasture Lands	48

Treasury Lands	48

Forestry Lands	49

Third Party Institutions Within the Scope of Article 30	49

Acquisition of Lands Not Subject to Registration	50

Annex 4 - Approval of Route Plan Project by the Directorate General of TEDAŞ	51

ANNEX 5 - New Installation Contract of 03.03.2017	52

# Introduction

Livelihood restoration plan for the land acquisition for the energy transmission line of Acacia Mining Operations' Gökbakır Mine Project (AMGP) was performed in order to identify the existing and potential negative impacts on households of the construction of energy transmission lines required for the copper mine project conducted by AMGP in Hanönü district affiliated to Kastamonu province and to take and implement measures accordingly.

Within the scope of this activity, information was collected on affected settlements; they were visited between April 18th and 22nd, 2016 and interviews were conducted with affected households.

## Brief Project Overview

It was necessary to construct an electricity transmission line for Gökbakır Copper Mine project conducted by AMGP in Hanönü district of Kastamonu. Total length of the line is 28,102 meters (28 km).

As the entire capacity of the current electricity line is used, it is necessary to construct a new transmission line for Acacia Mining Operations' project. The reason why a new transmission line needs to be constructed is the insufficiency of the current electricity transmission line for AMGP activities. There are users actively using the electricity transmission line in addition to Acacia Mining Operations. These users are Acacia Mining Operations firm as well as the existing quarries and concrete plants, Taşköprü Organized Industrial Zone, quarters in the center of Taşköprü, Hanönü district, Taşköprü-Hanönü and villages and hamlets around Hanönü.

The new line will be used by settlements in Hanönü district and for the works to be performed by AMGP during construction and operational phases.

Energy transmission line (ETL) project entered into force upon approval on 28.11.2013. The project, which expired its 3-year period on 10.02.2017, was approved by Enerjisa again for an additional period of 5 years.  Costs for  preparation and implementation of the project were paid by AMGP. ETL was installed by Ilgaz Elektrik firm, a sub-contractor of Atilla Makine, the contractor firm of AMGP. At the end of the work, provisional acceptance was performed and the line was assigned to TEDAŞ. However, Başkent Elektrik (BEDAŞ) affiliated to Enerjisa, operator of the electricity distribution line, is responsible for all issues concerning the line such as maintenance and repair etc. after the assignment.

Construction works were initiated on 15.08.2015 and completed on 30.04.2016.

Within the scope of this work, materials, installation, workmanship and construction works were completed as regards the ETL with MCM conductor (31.3 kV, 2X3X477) from Taşköprü transformer center to Hanönü.

- Pylons of the electricity transmission line (ETL) were expropriated by acquiring the right of property.

- No entitlement was acquired for the line's safety areas.

- Project installation cost is TRY 5,601,647 as of November 28, 2013.

"Installation and Construction Contract for Electricity Networks" was concluded between Acacia Mining Operations and Bedaş on 05.02.2014. A new installation contract was signed on 03.03.2017 in line with the newly-approved project. Any and all costs with regard to the construction of the line (installation cost, expropriation, permit fees etc.) will be borne by AMGP and the line will be assigned to Bedaş free of charge after its construction.  As a result of the correspondence with Enerjisa, the line will be assigned in return for the line construction cost on the condition that the cost is received from TEDAŞ. The new installation contract was arranged in this way. Bedaş will be responsible for the operation and maintenance of the line on behalf of Tedaş. Ownership of the line will belong to Tedaş. The right to use facilities within the distribution system will belong to Bedaş although they will be owned by Tedaş.

Bedaş firm belongs to Enerjisa and was entitled to the right to distribute electricity from Tedaş for a period of 30 years following 01.09.2006.

Lands owned by the company will be expropriated, assigned and delivered on behalf of Tedaş or rented out for a period of 99 years.

# Aim

Aim of the plan is to identify impacts concerning land acquisition and impacts during construction and operational phases in general on households affected by land acquisition due to the ETL in settlements affected by the ETL of AM and to identify measures and practices aimed at mitigating negative impacts.

## Project Affected Settlements

There are a total of 6 project affected settlements that are affiliated to Hanönü district of Kastamonu province including 1 neighborhood and 5 villages and a total of 5 settlements affiliated to Taşköprü district including 2 neighborhoods and 3 villages. Accordingly, the number of affected settlements is 11. The list of these settlements is shown below.

Table 1. Project Affected Settlements

| No | District | Settlement | Type |
| --- | --- | --- | --- |
| 1 | Hanönü | Akçasu | Village |
| 2 | Hanönü | Bağdere | Village |
| 3 | Hanönü | Bölükyazı | Village |
| 4 | Hanönü | Küreçayı | Village |
| 5 | Hanönü | Merkez | Neighborhood |
| 6 | Hanönü | Sirke | Village |
| 7 | Taşköprü | Çördük | Village |
| 8 | Taşköprü | Eskiatça | Neighborhood |
| 9 | Taşköprü | Hamzaoğlu | Village |
| 10 | Taşköprü | Kornapa | Village |
| 11 | Taşköprü | Musalla | Neighborhood |

Source: SRM, 2016

# Methodology

Within the scope of the plan, demographic data of affected households was compiled by performing desktop study. In addition, land acquisition, urgent expropriation, land appraisal, grievances and demands at AMGP were examined and analyzed and the relevant results were reflected on this report.

During site visits, interviews were performed with the mukhtars of affected settlements, affected households, representatives of key stakeholders such as District Directorates of Agriculture, Tedaş and Enerjisa Bedaş and grievants; a visit was paid to the route of the ETL and the existing and/or potential negative impacts were identified.

During the site visits, project affected households (PAHs) were asked whether or not they participated in information meetings, whether or not they accepted the price appraised for the land, the reason why they did not accept, their sources of income, how their complaints were received and whether or not their problems were solved and so on.

The number of institutions visited during site work is 16. The number of persons interviewed from these institutions is 19 persons.

- District Directorate of Agriculture of Hanönü

- District Directorate of Agriculture of Taşköprü

- Mukhtar of Hanönü Merkez Neighborhood

- Mukhtar of Hanönü Sirke Village

- Mukhtar of Hanönü Bağdere Village

- Mukhtar of Hanönü Akçasu Village

- Hanönü Bölükyazı Mukhtar's Office

- Hanönü Küreçayı Mukhtar's Office

- Mukhtar of Taşköprü Musalla Neighborhood

- Mukhtar of Taşköprü Eskiatça Neighborhood

- Mukhtar of Taşköprü Gökırmak Village

- Mukhtar of Taşköprü Çördük Village

- Mukhtar of Taşköprü Kornopa Village

- Mukhtar of Taşköprü Hamzaoğlu Village

- Network Manager of Enerjisa Bedaş Taşköprü responsible for maintenance and services

- Tedaş Kastamonu supervisor

A total of 38 persons from project affected households were interviewed. Distribution of interviewed households by settlements is shown below.

Table 2. Interviews During Site Visits

| District | Settlement | Type | Number of Interviewed People |
| --- | --- | --- | --- |
| Hanönü | Merkez | Neighborhood | 1 |
| Hanönü | Akçasu | Village | 5 |
| Hanönü | Sirke | Village | 5 |
| Hanönü | Küreçayı | Village | 2 |
| Hanönü | Bölükyazı | Village | 3 |
| Taşköprü | Kornopa | Village | 6 |
| Taşköprü | Çördük | Village | 1 |
| Taşköprü | Hamzaoğlu | Village | 8 |
| Taşköprü | Musalla | Neighborhood | 2 |
| Taşköprü | Eskiatça | Neighborhood | 5 |
|  |  | Total | 38 |

Source: SRM, 2016

# Land Acquisition for ETL

In general, energy transmission lines do not have any resettlement impact resulting in the loss of houses or buildings. Ownership/land acquisition for the project is quite limited as ETL covers the area where pylon poles will be erected and transformer station will be established. As lines are installed through air, easement is obtained in the area through which the electricity line is passing and some restrictive measures are taken in terms of PAHs. Accordingly, in places through which the line is passing;

- tall trees which may pose a danger for the line are chopped,

- structures with a height exceeding a certain level are not constructed and tall trees such as poplar etc. are not planted within the area identified for the line.

Easement covers a total area of 16-20 meters including an area of 8-10 meters from the left and right of the line.

A relatively small area of ownership that is subject to expropriation also results in a very low land price paid to households. Land price per households proves to be quite low in shared lands.

PAHs generally compare offered land prices with the prices of lands expropriated in neighboring settlements (for Organized Industrial Zones, road construction or HEPP projects). As prices proposed by TEDAŞ for ETL are lower than those proposed for these projects, PAHs tend not to accept the offers given for both ownership and easement.

In general, households are not interested in this issue and do not participate in negotiations as they consider land prices low or affected area is small. However, this generally results against them. As PAHs do not participate in negotiations or do not accept the relevant offer, this issue is referred to the court; even if the court determines a price higher than the relevant offer, land owners need to pay trial costs; in this case, PAHs have to pay trial costs higher than the land price to be given thereto. This issue has been observed in many cases.

# Project's Area of Influence

The settlements energy transmission lines pass by are defined as the project's area of influence. Accordingly, 2 districts of Kastamonu province and a total of 11 settlements affiliated to these districts are among project affected settlements. The affected districts are Taşköprü and Hanönü, where AMGP conducts mining activities.

Project's beneficiary groups are the company AM which owns the project, households and businesses in the affected settlements, businesses engaging in activities in Taşköprü OIZ, TEDAŞ which owns the line and BEDAŞ which transmits electricity in the region. As the line ends in Hanönü district, the affected settlements are restricted to settlements affiliated to Taşköprü and Hanönü districts.

# General Information on Communities

Demographic data and basic livelihoods of the households were examined in order to make a general assessment of the socio-economic status of the affected settlements.

## Population

Total population of 11 project affected settlements is 3,793 people according to TURKSTAT 2015 data. As for gender distribution, 51% of the population is female while 49% is male.

Akçasu village of Hanönü has the lowest population among the settlements (57 people) while Hanönü Merkez has the highest (1,894 people).

Table 3. Population Information for Affected Settlements

| District | Settlement | Men | Women | Total | Women (%) | Men (%) |
| --- | --- | --- | --- | --- | --- | --- |
| Hanönü | Merkez | 934 | 960 | 1,894 | 51% | 49% |
| Hanönü | Akçasu | 27 | 30 | 57 | 53% | 47% |
| Hanönü | Bağdere | 59 | 58 | 117 | 50% | 50% |
| Hanönü | Bölükyazı | 59 | 45 | 104 | 43% | 57% |
| Hanönü | Küreçayı | 77 | 84 | 161 | 52% | 48% |
| Hanönü | Sirke | 52 | 54 | 106 | 51% | 49% |
| Affected Settlements in Hanönü | Total | 1,208 | 1,231 | 2,439 | 50% | 50% |
| Hanönü | Overall | 1,917 | 1,981 | 3,898 | 51% | 49% |
| Taşköprü | Çördük | 147 | 188 | 335 | 56% | 44% |
| Taşköprü | Eskiatça | 75 | 71 | 146 | 49% | 51% |
| Taşköprü | Hamzaoğlu | 136 | 148 | 284 | 52% | 48% |
| Taşköprü | Kornopa | 134 | 119 | 253 | 47% | 53% |
| Taşköprü | Musalla | 165 | 171 | 336 | 51% | 49% |
| Affected Settlements in Taşköprü | Total | 657 | 697 | 1,354 | 51% | 49% |
| Taşköprü | Overall | 18,607 | 19,646 | 38,253 | 51% | 49% |
| Affected Settlements (Hanönü and Taşköprü) | Total | 1,865 | 1,928 | 3,793 | 51% | 49% |
| Kastamonu | Total | 184,585 | 188,048 | 372,633 | 50% | 50% |

Source: TURKSTAT, 2016

Meetings with mukhtars showed that the total number of permanently residing households is 1,224. The lowest number of households is in Hanönü, Bölükyazı while the highest is in Hanönü Merkez.

Table 4. Number of Households in Settlements

| District | Settlement | Number of Households |
| --- | --- | --- |
| Hanönü | Merkez | 600 |
| Hanönü | Akçasu | 10 |
| Hanönü | Bağdere | 70 |
| Hanönü | Bölükyazı | 6 |
| Hanönü | Küreçayı | 45 |
| Hanönü | Sirke | 28 |
| Affected Settlements in Hanönü | Total | 759 |
| Taşköprü | Çördük | 90 |
| Taşköprü | Eskiatça | 45 |
| Taşköprü | Hamzaoğlu | 150 |
| Taşköprü | Kornopa | 45 |
| Taşköprü | Musalla | 135 |
| Affected Settlements in Taşköprü | Total | 465 |
| Total |  | 1,224 |

Source: SRM, 2016

## Livelihoods

Agriculture and livestock are the basic livelihoods of villages. On the other hand, livelihoods in neighborhoods differ, with employees', retired peoples' and workers' income involved in addition to agriculture and livestock.

District Directorate of Agriculture reports that the total number is 1,320 for bovine animals and 1,040 for ovine animals in affected settlements.  In total, 8,250 decares of land are cultivated. 111 farmers are registered in the farmer registry system (FRS).

Table 5. Agriculture and Livestock Information for Hanönü Settlements

| District | Settlement | Number of Farmers Registered in FRS | Total Agricultural Land (in decare) | Crops | Bovine | Ovine |
| --- | --- | --- | --- | --- | --- | --- |
| Hanönü | Merkez (Vakıf Neighborhood) | 12 | 600 | Wheat 150 decares Barley 80 decares Forage Crop 120 decares Vegetable 80 decares Fruit 80 decares | 50 | 60 |
| Hanönü | Akçasu | 15 | 1,330 | Wheat 500 decares Barley 50 decares Forage Crop 250 decares Sugar Beet 100 decares Vegetable 50 decares Fruit 50 decares | 110 | 250 |
| Hanönü | Bağdere | 16 | 1,290 | Wheat 500 decares Barley 100 decares Forage Crop 300 decares Fruit 100 decares Vegetable 80 decares | 230 | 80 |
| Hanönü | Bölükyazı | 16 | 1,280 | Wheat 400 decares Barley 00 decare Forage Crop 120 decares Vegetable 50 decares Fruit 100 decares | 150 | 200 |
| Hanönü | Küreçayı | 25 | 2,100 | Wheat 650 decares Barley 200 decares Forage Crop 270 decares Sugar Beet 100 decares Vegetable 120 decares Fruit 80 decares | 380 | 250 |
| Hanönü | Sirke | 27 | 1,650 | Wheat 600 decares Barley 100 decares Forage Crop 420 decares Garlic 100 decares Sugar Beet 100 decares Vegetable 50 decares Fruit 50 decares | 400 | 200 |
| Affected Settlements in Hanönü | Total | 111 | 8,250 |  | 1,320 | 1,040 |

Source: Hanönü District Directorate of Agriculture, 2016

In the affected settlements of Taşköprü, total agricultural land is 6,650 decares, the number of bovine animals is 1,931 and the number of ovine animals is 653.

Table 6. Agriculture and Livestock Information for Taşköprü Settlements

| District | Settlement | Total Agricultural Land (in decare) | Crops | Bovine | Ovine |
| --- | --- | --- | --- | --- | --- |
| Taşköprü | Çördük | 2020 | Pear, Wheat, Plum, Trefoil, Alfalfa, Barley, Pepper, Wheat, Tomato, Apple, Bean, Common Vetch, Grove, Potato, Garlic, Silage Maize, Onion, Sugar Beet, Alfalfa, Oat | 656 | 0 |
| Taşköprü | Eskiatça | 498 | Barley, Pepper, Wheat, Tomato, Common Vetch, Cucumber, Garlic, Sugar Beet, Alfalfa | 51 | 111 |
| Taşköprü | Hamzaoğlu | 2195 | Barley, Fallow, Apple, Alfalfa, Oat, Wheat, Tomato, Bean, Common Vetch, Potato, Garlic, Silage Maize, Sugar Beet, Oat | 577 | 167 |
| Taşköprü | Kornopa | 1320 | Alfalfa, Barley, Wheat, Common Vetch, Fallow, Garlic, Silage Maize, Sugar Beet, Alfalfa, Oat | 593 | 275 |
| Taşköprü | Musalla | 617 | Walnut, Cherry, Trefoil, Alfalfa, Barley, Fallow, Wheat, Common Vetch, Garlic, Silage Maize, Sugar Beet, Alfalfa | 54 | 100 |
| Affected Settlements in Taşköprü | Total | 6,650 |  | 1,931 | 653 |

Source: Taşköprü District Directorate of Agriculture, 2016

Apart from these, there are enterprises engaging in paper industry such as Mopak within the boundaries of Çördük village affiliated to Taşköprü.

# National and International Legislation and Standards

ETL project of AMGP does not have any physical resettlement impact. As the impact caused by the project is only relevant to land acquisition, international standards were evaluated accordingly.

International organizations developed standards on the creation of measures concerning both land acquisition and adverse social impacts to be caused by land acquisition, the management of physical and economic involuntary resettlement and activities to be performed in this case. The European Bank of Reconstruction and Development (EBRD) and the International Finance Corporation (IFC) are among such organizations.

### EBRD

The Environmental and Social Policy paper as approved by EBRD on May 7, 2014 identifies Performance Requirements (PRs) that need to be fulfilled by projects. There are 10 PRs.

- PR 1 - Assessment and Management of Environmental and Social Impacts and Issues

- PR 2 - Labor and Working Conditions

- PR 3 - Resource Efficiency and Pollution Prevention and Control

- PR 4 - Health and Safety

- PR 5 - Land Acquisition, Involuntary Resettlement and Economic Displacement

- PR 6 - Biodiversity Conservation and Sustainable Management of Living Natural

- Resources

- PR 7 - Indigenous Peoples

- PR 8 - Cultural Heritage

- PR 9 - Financial Intermediaries

- PR 10 - Information Disclosure and Stakeholder Engagement.

All of PRs are relevant to the Project while especially PR1, PR5 and PR10 are important due to their nature.

PR 1 - Assessment and Management of Environmental and Social Impacts and Issues (ESMS)

The objectives of PR1 are to:

- Identify and evaluate environmental and social impacts and issues of the project;

- Adopt a mitigation hierarchy approach to address adverse environmental or social impacts and issues to workers, affected communities, and the environment from project activities;

- Promote improved environmental and social performance of clients through the effective use of management systems;

- Develop an ESMS tailored to the nature of the project, for assessing and managing environmental and social issues and impacts in a manner consistent with relevant PRs.

Environmental and social impact assessment activities need to be performed so as to prepare an ESMS. These include environmental and social baseline data. In addition, the evaluation process should also cover the cumulative impacts of the project.

The client will monitor the project's environmental and social performance. Within the scope of monitoring; environmental and social impacts, actions identified in ESMP, grievances from workers and external stakeholders and the solutions thereof and other issues, upon request, will be monitored. The client can cooperate with external experts, consultants and institutions so as to complete or verify its own monitoring information.

PR 5 - Land Acquisition, Involuntary Resettlement and Economic Displacement

The objectives of PR5 are to:

- Mitigate adverse social and economic impacts from land acquisition or restrictions on affected persons’ use of and access to assets and land by: (i) providing compensation for loss of assets at replacement cost; and (ii) ensuring that resettlement activities are implemented with appropriate disclosure of information, consultation and the informed participation of those affected;

Willing buyer - willing seller negotiations should be prioritized in land acquisition. In addition, importance should be attached to vulnerable groups. It should be ensured that these groups equally make use of the opportunities and benefits provided by resettlement. These groups should be identified during the environmental and social evaluation process.

The client will carry out a detailed census to: (i) determine who will be eligible for compensation and assistance; and (ii) take inventory of affected land and property.

The client will offer all displaced persons and communities compensation for loss of assets at full replacement cost     This is intended to restore, and potentially improve, the standards of living and/or livelihoods of displaced persons to pre-displacement levels.

The client will establish an effective grievance mechanism as early as possible in the process.

A Resettlement (RF) and/or Livelihood Restoration Framework (LRF) will be developed where the exact nature or magnitude of the land acquisition or restrictions on land use related to a project with potential to cause physical and/or economic displacement is unknown due to the project development stage

Monitoring of the resettlement and livelihood restoration process will be carried out in accordance with PR 1 and should involve the participation of key stakeholders such as affected communities.

The LRF will be designed to mitigate the negative impacts of displacement, identify potential benefits and establish the entitlements of all categories of affected persons (including host communities), with particular attention paid to the needs of the vulnerable.       The plan will document all procedures to acquire land rights, as well as compensation measures and relocation activities.       The plan will establish procedures to monitor and evaluate the implementation of resettlement activities and take corrective action as necessary.

Payment of cash compensation for lost assets may be appropriate where: (i) livelihoods are not land-based; (ii) livelihoods are land-based but the land taken for the project is a small fraction of the affected asset and the residual land is economically viable; or (iii) active markets for land, housing and labor exist, displaced persons use such markets, and there is sufficient supply of land and housing. Cash compensation levels should be sufficient to replace the lost land and other assets at full replacement cost in local markets.

PR 10 - Information Disclosure and Stakeholder Engagement

Objectives of PR 10 are to:

- Outline a systematic approach to stakeholder engagement that will help clients build and maintain a constructive relationship with their stakeholders, in particular the directly affected communities;

- Promote and provide means for adequate engagement with affected communities and to ensure that meaningful environmental and social information is disclosed to the project’s stakeholders;

- Ensure that grievances from affected communities and other stakeholders are responded to and managed appropriately.

Stakeholder engagement will cover these elements:

- Identification and analysis of stakeholders,

- Planning of stakeholder engagement,

- Information disclosure, negotiation and engagement,

- Grievance mechanism and

- External reporting.

### IFC

Performance standards (PS) on environmental and social sustainability were revised and updated by IFC in 2012. There are 8 standards:

- Performance Standard 1: Assessment and Management of Environmental and Social Risks and Impacts

- Performance Standard 2: Labor and Working Conditions

- Performance Standard 3: Resource Efficiency and Pollution Prevention

- Performance Standard 4: Community Health, Safety, and Security

- Performance Standard 5: Land Acquisition and Involuntary Resettlement

- Performance Standard 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources

- Performance Standard 7: Indigenous Peoples

- Performance Standard 8: Cultural Heritage

As there is no indigenous people or community with the legal status of minority in the project area, PS 7 is not applicable.

While the remaining PSs are directly related to the Project activities, PS1 and PS5 are covered in detail here due to their nature.

IFC gives the following brief information on PSs: “Performance Standard 1 establishes the importance of (i) integrated assessment to identify the environmental and social impacts, risks, and opportunities of projects; (ii) effective community engagement through disclosure of project-related information and consultation with local communities on matters that directly affect them; and (iii) the client’s management of environmental and social performance throughout the life of the project. Performance Standards 2 through 8 establish objectives and requirements to avoid, minimize, and where residual impacts remain, to compensate/offset for risks and impacts to workers, Affected Communities, and the environment.  While all relevant environmental and social risks and potential impacts should be considered as part of the assessment, Performance Standards 2 through 8 describe potential environmental and social risks and impacts that require particular attention. Where environmental or social risks and impacts are identified, the client is required to manage them through its Environmental and Social Management System (ESMS) consistent with Performance Standard 1.

Performance Standard 1 (PS 1): Assessment and Management of Environmental and Social Risks and Impacts

Performance Standard 1 applies to all projects that have environmental and social risks and impacts. Depending on project circumstances, other Performance Standards may apply as well.

Performance Standard 1 underscores the importance of managing environmental and social performance throughout the life of a project. An effective Environmental and Social Management System (ESMS) is a dynamic and continuous process initiated and supported by management, and involves engagement between the client, its workers, local communities directly affected by the project (the Affected Communities) and, where appropriate, other stakeholders. The ESMS entails a methodological approach to managing environmental and social risks and impacts in a structured way on an ongoing basis.

At times, the assessment and management of certain environmental and social risks and impacts may be the responsibility of the government or other third parties.     The client does not have control or influence over these parties.    An ESMS to be prepared in this case should identify the different entities involved and the roles they play, the corresponding risks they present to the client, and opportunities to collaborate with these third parties in order to help achieve environmental and social outcomes that are consistent with the Performance Standards.     In addition, this Performance Standard supports the use of an effective grievance mechanism that can facilitate early indication of, and prompt remediation for those who believe that they have been harmed by a client’s actions.

The objectives of PS1 are to:

- Identify and evaluate environmental and social risks and impacts of the project,

- Adopt a mitigation hierarchy to anticipate and avoid, or where avoidance is not possible, minimize, and, where residual impacts remain, compensate/offset for risks and impacts to workers, Affected Communities, and the environment,

- Ensure that grievances from Affected Communities and external communications from other stakeholders are responded to and managed appropriately,

- Promote and provide means for adequate engagement with Affected Communities throughout the project cycle on issues that could potentially affect them and to ensure that relevant environmental and social information is disclosed and disseminated.

Performance Standard 5 (PS5): Land Acquisition and Involuntary Resettlement

To help avoid expropriation and eliminate the need to use governmental authority to enforce relocation, clients are encouraged to use negotiated settlements meeting the requirements of PS5.

The objectives of PS5 are to:

- To provide compensation for loss of assets such as lost land, house etc. at "replacement cost",

- To anticipate and avoid, or where avoidance is not possible, minimize adverse social and economic impacts from land acquisition or restrictions on land use for people affected by land acquisition.

Overall

- The client will offer displaced communities and persons compensation for loss of assets at full replacement cost and other assistance.

- Compensation standards will be transparent and applied consistently to all communities and persons affected by the displacement.

- In cases affecting persons with legal rights or claims to land which are recognized or recognizable under national law (e.g., agricultural or commercial sites) of equal or greater value will be provided, or, where appropriate, cash compensation at full replacement cost.

- Economically displaced persons who are without legally recognizable claims to land will be compensated for lost assets other than land (such as crops, irrigation infrastructure and other improvements made to the land), at full replacement cost.

Accordingly, if involuntary physical and/or economic resettlement impact is present, a Resettlement Action Plan (RAP) has to be prepared for the management thereof while a Livelihood Restoration Plan (LRP) has to be prepared for affected households if involuntary resettlement impact is not present.

In cases where the magnitude or level of land acquisition or restrictions imposed on land use, which may result in physical and/or economic displacement, is not exactly known, the client will prepare a Resettlement and/or Livelihood Restoration Plan (LRP) in line with PS5. In order to prepare an RAP/LRP, it is important

- to conduct a census for the identification of affected persons and households, to determine and announce the deadline for entitlement,

- to identify monitoring and evaluation procedures, to receive consultancy in terms of compliance with the Performance Standard and to work with competent experts in the field of resettlement so as to confirm monitoring data.

As regards the contents to be covered by potential Plans;

- The plan should cover the provision of compensation at full replacement cost for lost lands and other assets.

- The plan should alleviate adverse impacts of displacement, identify development opportunities, create a relocation budget and program and identify entitlement for affected people with different status (including host communities).

- Special importance should be attached to the needs of poor and vulnerable groups.

## Differences Between International Standards and Legislation on Land Acquisition

- In Turkish laws, there is no legal provision imposing on project proponents the obligation of preparing a social impact assessment and a resettlement action plan within Turkish Law. Within the framework of international standards, it is compulsory to prepare an RAP or LRP.

- According to international standards, it is necessary to prepare an inventory of lost and affected assets by considering project affected population and impacts and by using thematic maps and full-count and the baseline data of the project is created through socio-economic studies, stakeholder analysis and stakeholder engagement. In order to mitigate adverse social and economic impacts caused by the prevention of land use by affected persons, restrictions on access to land or, directly, by land acquisition, standards require that (i) the loss of assets is compensated at replacement cost and (ii) resettlement activities are carried out by sharing information in a way that is suitable for local conditions, bi-directional communication and informed engagement of affected parties. However, these provisions are not present in Turkish Law. Within the framework of land acquisition by expropriation under national legislation, it is necessary to prepare an inventory of affected immovable property and a list of their owners.

- According to Turkish laws, only legal owners can receive cash compensation (through the expropriation of physical assets). As per international standards, all PAPs have the right to claim compensation that will at least contribute to the restoration of their livelihoods to pre-project levels. Full replacement cost is used for land valuation. Owners as well as users are compensated. Damages against structures and crops are also compensated.

- According to international legislation, it is necessary to perform monitoring and evaluation and to develop regulations concerning the evaluation of project impacts. There is no provision concerning this subject in Turkish legislation.

- As per international legislation, it is necessary to establish an independent grievance mechanism. There is no provision on grievance mechanism in Turkish laws.

- The company must also pay the costs accrued by displaced persons (costs of attending hearings, legal expenses, costs of moving etc.) in line with international legislation. There is no provision on the costs of project affected people in Turkish laws.

- In Turkish laws, there is no legal basis concerning the preparation of a social impact assessment and/or resettlement action or livelihood restoration plan and Stakeholder Engagement Plan.

- According to national legislation, there is no need to perform any social study, survey and consultation prior to land acquisition. As per Article 10 of the Expropriation Law, consultation is only necessary with regard to purchasing immovable property through negotiation.

- In Turkish laws, only legal property owners are entitled to receive monetary compensation (through the expropriation of land and other physical assets).

- In Turkish legislation, there is no legal basis concerning compensation for pasture users.

## Relevant National Laws and Legislation

Land acquisition concerning the project was performed according to the urgent expropriation law. Accordingly, types of project affected land cover

- Privately owned lands,

- Forestry lands,

- Treasury lands,

- Pasture areas,

- Areas that belong to village legal person,

- Areas that belong to third party institutions (Hanönü Municipality and TEİAŞ) within the scope of Article 30 of the Expropriation Law.

### Expropriation Law

While rendering an urgent expropriation decision, an expropriation decision was issued by the Board of TEDAŞ and then, a "public interest" decision was issued by the Board of EMRA (Energy Market Regulatory Authority). The decision was approved by the Ministry of Energy and Natural Resources and the Council of Ministers issued a resolution on urgent expropriation by TEDAŞ.

Urgent Expropriation, Article 27 of the Law

- In cases where a resolution will be issued by the Council of Ministers or in extraordinary cases prescribed by special laws,

- as for the expropriation of immovable property, an immovable property can be seized by the court by depositing in the name of the owner the value of that immovable property as determined by experts to be selected as per Article 15 within the framework of principles in Article 10 into the bank as specified in the invitation and notice to be made according to Article 10 within seven days upon the request of the relevant administration on the condition that actions other than valuation are completed later on.

In terms of urgent expropriation, land valuation performed by experts appointed by the court is only a determination and is not decisive. After this price is determined and deposited by the Administration into the account number as determined by the court, actions stipulated in Articles 8, 9 and 10 shall apply.

It is necessary to receive a "public interest" decision from the relevant institutions for urgent expropriation. After this decision is received, approved and published in the Official Gazette, urgent expropriation process starts.

Differently from ordinary expropriation, urgent expropriation is the method of seizing an immovable property in line with prescribed procedure and method on the condition that actions other than valuation are completed later on. Urgent expropriation will be handled in the form of a lawsuit. Public institutions will apply to the court in order to get valuation done and receive an expropriation decision. The court only acts as a determination authority in this case. If the court determines the existence of public interest and the value of the immovable property as determined by the Valuation Commission is blocked in the bank account of the owner thereof, the lawsuit is admitted. Admission of the lawsuit will not result in the replacement of the owner in the title deed. The admission of this lawsuit can only enable the administration to perform the action considered to have public interest. However, actions will not be complete. Actions will be performed just as in normal expropriation process. The Administration will primarily try to purchase the property from its owner through negotiated settlement. If agreement is reached as a result of this procedure, the relevant price will be paid and expropriation procedure will be complete. However, if no agreement is reached, the administration will also file a lawsuit on "the Determination and Registration of Expropriation Price".

Article 30 of the Law on the Expropriation of Immovable Property Owned by Public Institutions and Legal Persons

- As for immovable property owned by public institutions; the administration that needs the immovable property, resource or easement shall determine the price as per Article 8 and the owner thereof shall apply to the administration in writing.

- If the owner does not agree with transfer to the administration or fails to respond within sixty days, the dispute shall be examined by the relevant administrative chamber of the Council of State and resolved within two months.

- In cases where the parties fail to agree, the purchasing administration shall apply to the court in line with the procedure stipulated in Article 10 and file a request for the determination of expropriation price within thirty days following the date of agreement on transfer or the date on which the decision by the Council of State is notified.

- The purchasing administration shall be granted by the court a period of fifteen days in order to deposit into the relevant bank the amount determined as expropriation price according to the procedure prescribed in Article 10.

- In the event of submission of the receipt concerning the deposition of the expropriation price into the bank, the court shall decide on the registration of the immovable property in the name of the purchasing administration and the payment of the expropriation price to the owner administration and this decision shall be notified to the land registry office and the bank into which the money is deposited.

- Immovable property, resource or easement taken over in this way shall be considered to be purchased from its owner through expropriation and cannot be used for any public purpose other than the aim of transfer or the consent of the transferor administration.

Other Relevant Articles of the Law

"Objective of the Expropriation Law No. 2942 is to regulate the actions to be performed concerning the expropriation by the State and public legal persons of the immovable property owned by real and private law legal persons in cases required by public interest, the calculation of expropriation price, the registration of immovable property and easement in the name of the administration and the procedures and methods of resolving relevant disputes. Provisions of this Law shall also apply to the expropriations to be performed on behalf of real and private law legal persons.

Expropriation is the seizure of an immovable property and transfer of its ownership to the public irrespective of its owner's consent on the condition that its real price is paid in advance in cases required by public interest.

As can be understood from its definition;

- A public interest should be present in expropriation (Authorities on public interest as defined in Article 5 of the Law must receive and approve a decision of public interest),

- Expropriation price must be paid in advance.

Differently from purchasing, consent of the owner of the immovable property to be expropriated is not sought for expropriation. In other words, the State acquires immovable property by force for the purpose of public interest in expropriation.

However, expropriation must be performed as per the Expropriation Law No. 2942. Owner, possessor and other parties of the immovable property to be expropriated can file a lawsuit against the expropriation action in administrative justice and against valued prices and mistakes of fact in judicial justice.

Actions to be performed prior to expropriation; Article 7 of the Law;

- The administration that will perform expropriation shall prepare a scaled sketch indicating the area and type of immovable properties or get it prepared and ensure that the owners of the immovable property or, if there is no title deed, their possessors and their addresses are determined through land registry, tax and civil registry or based on documents to be obtained through its external examination,

- The relevant tax office shall provide the tax returns and values of the immovable properties and resources and, in cases where no tax return is available, their value to be determined and considered as tax return within one month following the request of the administration.

- After the administration issues a decision of expropriation, it shall inform the land registry office where the immovable property subject to expropriation is registered about the annotation of expropriation in land registry.

Purchasing Procedure; Article 8 of the Law

- After issuing a decision of expropriation, the administration that will perform expropriation shall receive reports from the persons or institutions specialized in this field and assign one or more valuation commissions composed of at least three persons from inside its own organization in order to determine the estimated value of immovable property.

- Besides, the administration shall assign one or more Reconciliation Commissions composed of at least three persons from its own organization in order to carry out and finalize procedures through negotiations over estimated price.

- The administration shall inform the owner through an official registered letter that it wants to purchase the immovable property without specifying the estimated price as determined by the valuation commission.

- Negotiation meetings shall be organized by the owner or his/her legal representative on the date determined by the Commission; in the event that an agreement is reached over a price not exceeding the relevant estimated price, a minute shall be drawn up and signed by the owner or his/her legal representative and members of the Commission.

- The administration shall prepare the amount specified in the agreement minute within forty-five days following the date on which the minute is drawn up, this circumstance shall be notified to the owner or his/her legal representative in writing and s/he shall be asked to alienate it in the name of the administration at the land registry office on the specified date. In the event that the owner or his/her legal representative alienates it in the name of the administration at the land registry office, expropriation price shall be paid to them.

Action of determination in places where no cadastral survey is available, Article 9 of the Law;

- By applying to the civilian authority of the relevant place for the determination of the status of places where no title deed registry or cadastral survey is available, the administration shall request the assignment of four experts including two original and two substitute members in the area of expropriation. Upon this request of the administration, the civilian authority shall ensure that experts are assigned within eight days, that they take their oath at the civil court of first instance and that their names are notified to the administration that will perform expropriation.

- Mukhtar or his/her deputy, two members of the council of elders and two experts shall work together during determination.

In the absence of Agreement; Determination of expropriation price by the court and the registration of immovable property in the name of the administration; Article 10 of the Law;

- If expropriation cannot be performed through purchasing procedure, the administration shall apply to the civil court of first instance in its domicile by attaching to a petition its valuation and other information and documents.

- The court shall determine a hearing date on a date which is at most thirty days after the date of application by the administration and invite the owner of immovable property to hearing by way of notification. The hearing date shall also be notified to the administration.

- During the hearing, the judge shall encourage the parties to agree on the price of the immovable property. In the event that the parties agree on the price, the judge shall consider this price agreed by the parties as expropriation price.

- In the event that the parties fail to agree on the price during the hearing held by the court, the judge shall determine a viewing date within ten days and a hearing date on a date which is thirty days later and perform a viewing on site for the determination of the immovable property's value through experts and before all relevant parties. It shall be ensured that mukhtar of the village or neighborhood to which the immovable property is affiliated is present during the viewing and statement of the mukhtar shall also be taken.

- By considering the statements of parties and other relevant parties, the experts shall submit to the court their report indicating the value of immovable property within fifteen days. The court shall notify this report to the parties without waiting for the hearing date. The judge shall invite the parties or their counsels and experts to this hearing. During this hearing, objections, if any, of the parties against this expert report shall be heard and the statements of experts against these objections shall be taken.

- In the event that the parties fail to agree on the price, where necessary, a new expert panel shall be assigned by the judge to finalize its activities within fifteen days and the judge shall determine a fair and equitable expropriation price by considering the report or reports of the parties and experts and their statements. This price as determined by the court shall be the expropriation price of immovable property, resource or easement.

- The administration shall be granted a period of fifteen days in order to deposit into the specified bank the amount as determined by the court as the expropriation price and to submit the receipt certifying the deposit transaction. In cases where this money is deposited or the right holder cannot be determined, the court shall decide on the registration of immovable property in the name of the administration and the payment of expropriation price to the right holder upon submitting a receipt indicating the blockage of payment so as to transfer it to its potential right holder.

Determination of expropriation price; Article 11 of the Law;

- By visiting the area of immovable property or resource to be expropriated with the panel of judges, the expert panel shall determine the price of immovable property based on a reasoned evaluation report by considering the following criteria of immovable property or resource after hearing those relevant parties present on the site.

- Its type and kind,

- Its area,

- All qualities and elements which may affect its value and separate value of each element,

- Its tax return, if any,

- Its valuations performed by public authorities as of the date of expropriation,

- As for lands, net revenue to be generated by immovable property or resource as of the date of expropriation depending on its location and conditions and if it used as it is,

- As for building plots, sales price when compared to similar general sales prior to the date of expropriation,

- As for buildings, official unit prices, construction costs and depreciation,

- Other objective measures affecting the determination of price.

- While determining the price of immovable property, increases in value to be caused by the reconstruction and service venture that requires expropriation and the profit to be generated thereby depending on potential future uses shall not be taken into consideration.

Partial Expropriation, Article 12 of the Law

- In cases where social, economic or settlement conditions of the area are disrupted and it is not possible to benefit in terms of economic or social aspects, immovable properties that are adjacent to the site of expropriation as a result of expropriation procedures performed for the construction of a dam shall be subjected to expropriation upon the written application of their owners.

- If it is not suitable to make use of the remaining part of an immovable property a part of which is expropriated, it is compulsory to expropriate this part upon the written application of the owner within thirty days following the notification of the decision of expropriation in cases where no lawsuit is filed against the action of expropriation in administrative justice.

Right of Litigation, Article 14 of the Law

- An annulment action can be filed by the owner of the immovable property subject to expropriation against the action of expropriation in administrative justice and a correction action can be filed against mistakes of fact in judicial justice within thirty days following the date of notification made by the court as per Article 10 or the date of announcement made by the court via gazette, which will be considered as a notification for those to whom no notification is made.

- The administration can file a correction action against mistakes of fact within thirty days following the date on which expropriation documents are submitted to the court.

Registration of immovable properties not registered in land registry and the rights of possessor, Article 19 of the Law

- The Court shall conduct an on-site investigation, collect evidence and indicate the circumstance in the form of a minute through the experts stipulated in the Law. This minute shall indicate the area of immovable property, the identity of possessor, his/her tax registry, the date of commencement and period of possession and whether or not the conditions of acquiring ownership have been fulfilled.

- All documents which are prepared and collected by the administration as per Article 10 shall be submitted to the civil court of first instance of the place where the immovable property is located and the court shall be asked to determine the expropriation price of the immovable property and to decide on the registry thereof in the name of the administration in return for the payment of its price.

### Forestry Lands

In Article 17 of the Forestry Law No. 6831, it is stated that the Ministry of Environment and Forestry can grant permit to real and legal persons in return for its price in the event that facilities such as dams, reservoirs etc. are located on State forests or there is a public interest and necessity in the construction thereof. Accordingly, the period of permit cannot exceed 49 years. Market value of renting is the annual price of use to be calculated over market value for permits extended by the forestry administration up to ninety-nine years at the end of the final permit period of forty-nine years.

Market value corresponds to five percent of the total sum of market value for the land of permitted area and the market values of buildings and facilities on this area. However, market value cannot be less than three times the permit price of the land in the current year to be calculated for the permitted area. Market value for subsequent years is determined by increasing the value in proportion to PIC rate and received as a lump sum payment on the date of commencement of permit without any need for notice.

In addition, a regulation was drawn up for the implementation of Articles 17/3 and 18 of the Forestry Law and this regulation covers detailed information on the prices to be received concerning the renting of forestry area and the determination of price.

As per Turkish legal system, no compensation payment can be made to those using the state's pasture or forestry lands.

### Pasture Lands

Affected pasture lands have a status of treasury land. It is forbidden to use pasture lands for agricultural purposes other than livestock and to build structures such as houses on them. It is necessary to remove the status of pasture from the affected pasture lands and to change the purpose of allocation according to Article 14 of the Pasture Law No. 4342.

If the purpose of allocation is found appropriate, then the annual quantity of fresh grass will be determined and 20-year grass price will be calculated accordingly.  Grass price is deposited into the central account of the Ministry of Food, Agriculture and Livestock.

As per Turkish legal system, no compensation payment can be made to those using the state's pasture or forestry lands.

### Treasury Lands

As for the acquisition of treasury lands, the Directorate General of National Estate affiliated to the Ministry of Finance performs the following procedures:

- Expropriation procedures to be performed for private law legal persons holding a pre-license or license to engage in generation activities as per the principles stipulated in the Expropriation Law No. 2942 within the scope of the Electricity Market Law No. 6446,

- Procedures concerning the requests of Public Institutions and Organizations within the scope of Article 30 of the Expropriation Law No. 2942.

### Legislation on Land Registry and Cadastre

Basic issues concerning land use in Turkey are regulated according to the Land Registry Law no. 2644. Cadastral issues are regulated according to the Cadastre Law No. 3402. However, both land registry and cadastre legislation have some parts that are common and relevant for many laws. Accordingly;

Some laws concerning land registry legislation are as follows:

- Land Registry Law No. 2644

- Village Law No. 442

- Expropriation Law No. 2942

- Law on the Protection of Graveyards No. 3998

- Civil Code No. 4721

- Resettlement Law No. 5543

- Law No. 6292 on the Support for the Development of Forest Villagers, the Use of Places Taken Outside Forest Borders in the Name of the Treasury and the Sales of Agricultural Lands Owned by the Treasury

Some laws concerning cadastre legislation are as follows:

- Cadastre Law No. 3402

- Pasture Law No. 4342

- Forestry Law No. 6832

The Cadastre Law also defines the process concerning the determination of owners of lands with no registered title deed or cases where confusion is present with regard to land ownership.

According to Article 13 of the Cadastre Law, those who cultivate public land for 20 years and project affected people (customary land owners and those who cultivate a certain land for 20 years without any interruption) shall have the right to full compensation. However, as per Article 14, lands the border of which is not registered in land registry and is located within the same working area and the total area of which goes up to 40 decares in wet soil and 100 decares in dry soil (including 40 and 100 decares) shall be valid.

Nevertheless, the presence of a title deed does not mean that the names and addresses of all right holders are registered; on the contrary, successors do not deal with getting their rights registered.  This is valid in the entire country and poses a significant threat concerning the ability of large-scale projects on land acquisition. In most areas, actual land use is 'regulated' through a conventional system. Shareholder (shareholders) residing in the land will cultivate the land without any profit-sharing. There is no official rental arrangement among shareholders and rental arrangements among shareholders or other parties are made in an unofficial way.

Within the framework of cadastral system, it is envisaged that shares of a deceased owner over a land will be distributed to all legal successors in line with rights of succession. A land parcel is not divided into sub-parcels and remains under the ownership of the entire group. In general, a successor (successors) residing in the land cannot have access to other successors or does not want to spend money and put effort in order to come to the relevant regions for the registration of rights concerning shareholders not residing in the land.

Generally, most of land parcels belong to more than one shareholder and information on shareholders is not properly kept in cadastral records. In addition, the demise of right holders is not generally indicated in cadastral records. Experience from many other projects does not show that there could be 6 or more shareholders in small land parcels; very few of these shareholders will be persons residing in the land.

# Selection of Route and Project Process

Route of the line is determined by BEDAŞ, project of the line is prepared by AMGP and route of the line and the project are approved by TEDAŞ. Opinions and considerations of local communities and mukhtars are not taken concerning the route. However, there are public institutions from which opinion is taken. These are Special Provincial Administration Unit, the Regional Directorate of Forestry, the Provincial Directorate of Environment and Urbanization and the Provincial Directorate of Agriculture.

As for the selection of route, a line going parallel with an existing line, if any, proximity to villages, lands and roads passing through forests for the ease of maintenance, control and troubleshooting during operational phase and a proper location for visual maintenance (control by walking and via binoculars) are preferred.

# Land Acquisition

## Process

Official Correspondence Process for Urgent Expropriation

Land acquisition was carried out according to the provisions of urgent expropriation as stipulated in Article 27 of the Expropriation Law and the procedure specified in other articles.

BEDAŞ applied to TEDAŞ with regard to a decision of urgent expropriation. Board of TEDAŞ issued a decision of urgent expropriation on 21.05.2015.

EMRA issued a decision on the expropriation of immovable properties owned by third parties within the scope of public interest on 27.03.2015. Decision of "Public Interest" by EMRA was approved by the Minister of Energy and Natural Resources on 07.04.2015 as per Article 6 of the Expropriation Law No. 2942.

EMRA decided on the expropriation of immovable properties owned by the village legal person, Municipality and TEİAŞ on 13.03.2015 within the scope of Article 30 of the Expropriation Law No. 2942. EMRA decided on the establishment of easement on immovable properties owned by the Treasury within the scope of public interest on 09.04.2015 as per Article 30 and decided on the implementation of Article 30 of the Expropriation Law No. 2942 as regards these immovable properties.

In the letter sent by EMRA to TEDAŞ on 28.04.2015, the following requests were submitted within the scope of public interest and the decision stipulated in Article 30 based on the aforementioned decisions and as per paragraphs 1 and 7 of Article 19 of the Electricity Market Law No. 6446:

- An expropriation decision being issued by TEDAŞ,

- Carrying out expropriation actions according to the procedures and principles stipulated in the Expropriation Law No. 2942,

- Submitting to EMRA a copy of land registry records of immovable properties to be registered in the name of TEDAŞ after the completion of expropriation actions,

- Carrying out assignment actions according to the procedures and principles stipulated in Article 30 of the Expropriation Law No. 2942

- and submitting to EMRA a copy of land registry records of immovable properties to be registered in the name of TEDAŞ after these actions are completed.

A resolution of urgent expropriation was rendered by the Council of Ministers and published in the Official Gazette No. 29435 of 04.08.2015 (Annex-6). It was decided that TEDAŞ would carry out urgent expropriation actions. TEDAŞ authorized BEDAŞ, which is responsible for electricity distribution services, to carry out expropriation actions.

Pasture Lands

Status of affected pasture lands was examined by the Provincial Commission of Pastures, the Directorate General of Agricultural Reform affiliated to the Ministry of Agriculture and the Section of Plant Production and Plant Health affiliated to the Provincial Directorate of Agriculture and a decision was issued for the removal of the relevant pasture lands from the status of pasture. Accordingly, it was stated in the official letter sent by the Provincial Directorate of Agriculture to the Department of Expropriation at EMRA on 26.05.2015 that no problem was observed concerning the installation of the transmission line and that it was appropriate to change the purpose of allocation.

20-year grass price was calculated by the Provincial Commission of Pastures as TRY 428.8 in total in order to finalize the process for changing the purpose of allocation.

Forestry Lands

A utilization permit was obtained by the Directorate General of TEDAŞ from the Regional Directorate of Forestry of Kastamonu for 49 years from 12.06.2014 to 12.06.2063 in return for a land permit price of TRY 42,220.  Through the official letter of 13.06.2014, a forestry utilization permit was obtained from the Section of Permits and Entitlements affiliated to the Regional Directorate of Forestry of Kastamonu.

Treasury Lands

Through the official letter of 28.4.2015, EMRA asked the Revenue Office of the Governor's Office of Kastamonu to carry out actions so as to establish an easement on the treasury lands.

Expropriation of Immovable Properties As Per Article 30 of the Expropriation Law

EMRA sent an official letter to TEİAŞ on 28.04.2015 for the hand-over at the land registry office of 1 parcel owned by TEİAŞ in Musalla, Taşköprü as per Article 30 of the Expropriation Law within the scope of the Project.

EMRA sent an official letter to Hanönü Municipality on 18.09.2015 for the hand-over at the land registry office of 2 parcels owned by Hanönü Municipality in Hanönü Merkez as per Article 30 of the Expropriation Law within the scope of the Project.

EMRA sent an official letter to Küreçayı Village Legal Person on 30.09.2015 for the hand-over at the land registry office of 1 parcel owned by Hanönü Küreçayı Village Legal Person as per Article 30 of the Expropriation Law within the scope of the Project.  The offer of expropriation at a price of TRY 1781.89 was accepted by the council of elders affiliated to Küreçayı Village Legal Person on 02.03.2016.

## Restrictions on Land Acquisition

Right of ownership was only established for pole places and the transformer center. Poles will be controlled at intervals as specified by BEDAŞ.

In areas where easement is established, height of the line varies between 6 and 12 meters in perpendicular axis depending on topography. However, the line generally goes higher than 10 meters. ETL does not go through any improved region. It generally goes through cultivated lands. Easement was obtained for a total area of 20 meters including 10 meters from the right and 10 meters from the left side of the line. In this area, households can engage in agricultural activities, but there are restrictions on the plantation of tall trees and the construction of buildings at a disruptive height. Households can grow short trees and construct and use buildings at a height which is not disruptive. Height of the buildings to be constructed in a field should not exceed 6.5 meters.

## Overall Distribution of Land Acquisition

Within the scope of the project, land acquisition and easement activities were performed for privately owned, forestry, treasury, pasture lands and lands owned by third party institutions. A total of 485 parcels was affected. Size of the area where ownership expropriation was completed corresponds to 3,684 m2 while the size of the area where easement was established corresponds to 470,245 m2.

Table 7. Lands Affected by ETL

| Land Type | Number of Parcels | Area of Land (M2) | Ownership Expropriation (M2) | Easement (M2) | % (Ownership + Entitlement) |
| --- | --- | --- | --- | --- | --- |
| Pasture | 17 | 2,102,907 | 384 | 41,548 | 2% |
| Treasury | 19 | 362,896 | 95 | 11,045 | 3% |
| Person | 357 | 4,188,125 | 1,774 | 224,451 | 5% |
| Forestry | 14 | 2,431,003,667 | 1,431 | 138,743 | 0.01% |
| Article 30 (3rd Party Institutions) | 5 | 100,072 | 0 | 8,356 | 8% |
| Non-Registered (Roads, rivers, etc.) | 73 | 46,102 | 0 | 46,102 | 100% |
| Total | 485 | 2,437,803,769 | 3,684 | 470,245 | 0.02% |

Source: Acacia Mining Operations, 2016

## Acquisition of Privately-owned Parcels

The number of settlements where privately-owned lands are affected is 11 and the number of parcels is 14. Size of the area where ownership expropriation was completed corresponds to 1,774 m2 while the size of the area where easement was established corresponds to 224,451 m2. Proportion of the size of affected area to total area is 5%. Total number of pole places in the relevant lands is 70. Total number of owners is 598 persons.

Table 8. Acquisition of Privately-owned Parcels

| District | Settlement | Type | Number of Parcels | Right Holder | Area of Land (M2) | Ownership Expropriation (M2) | Easement (M2) | Ownership Expropriation (%) | Entitlement (%) | % (Ownership + Entitlement) | Number of Pole Areas |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taşköprü | Musalla | Neighborhood | 16 | 29 | 89,124 | 211 | 8,813 | 0.2% | 10% | 10% | 7 |
| Taşköprü | Eskiatça | Neighborhood | 6 | 13 | 82,402 | 81 | 6,181 | 0.1% | 8% | 8% | 3 |
| Taşköprü | Çördük | Village | 73 | 143 | 588,732 | 312 | 53,991 | 0.1% | 9% | 9% | 12 |
| Taşköprü | Kornopa | Village | 95 | 131 | 397,694 | 410 | 51,809 | 0.1% | 13% | 13% | 16 |
| Taşköprü | Hamzaoğlu | Village | 67 | 90 | 299,478 | 289 | 41,319 | 0.1% | 14% | 14% | 14 |
| Hanönü | Sirke | Village | 41 | 92 | 204,458 | 166 | 22,097 | 0.1% | 11% | 11% | 7 |
| Hanönü | Akçasu | Village | 16 | 37 | 106,175 | 71 | 13,368 | 0.1% | 13% | 13% | 3 |
| Hanönü | Bölükyazı | Village | 7 | 6 | 2,237,239 | 25 | 4,344 | 0.001% | 0% | 0% | 1 |
| Hanönü | Küreçayı | Village | 26 | 38 | 159,151 | 163 | 17,344 | 0.1% | 11% | 11% | 6 |
| Hanönü | Bağdere | Village | 2 | 2 | 5,314 | 0 | 1,836 | 0.000% | 35% | 35% | 0 |
| Hanönü | Merkez | Neighborhood | 8 | 17 | 18,358 | 47 | 3,349 | 0.3% | 18% | 18% | 1 |
|  |  | Total | 357 | 598 | 4,188,125 | 1,774 | 224,451 | 0.04% | 5% | 5% | 70 |

Source: Acacia Mining Operations, 2016

### Method for the Acquisition of Privately-owned Lands

As the method of urgent expropriation was utilized for the acquisition of lands, all privately-owned lands were acquired according to the expropriation legislation. There are 4 separate phases concerning the acquisition of lands through urgent expropriation.

- In the first phase, the Civil Court of First Instance performs an assessment of immovable properties through local experts and asks AMGP to deposit the resulting price. The account to which the price is deposited is a bank account determined by the court and is not the account number of affected households. When AM deposits this price, the account is blocked by the court and it cannot be withdrawn by affected households. While this price is a precedent value, it cannot be notified to affected households in any way.

- In the second phase, a separate valuation activity is performed for immovable properties by the Valuation Commissions established within TEDAŞ. Then, the Commissions invite the shareholders of affected parcels to meeting through an official letter and announcement. At this point, if the Commissions do not object against and approve the valuation activity of the Expert Commission of the Court, they can offer the value as determined by the Expert of the Court.  However, if these prices are not found appropriate, the Commission offers the price determined thereby. If this offer is not accepted by the owners and/or they do not attend the meeting on the specified date and time or successors have died and inheritance process has not been completed, this circumstance is indicated in the form of a minute and a lawsuit is filed by TEDAŞ for the determination and registration of price. These negotiations are performed according to Article 8 of the Expropriation Law.

- In the evidence of valuation activities, the Civil Court of First Instance offers a price to the parties in the third phase. The offer made by the court generally corresponds to the price determined by the Expert Commission of the first court. This offer is made as per Article 27 of the Expropriation Law. If the offer made by the court is not accepted by the parties, then the final phase starts.

- In the fourth and final stage, the Court assigns new experts to calculate the price of immovable property and issues a decision based on this. The new valuation activity is performed according to Article 10 of the Expropriation Law.

When the number of repeated owners is excluded, a total of 431 owners accepted the offers as of November 2016. Negotiations are going on with 145 owners. Accordingly, the rate of owners accepting the price offered for their land is 75%.

Total number of privately-owned parcels is 357. Agreement was achieved with regard to a total of 249 parcels. Negotiations are going on for 108 parcels. Accordingly, the rate of privately-owned parcels over which agreement is reached is 70%.

Table 9. Number of Agreed Parcels

| Settlement |  | Total Number of Parcels | Number of Agreed Parcels | Number of Parcels Under Negotiation | % of Completed |
| --- | --- | --- | --- | --- | --- |
| Taşköprü | Musalla | 16 | 10 | 6 | 63% |
| Taşköprü | Eskiatça | 6 | 2 | 4 | 33% |
| Taşköprü | Çördük | 73 | 40 | 33 | 55% |
| Taşköprü | Kornopa | 95 | 62 | 33 | 65% |
| Taşköprü | Hamzaoğlu | 67 | 60 | 7 | 90% |
| Hanönü | Sirke | 41 | 29 | 12 | 71% |
| Hanönü | Akçasu | 16 | 11 | 5 | 69% |
| Hanönü | Bölükyazı | 7 | 3 | 4 | 43% |
| Hanönü | Küreçayı | 26 | 23 | 3 | 88% |
| Hanönü | Bağdere | 2 | 2 | 0 | 100% |
| Hanönü | Merkez | 8 | 7 | 1 | 88% |
|  | TOTAL | 357 | 249 | 108 | 70% |

Source: Acacia Mining Operations, 2016

## Buildings and Trees Affected by Land Acquisition

The number of affected trees was not indicated in the valuation activities performed by the expert of the court and TEDAŞ. The main reason for that is the presence of wild trees and the absence of income-generating species in general. During this activity, it was only found that income-generating species such as poplar trees of a person from Hanönü Merkez were cut down and his/her grievance was resolved by making a payment to him/her through the grievance mechanism.

ETL does not go through improved areas and there is no building along the route through which the line is passing. The only exception for that is a house the construction of which is complete with no residence in parcel No. 101-2 in Çördük settlement of Taşköprü district. A pole was erected within the garden borders of the house and easement was established over the house. Total size of the parcel is 1,012 m2 and it is considered as a field in official records. Size of the ownership expropriation is 29 m2 and easement is 343 m2 for the pole place.

Expert Commission of the Court decided that the building under construction was affected by the project and a price of TRY 63,120 was determined by assuming that the entire building would be expropriated. Valuation Commission of TEDAŞ objected against this price and offered a total price of TRY 1,505 for easement and ownership expropriation by considering that height of the line does not pose any obstacle in terms of the completion of the construction of the house and that a pole at an appropriate height (22 meters) for the building under construction was used for the line. Distance of the erected pole to the building under construction is nearly 20 meters. However, the relevant offer was not accepted by the land owner. During the subsequent negotiations, agreement was reached over the price determined by the Expert Commission of the Court. Photos concerning the line, pole and building are shown in the annex.

# Method Used for the Valuation of Immovable Properties

Valuation of immovable properties was performed according to Turkish laws and legislation in force. Valuation of immovable properties was performed by the Expert Commission of the Court and the Valuation Commission of TEDAŞ.

## Valuation by the Expert Commission of the Court

By visiting the area of immovable property or resource to be expropriated with the panel of judges, the expert panel determined the price of immovable property based on a reasoned evaluation report by considering the following criteria of immovable property or resource after hearing those relevant parties present on the site.  Measures used for the valuation of immovable properties are as follows:

- Its type and kind,

- Its area,

- All qualities and elements which may affect its value and separate value of each element,

- Its tax return, if any,

- Its valuations performed by public authorities as of the date of expropriation,

- As for lands, net revenue to be generated by immovable property or resource as of the date of expropriation depending on its location and conditions and if it used as it is,

- As for building plots, sales price when compared to similar general sales prior to the date of expropriation,

- As for buildings, official unit prices, construction costs and depreciation,

- Other objective measures affecting the determination of price.

While determining the price of immovable property, increases in value to be caused by the reconstruction and service venture that requires expropriation and the profit to be generated thereby depending on potential future uses shall not be taken into consideration.

While calculating the price of land, the Expert Commission of the Court considered the land's characteristics (slope, irrigability, the presence of stones and salinity, suitability for mechanized agriculture and the cultivation potential of crops, condition of the road, distance to city center, cadastral status).

The price was calculated based on the criterion "Capitalization of Revenues". Common crops cultivated in the region were determined, calculation was performed by assuming that crops would be cultivated in rotation (wheat for the 1st year, garlic for the 2nd year etc.), net revenue was calculated for 4 years (gross revenue-costs) and based on this, annual net revenue per decare was obtained and the price of land per decare and M2 was calculated by dividing this price by capitalization rate.

Land value (K) = Net revenue (r) / capitalization rate (f)

According to the criterion of capitalization, market prices on the date of lawsuit were considered and calculated by assuming that the immovable properties subject to the lawsuit would be used as they were. It was considered whether or not the transmission line posed any obstacle in terms of mechanized agriculture. However, areas where ownership and easement were established are subject to restrictions in terms of the plantation of tall trees and construction activities. By considering all these factors, loss of value that would occur in the remaining part of the relevant immovable property due to easement was indicated as percentage. This value was multiplied with indefinite entitlement/expropriation price and indefinite easement price was determined.

As for the acquisition of ownership, capitalization rate and M2 value of the land were multiplied with the size of expropriated area and the price was calculated in this way.

Figure 1. Land Valuation Process

The process of calculation used for the valuation of lands is shown below in bullet points.

Valuation for the acquisition of ownership

- Annual Net Revenue = 4-year total net revenue/4

- Land Value = Annual net revenue/Capitalization rate

- Value for the Acquisition of Ownership = Land value X area that will be subject to ownership expropriation

Valuation of easement

- Annual Net Revenue = 4-year total net revenue/4

- Land Value (TRY/m2) = Annual net revenue/Capitalization rate

- Determination of the rate for the loss of value

- Pre-Easement Value of the Immovable Property = Total area of the parcel X Land Value

- Post-Easement Value = Pre-Easement Value of the Immovable Property X (1-rate for the loss of value)/1

- Easement = Pre-Easement Value - Post-Easement Value

## Activity Performed by the Valuation Commission of TEDAŞ

The Commission determines unit and maximum values for expropriated assets and resources. The Commission can make use of experts, reports of the relevant institutions and/or information obtained from the Provincial/District Directorates of Agriculture, Municipalities, Chambers of Industry and Commerce as well as local real estate agents in order to determine unit and maximum values.

The valuation commission also uses the valuation methods of the court's expert panel.

The commission used the method of the Court's Expert Commission for the valuation of lands. However, the price determined by the commission is different from the price as determined by the court's experts as different values were used for the capitalization rate, productivity per decare for crops, unit sales price and production expenses.

## Differences Between Valuations and Effected Payments

There are differences between the valuations of the Court's Expert Commission and the Valuation Commission of TEDAŞ. In general, prices proposed by TEDAŞ are lower than the price determined by the Court's Expert Commission.

Accordingly, the Valuation Commission of TEDAŞ determined a price of TRY 182,987 while the total price determined by the Court's Expert Mission was TRY 265,005.

Prices determined by the Court's Expert Commission for 249 parcels over which agreement was reached during negotiations were accepted. Thus, total amount of payment effected for agreed parcels was TRY 411,774. Total amount offered for the remaining 108 parcels is TRY 119,676.

Table 10. Land Values by Valuations

| Settlement |  | Number of Agreed Parcels | Effected Payment (TRY) | Number of Owners | Area | Ownership (M2) | Easement (M2) | Average per Parcel (TRY) | Average per Owner (TRY) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taşköprü | Musalla | 10 | 27,434 | 9 | 58,020 | 90 | 5,844 | 2,743 | 3,048 |
| Taşköprü | Eskiatça | 2 | 747 | 2 | 36,733 | 0 | 452 | 374 | 374 |
| Taşköprü | Çördük | 40 | 112,188 | 34 | 259,129 | 141 | 31,000 | 2,805 | 3,300 |
| Taşköprü | Kornopa | 62 | 62,325 | 49 | 288,969 | 297 | 38,995 | 1,005 | 1,272 |
| Taşköprü | Hamzaoğlu | 60 | 73,131 | 45 | 261,571 | 216 | 38,203 | 1,219 | 1,625 |
| Hanönü | Sirke | 29 | 33,117 | 23 | 113,703 | 145 | 14,278 | 1,142 | 1,440 |
| Hanönü | Akçasu | 11 | 17,721 | 11 | 66,962 | 71 | 8,952 | 1,611 | 1,611 |
| Hanönü | Bölükyazı | 3 | 2,605 | 3 | 20,339 | 25 | 2,930 | 868 | 868 |
| Hanönü | Küreçayı | 23 | 48,774 | 22 | 147,156 | 163 | 15,556 | 2,121 | 2,217 |
| Hanönü | Bağdere | 2 | 3,068 | 2 | 5,314 | 0 | 1,836 | 1,534 | 1,534 |
| Hanönü | Merkez | 7 | 31,665 | 7 | 16,027 | 47 | 2,867 | 4,524 | 4,524 |
|  | TOTAL | 249 | 412,775 | 207 | 1,273,923 | 1,195 | 160,913 | 1,658 | 1,994 |

Source: Acacia Mining Operations, 2016

# AMGP Project Information and Grievance Mechanism

Project information meetings were organized by AMGP and grievances were received and resolved through the existing external grievance mechanism.

## Information Meetings

Project information meetings were organized by the officials from the Public Relations and ETL Departments of AMGP in a total of 11 settlements. Dates and places of these information meetings are shown in the following table.

Table 11. Information Meetings of Acacia Mining Operations

| No | District | Place | Date | Time | Mukhtar |
| --- | --- | --- | --- | --- | --- |
| 1 | Hanönü | Küreçayı | 01.09.15 | 09.00 | Yaşar Asaroğlu |
| 2 | Hanönü | Akçasu | 01.09.15 | 10.30 | İsmail Baş |
| 3 | Hanönü | Hanönü Merkez | 01.09.15 | 16.00 | Yusuf Yılmaz |
| 4 | Hanönü | Bağdere | 01.09.15 | 16.00 | Hüseyin Tunçal |
| 5 | Hanönü | Sirke | 01.09.15 | 18.00 | Murat Özkan |
| 6 | Hanönü | Bölükyazı | 01.09.15 | 19.30 | Salih Çorbacı |
| 7 | Taşköprü | Çördük | 28.09.15 | 19.00 | Ahmet Alay |
| 8 | Taşköprü | Kornapa | 28.09.15 | 20.00 | Kemal Demir |
| 9 | Taşköprü | Eskiatça | 29.09.15 | 11.00 | Mehmet Güzel |
| 10 | Taşköprü | Hamzaoğlu | 29.09.15 | 12.00 | İbrahim Yılmaz |
| 11 | Taşköprü | Musalla | 29.09.15 | 13.00 | Hasan Acer |

Source: Acacia Mining Operations, 2016

In order for AMGP to effect the change concerning the allocation of pasture, interviews were organized with the members of households residing in villages the pasture of which was affected. 90 persons were interviewed in a total of 5 settlements. 78% (70 people) of consulted people accepted the change concerning pastures.

Table 12. Number of People Interviewed About the Change Concerning the Allocation of Pasture

| Province | District | Settlement | Date | Number of Interviewed People | Those Accepting the Change | Those Rejecting the Change |
| --- | --- | --- | --- | --- | --- | --- |
| Kastamonu | Taşköprü | Çördük | 13.07.15 | 26 | 14 | 12 |
| Kastamonu | Taşköprü | Eskiatça | 16.07.15 | 10 | 10 | 0 |
| Kastamonu | Taşköprü | Kornopa | 17.07.15 | 34 | 27 | 7 |
| Kastamonu | Taşköprü | Musalla | 10.07.15 | 3 | 3 | 0 |
| Kastamonu | Hanönü | Küreçayı | 17.07.15 | 17 | 16 | 1 |
| Total |  |  |  | 90 | 70 | 20 |
| % |  |  |  | 100% | 78% | 22% |

Source: Acacia Mining Operations, 2016

## AMGP Grievance Mechanism and Grievance-Demand Notifications

A grievance mechanism was managed by AMGP in order to receive, follow and resolve grievance notifications regarding ETL. Officials from the Department of Public Relations and the Department of Electricity Maintenance Works (DEMW) played an active role in relation to the grievance mechanism. Thus, the Department of Public Relations organized information meetings and kept the records of incoming grievance notifications while the officials from DEMW paid regular visits to the settlements along the ETL route, conveyed grievance notifications to the Department of Public Relations, paid on-site visits to places subject to grievance (damage to crops etc.) and received the minutes of agreement concerning resolved grievances.

A total of 25 grievance-demand notifications were received between October 2015 and April 2016. 18 of them are grievances while 6 of them are demands.

4 of incoming grievance notifications are on damage to land, 1 on damage to tree, 11 on damage to crops and 3 on damage to field structures (pipe culvert, water channel etc.). A compensation payment of TRY 44,932 in total was made to households including TRY 1,432 for damage to land, TRY 38,000 for damage to tree, TRY 3,600 for damage to crops and TRY 1,900 for damage to field structures. All of the notifications were resolved.

Information on the demands were described in the section "Benefits of the Project".

# Benefits of the Project

There are two types of benefits concerning the Project: benefits arising out of the commissioning of the line and social supports by AMGP.

Benefits arising out of the commissioning of the ETL line

The number of settlements that will benefit from the line is 20. The number of electricity lines from which the settlements will benefit will increase to 2. While it was not possible to perform maintenance on the old line except for troubleshooting, it is now possible due to the new line to perform maintenance without power outage. This new line will also increase electricity energy supply by 10 times.  Although 1X470 kw was sufficient under normal conditions, a line distributing more energy (1X(3X477) MCM ETL) was installed. A line can be provided to third parties from any point of this line. It means that firms interested in investing in the region will not need to install a new energy transmission line. Enterprises in Taşköprü OIZ will also benefit from the Project.

Although there is an ETL (3/0) between Taşköprü and Hanönü districts of Kastamonu province, this line is close to the upper limit in terms of power capacity. Because, AMGP as well as Taşköprü Merkez neighborhoods, 135 villages and hamlets in and around Taşköprü-Hanönü, Hanönü district, existing quarries, concrete enterprises and Taşköprü OIZ benefit from this line. A new line was necessary as the line is close to the upper limit in terms of power capacity. With the commissioning of 2X3X477 MCM ETL, this line will provide energy for the area between Taşköprü and Hanönü and the area beyond Hanönü district.

Social supports by AMGP

Upon request, AMGP provided following social supports in the settlements affected by the ETL.

- Support for construction equipment in Taşköprü Kornopa for road construction and landscape planning around the village mosque,

- Arrangement of the football pitch in Taşköprü Hamzaoğlu,

- A flagpole for the graveyard area in Taşköprü Hamzaoğlu,

- Provision of a corpse-washing vehicle for joint use by Hanönü Sirke and Bölükyazı.

Land owners can go to their fields by their vehicles (passenger cars and tractors) especially due to the road construction support provided for Hamzaoğlu. This road has also provided direct access between two hamlets of the village.

# Impacts and Proposed Measures

- Land acquisition and livelihoods

The project has limited impact on land acquisition. Total number of owners is 598 persons. Average size of the lands per owner is 7,004 m2 per parcel. Average size of the lands on which ownership expropriation was performed is 5 m2 per parcel and average easement is 629 m2. Average ownership expropriation per owner is 3 m2 while average easement is 375 m2.

Table 13. Acquisition of Privately-owned Parcels

| Land Acquisition | District | Settlement | Type | Average Land Size (M2) | Average Ownership Expropriation Per Parcel (M2) | Average Easement Per Parcel (M2) | Average Ownership Expropriation Per Owner (M2) | Average Easement Per Owner (M2) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Person | Taşköprü | Musalla | Neighborhood | 3,073 | 13 | 551 | 7 | 304 |
| Person | Taşköprü | Eskiatça | Neighborhood | 6,339 | 13 | 1,030 | 6 | 475 |
| Person | Taşköprü | Çördük | Village | 4,117 | 4 | 740 | 2 | 378 |
| Person | Taşköprü | Kornopa | Village | 3,036 | 4 | 545 | 3 | 395 |
| Person | Taşköprü | Hamzaoğlu | Village | 3,328 | 4 | 617 | 3 | 459 |
| Person | Hanönü | Sirke | Village | 2,222 | 4 | 539 | 2 | 240 |
| Person | Hanönü | Akçasu | Village | 2,870 | 4 | 836 | 2 | 361 |
| Person | Hanönü | Bölükyazı | Village | 372,873 | 4 | 621 | 4 | 724 |
| Person | Hanönü | Küreçayı | Village | 4,188 | 6 | 667 | 4 | 456 |
| Person | Hanönü | Bağdere | Village | 2,657 | 0 | 918 | 0 | 918 |
| Person | Hanönü | Merkez | Neighborhood | 1,080 | 6 | 419 | 3 | 197 |
|  |  |  | Total | 7,004 | 5 | 629 | 3 | 375 |

Source: Acacia Mining Operations, 2016

Restrictions caused by both land acquisition and easement do not have any permanent adverse impact on the livelihoods of households. The most important reason for that is a relatively low proportion of affected privately-owned lands to all lands. Proportion of affected land parcels to all parcels is 5%.

Table 14. Affected Privately-owned Parcels

| Settlement |  | Affected Privately-owned Parcels |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| District | Settlement | Number of Parcels | Area of Land (M2) | Ownership Expropriation (M2) | Easement (M2) | Total Affected Area (M2) | Proportion of Affected Area (%) |
| Taşköprü | Musalla | 16 | 89,124 | 211 | 8,813 | 9,024 | 10% |
| Taşköprü | Eskiatça | 6 | 82,402 | 81 | 6,181 | 6,262 | 8% |
| Taşköprü | Çördük | 73 | 588,732 | 312 | 53,991 | 54,303 | 9% |
| Taşköprü | Kornopa | 95 | 397,694 | 410 | 51,809 | 52,218 | 13% |
| Taşköprü | Hamzaoğlu | 67 | 299,478 | 289 | 41,319 | 41,608 | 14% |
| Hanönü | Sirke | 41 | 204,458 | 166 | 22,097 | 22,263 | 11% |
| Hanönü | Akçasu | 16 | 106,175 | 71 | 13,368 | 13,440 | 13% |
| Hanönü | Bölükyazı | 7 | 2,237,239 | 25 | 4,344 | 4,369 | 0% |
| Hanönü | Küreçayı | 26 | 159,151 | 163 | 17,344 | 17,507 | 11% |
| Hanönü | Bağdere | 2 | 5,314 | 0 | 1,836 | 1,836 | 35% |
| Hanönü | Merkez | 8 | 18,358 | 47 | 3,349 | 3,395 | 18% |
|  |  | 357 | 4,188,125 | 1,774 | 224,451 | 226,225 | 5% |

Source: Acacia Mining Operations, 2016

A similar situation is also valid for pasture areas. Proportion of affected area to total pasture area is 2%, its proportion to forestry lands is 0.01% and its proportion to treasury lands is 3%.

Land acquisition does not restrict the agriculture and livestock activities of households. Households can continue to engage in agriculture and livestock activities.

The project does not have any permanent and adverse impact on vulnerable groups. There is no vulnerable group which cannot use its land or the residential building of which is affected due to the project.

Measures

Some significant measures were taken and implemented during the implementation period so as to mitigate identified adverse impacts.

- The first measure was to bring forward the activity that would be performed in privately-owned parcels and to complete it prior to the cultivation of crops in fields. Accordingly, construction activities to be performed outside privately-owned parcels were scheduled for the period during which crops were cultivated; activities in privately-owned parcels were completed prior to the cultivation of crops in the fields of affected households and in this way, any potential yield damage was mitigated to a certain extent and the number of potential grievances was reduced.

- Another measure was to authorize forestry cooperatives in affected settlements for the tree chopping activities to be performed along the line and to let the cooperatives use the revenues out of these trees (fuel wood etc.). In settlements which do not want to engage in tree cutting or where there is no forestry cooperative, negotiations were conducted with the forestry cooperative in the nearest settlement.

- Information meetings were organized in affected settlements, settlements along the line were regularly visited, grievance-demand notifications were received and feedback was provided as regards the process concerning the resolution thereof.

- Discontent and disturbance concerning land prices

Failure to notify valuation: Valuation performed within the scope of urgent expropriation is not notified to households in line with the relevant legislation. However, there were some households that received information about the price through the file number by going to the courthouse. Offering by the Valuation Commission of TEDAŞ a lower negotiation price than that of the court caused discontent in these households.

Blockage of the account by the court: Blockage of the account by the court and the failure of households to withdraw this money became another source of discontent. The reason why the account was blocked was to prevent problems concerning the recovery of potential differences in the case of the acceptance by households the negotiation offer provided by the Valuation Commission of TEDAŞ. Expropriation price is deposited into the account of relevant persons only when legal procedures are completed. Prolongation of this process caused discontent in households.

Considering that land price is low: Overall, there were households that considered as low the land price determined by both the court and TEDAŞ.

Measures

- As ownership acquisition was only performed for pole places, it is quite difficult to determine full replacement cost for such a small area. No ownership acquisition is performed concerning easement and restrictions are imposed on land use. For this reason, in terms of the land price valuation activities performed and to be performed in line with the legislation, the highest price will be considered as the land price.

- In order to eliminate discontent caused by the differences between the valuations performed by the Expert Commission of the Court and the Valuation Commission of TEDAŞ, the higher price will be considered as the land price and the difference in between two prices will be paid to the owner of the land. Payment concerning the difference will be made to the owners that also use the land and no additional payment will be made to the owners that do not permanently reside in the settlement and do not use their land.

- Costs arising out of land acquisition procedures and traveling

High costs arising out of land acquisition procedures and traveling: It was determined that some households that came from outside the city so as to attend the negotiation meetings of TEDAŞ would not even meet their traveling expenses such as bus or plane in the even if they had accepted the offer proposed to them. Moreover, there were households reporting that their notarial charges (power of attorney etc.) were even lower than their receivables. In short, there were some households whose notarial charges and traveling expenses were higher than their receivable.

Measures

- Traveling and notarial charges will be covered if the owners of privately-owned parcels document them.

- Court expenses being higher than land price

In the event that court expenses and counsel's fees are higher than land price, households will encounter restrictions on land use and pay an additional fee as well, which is an important source of discontent. There are parcels the land acquisition of which was not completed as a result of the negotiation meetings organized by the Valuation Commission of TEDAŞ. There are three reasons for that:

  - Offered land price being considered insufficient,

  - Failure to receive the consent of all shareholders in parcels where there is more than one owner,

  - Continuation of compulsory litigation process as the owner has died and the assignment of title deed has not been completed yet.

In expropriation lawsuits, affected households do not have the right to object against expropriation; they can only object against the price. As the size of affected area is quite limited, the price to be obtained at the court is generally lower than court expenses and counsel's fees even if there is an increase in the price. It is estimated that general costs per parcel will amount to TRY 1,500 including filing costs, proceeding costs and counsel's fee. There re 108 parcels for which negotiation activities are going on. In the event that agreement cannot be achieved in relation to these parcels, potential court expenses/proceeding expenses will be generally higher than the land price to be obtained by households.

Measures

- All court expenses and counsel's fees to be accrued concerning land acquisition will be covered by AM.

- Grievances arising out of not including chopped trees in the land price

The price of trees to be cut down for the line as determined by both the court and TEDAŞ has not been added into the relevant land price. The main reason for this was to assume that tall trees marked for cutting down along the line did not have any economic value as they were not fruit-bearing trees and/or they were wild or ungrafted trees. However, there were households reporting that trees such as walnut, poplar etc. were or would be cut down along the line. As a matter of fact, due to the grievance mechanism of AMGP, grievance by such a person was found justified and the price for cut-down poplar trees was paid to him/her. It is expected that similar grievance applications will be received.

Measures

- By using the grievance mechanism, prices of trees cut/to be cut depending on the results of incoming notifications will be paid to the owners that use the land.

- Building under construction the value of which decreases due to pole place and energy line

Building under construction the value of which decreases due to pole place and energy line: Land acquisition performed in Parcel No. 109-2 in Taşköprü Çördük and ETL do not restrict the completion of the building under construction, which does not have any residence. However, there is an ETL pole place nearly 20 meters away from the building. Proximity of the pole to the house and the energy transmission line's passing through the building result in an impact, which decreases the sales price of this building.

Measures

- The price determined by the Expert Commission of the Court, TRY 63,120, was paid to the owner of the building. (The price determined by the Valuation Commission of TEDAŞ was TRY 1,505). Owner of the building was not satisfied with the relevant payment.

- Damaged crops and agricultural structures

Damaged crops and agricultural structures: There were households the crops and agricultural structures of which were damaged by the construction works concerning the ETL. However, losses and damages of all households were compensated through the grievance mechanism.

Measures

- Damages concerning crops and agricultural structures as caused by the construction phase of the ETL will be compensated. As BEDAŞ will be the owner of the line during the operation phase on behalf of TEDAŞ, grievances which will take place independently from the activities of AMGP during this phase will be directed to BEDAŞ.

# Estimated Budget

Table 15. Estimated Budget

| Budget Items Concerning Measures | Description | TRY | STATUS |
| --- | --- | --- | --- |
| Land Price of the Privately-owned Parcels over which Agreement was Achieved | Price of 249 privately-owned parcels over which agreement was achieved | 412,775 | Completed |
| Price of the Privately-owned Parcels for which Negotiations are still Going On | Payment of the price determined by the Expert Commission of the Court instead of the price determined by the Valuation Commission of TEDAŞ for 108 parcels for which negotiations are still going on | 118,675 | Ongoing |
| Traveling Expenses and Notarial Charges of Affected Households | 100 persons X Notarial Charges of TRY 100 X return bus ticket (to/from İstanbul) of TRY 110 | 21,000 | If necessary |
| Potential Litigation Expenses for the Parcels for which the Process of Expropriation (Land Acquisition) is Still Going On | 108 privately-owned parcels X litigation expenses of TRY 1,500 | 162,000 | If necessary |
| Acquisition of Treasury Lands | Ownership and easement over treasury parcels | 3,488 | Completed |
| Acquisition of Forestry Lands | Ownership and easement over forestry lands in treasury parcels | 313,709 | Completed |
| Land Acquisition Within the Scope of Article 30 | Ownership and easement over lands within the scope of Article 30 | 15,409 | Completed |
| Acquisition of Pasture Lands | Ownership and easement over pasture areas in public property parcels | 429 | Completed |
| Additional Payment for Chopped Trees | According to potential grievance notifications and the results of potential examination | 30,000 | If necessary |
| Grievances (Damage to crops and agricultural structures etc.) | According to potential grievance notifications and the results of potential examination | 5,000 | If necessary |
| Additional Payment for the Building Under Construction | In order to eliminate differences concerning land price | 0 | Completed |
| Unexpected Expense | 5% of the budget allocated for all measures | 54,124 | If necessary |
| Total |  | 1,136,609 |  |

Source: Acacia Mining Operations, 2016

Table 16. Summary of ETL Budget

| Budget Summary | TRY |
| --- | --- |
| Completed | 745,810 |
| Ongoing | 118,675 |
| If necessary | 272,124 |
| Total | 1,136,609 |

Source: Acacia Mining Operations, 2016

# Annex 1. The Building Under Construction Near the ETL and Places Through Which ETL Passes

# Annex 2 - Duties and Responsibilities of Corporate Stakeholders Concerning the Project

Table 17. Duties and Responsibilities of Corporate Stakeholders Concerning the Project

| MAIN INSTITUTION | AFFILIATED INSTITUTIONS | ROLE IN THE PROJECT |
| --- | --- | --- |
| COUNCIL OF MINISTERS |  | • Issuing a resolution so as to enable TEDAŞ to perform urgent expropriation |
| MINISTRY OF ENERGY AND NATURAL RESOURCES |  | • Approval of the Decision of "Public Interest" as issued by EMRA |
| EMRA |  |  |
|  | Expropriation Department of EMRA | • Issuing the Decision of Public Interest • Announcement of the decision of public interest to the relevant institution through correspondence (Project and Commissioning Department of Turkish Electricity Distribution Corporation (TEDAŞ), Başkent Electricity Distribution Inc. (BEDAŞ), the Revenue Office of the Governor's Office of Kastamonu (for Treasury lands) • Correspondence with institutions so as to initiate procedures concerning Article 30 of the Expropriation Law • Sending to BEDAŞ the list of immovable property to be expropriated (places, blocks, parcels) |
| TEDAŞ |  | The institution performing expropriation procedures |
|  | 1. Board of TEDAŞ | • Issuing the decision of expropriation |
|  | 1.1. Project and Commissioning Department of TEDAŞ | • Transferring the easement of lands to BEDAŞ • Submitting the proposal of expropriation to the Board |
|  | 1.1.1. Directorate of Mapping and Expropriation of TEDAŞ | • Performing urgent expropriation procedures to be performed by TEDAŞ • Correspondence with institutions concerning procedures within the scope of Article 30 of the Expropriation Law (Hanönü Municipality, Directorate of Real Estate and Forestry Works affiliated to the Environment and Expropriation Department of the Directorate General of TEİAŞ) |
|  | 1.1.1.1. Valuation Commission of TEDAŞ | o Calculation of the easement price of lands within the scope of Article 30 (Hanönü Municipality, TEİAŞ, Küreçayı Village Legal Person) o Conducting negotiations with owners concerning privately-owned parcels |
|  | 1.2. Legal Advisory Department of TEDAŞ | • Filing a lawsuit before the Civil Court of First Instance for the determination and registration of price |
| REGIONAL DIRECTORATE OF FORESTRY OF KASTAMONU | 1.1. Section of Permits and Entitlements | • Arrangement of forestry use permit procedures |
|  | 1.2. Operation Directorate of Taşköprü and Hanönü | o Arrangement and permitting of forestry use permit procedures on behalf of TEDAŞ o Granting and controlling forestry permits |
| FISCAL DIRECTORATE OF TAŞKÖPRÜ |  | • Conducting procedures concerning treasury lands |
| DIRECTORATES OF LAND REGISTRY |  | • Land registry procedures concerning the establishment of easement concerning lands (treasury, privately-owned land etc.) by TEDAŞ on behalf of BEDAŞ |
| PROVINCIAL DIRECTORATE OF FOOD, AGRICULTURE AND LIVESTOCK OF KASTAMONU |  |  |
|  | 1.1. Pasture Commission and the Section of Plant Production and Plant Health | • Providing opinion and approval for changing the purpose of allocation in pasture lands • Providing opinion and approval for the use of lands for non-agricultural purposes |
| ENERJİSA BAŞKENT ELECTRICITY DISTRUBUTION INC. (BEDAŞ) |  | The firm renting electricity distribution services in Kastamonu province for a period of 30 years. Responsible for the maintenance and control of the line and for troubleshooting. |
|  | General Directorate | • Filing an application in order for EMRA to issue a decision of public interest, • Conducting expropriation procedures • Conducting forestry land permit procedures • Checking and approving the construction drawing of the line • Announcing electricity outages through its web page, • Making outage notifications to institutions |
|  | 1.1. Provincial Directorate of BEDAŞ | • Preparing the construction drawing of the ETL • Maintenance and control of the line following its provisional acceptance |
|  | 1.1.1. Bedaş Taşköprü Branch | • Conducting planned electricity outages during the installation of the line • Taking delivery of the line, • Conducting maintenance and diagnostic controls • Providing regular electricity service to subscribers and Acacia Mining Operations • Following the temporary delivery of the line, paying the relevant prices to the Forestry Administration |
| CIVIL COURT OF FIRST INSTANCE OF TAŞKÖPRÜ | 1.1. Judge | Issuing a judgment on the blocked deposition of the prices concerning the Urgent Expropriation lawsuit to Taşköprü Branch of Ziraat Bank in reference to the file number for the Directorate General of TEDAŞ |
|  | 1.1.1. Experts of the Civil Court of First Instance of Taşköprü | 4 Agricultural engineers, crop pattern, land slope, calculation of agricultural revenue 1 person, technical expert/control officer, directorate of cadastre, control of the overlap between the parcels and the area • Calculation of the price concerning the establishment of permanent easement and the expropriation of pole place for the court (Calculation of crop revenues according to the method of agricultural revenue) |

Source: Acacia Mining Operations, 2016

# Annex 3 - Lands Other Than Privately-Owned Parcels

### Pasture Lands

The number of settlements where pasture lands are affected is 6 and the number of parcels is 17. Size of the area where ownership expropriation was completed corresponds to 382 m2 while the size of the area where easement was established corresponds to 41,548 m2. Proportion of the size of affected area to total area is 2%.

Table 18. Affected Pasture Lands

| District | Settlement | Type | Number of Parcels | Area of Land (M2) | Ownership Expropriation (M2) | Easement (M2) | Ownership Expropriation (%) | Entitlement (%) | % (Ownership + Entitlement) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taşköprü | Musalla | Neighborhood | 1 | 244,070 | 50 | 6,870 | 0.02% | 3% | 3% |
| Taşköprü | Eskiatça | Neighborhood | 1 | 1,129,312 | 72 | 10,867 | 0.01% | 1% | 1% |
| Taşköprü | Çördük | Village | 6 | 495,408 | 158 | 8,584 | 0.03% | 2% | 2% |
| Taşköprü | Kornopa | Village | 7 | 193,374 | 78 | 12,356 | 0.04% | 6% | 6% |
| Hanönü | Bağdere | Village | 1 | 5,452 | 0 | 894 | 0% | 16% | 16% |
| Hanönü | Küreçayı | Village | 1 | 35,292 | 26 | 1,978 | 0.1% | 6% | 6% |
|  |  | Total | 17 | 2,102,907 | 384 | 41,548 | 0.0% | 2% | 2% |

Source: Acacia Mining Operations, 2016

### Treasury Lands

The number of settlements where treasury lands are affected is 6 and the number of parcels is 19. Size of the area where ownership expropriation was completed corresponds to 95 m2 while the size of the area where easement was established corresponds to 11,045 m2. Proportion of the size of affected area to total area is 3%.

Table 19. Affected Treasury Lands

| District | Settlement | Type | Number of Parcels | Area of Land (M2) | Ownership Expropriation (M2) | Easement (M2) | Ownership Expropriation (%) | Entitlement (%) | % (Ownership + Entitlement) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taşköprü | Çördük | Village | 4 | 240,032 | 32 | 3,488 | 0.01% | 1% | 1% |
| Taşköprü | Hamzaoğlu | Village | 4 | 54,630 | 0 | 1,283 | 0% | 2% | 2% |
| Hanönü | Sirke | Village | 7 | 10,493 | 42 | 2,557 | 0.4% | 24% | 25% |
| Hanönü | Küreçayı | Village | 1 | 28,530 | 0 | 637 | 0% | 2% | 2% |
| Hanönü | Bağdere | Village | 1 | 18,051 | 0 | 1,727 | 0% | 10% | 10% |
| Hanönü | Kornopa | Village | 2 | 11,160 | 21 | 1,353 | 0.2% | 12% | 12% |
|  |  | Total | 19 | 362,896 | 95 | 11,045 | 0.03% | 3% | 3% |

Source: Acacia Mining Operations, 2016

### Forestry Lands

The number of settlements where forestry lands are affected is 6 and the number of parcels is 14. Size of the area where ownership expropriation was completed corresponds to 1,431 m2 while the size of the area where easement was established corresponds to 138,743 m2. Proportion of the size of affected area to total area is 0.01%.

Table 20. Affected Forestry Lands

| District | Settlement | Type | Number of Parcels | Area of Land (M2) | Ownership Expropriation (M2) | Easement (M2) | Ownership Expropriation (%) | Entitlement (%) | % (Ownership + Entitlement) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taşköprü | Hamzaoğlu | Village | 1 | 13,362,832 | 73 | 6,556 | 0.001% | 0.05% | 0% |
| Hanönü | Sirke | Village | 5 | 5,116,150 | 235 | 23,901 | 0.005% | 0.5% | 0% |
| Hanönü | Bölükyazı | Village | 1 | 2,401,261,521 | 241 | 26,061 | 0.000% | 0.001% | 0% |
| Hanönü | Küreçayı | Village | 4 | 5,222,609 | 255 | 46,753 | 0.005% | 1% | 1% |
| Hanönü | Merkez | Neighborhood | 2 | 4,842,162 | 482 | 25,634 | 0.01% | 1% | 1% |
| Hanönü | Bağdere | Village | 1 | 1,198,393 | 144 | 9,839 | 0.01% | 1% | 1% |
|  |  | Total | 14 | 2,431,003,667 | 1,431 | 138,743 | 0.000% | 0.01% | 0.01% |

Source: Acacia Mining Operations, 2016

### Third Party Institutions Within the Scope of Article 30

Land was acquired from third party institutions within the scope of Article 30 of the Expropriation Law. The number of settlements where lands are affected is 3 and the number of parcels is 5. No ownership expropriation was performed in these parcels. Size of the area subject to the establishment of easement is 18,356 m2. Proportion of the size of affected area to total area is 8%.

Table 21. Lands Acquired Within the Scope of Article 30

| District | Settlement | Type | Number of Parcels | Area of Land (M2) | Ownership Expropriation (M2) | Easement (M2) | Ownership Expropriation (%) | Entitlement (%) | % (Ownership + Entitlement) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taşköprü | Musalla | Neighborhood | 1 | 13,830 | 0 | 1,061 | 0% | 8% | 8% |
| Hanönü | Merkez | Neighborhood | 3 | 53,080 | 0 | 6,277 | 0% | 12% | 12% |
| Hanönü | Küreçayı | Village | 1 | 33,163 | 0 | 1,018 | 0% | 3% | 3% |
|  |  | Total | 5 | 100,072 | 0 | 8,356 | 0% | 8% | 8% |

Source: Acacia Mining Operations, 2016

### Acquisition of Lands Not Subject to Registration

Places such as roads which are not registered and the interest of which belongs to the public as per Article 715 of the Civil Code are under the disposition of the State. Even if ownership is not officially established in terms of land registry, the administration and management of these places not subject to registration as per the provisions of the Civil Code is left to the Treasury (State). These places are places that belong to public institutions and organizations, which are not subject to registration in terms of land registry or cadastral activities. Places not subject to registration are places such as roads, waterfronts etc.

The number of settlements where lands are affected is 3 and the number of parcels is 5. No ownership expropriation was performed in these parcels. Size of the area subject to the establishment of easement is 46,102 m2. Easement was established for all lands.

Table 22. Affected Lands Not Subject to Registration

| District | Settlement | Type | Number of Parcels | Area of Land (M2) | Ownership (M2) | Easement (M2) | Ownership Expropriation (%) | Entitlement (%) | % (Ownership + Entitlement) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taşköprü | Musalla | Neighborhood | 4 | 3,158 | 0 | 3,158 | 0% | 100% | 100% |
| Taşköprü | Eskiatça | Neighborhood | 3 | 3,127 | 0 | 3,127 | 0% | 100% | 100% |
| Taşköprü | Çördük | Village | 11 | 2,517 | 0 | 2,517 | 0% | 100% | 100% |
| Taşköprü | Kornopa | Village | 19 | 26,985 | 0 | 26,985 | 0% | 100% | 100% |
| Taşköprü | Hamzaoğlu | Village | 12 | 1,744 | 0 | 1,744 | 0% | 100% | 100% |
| Hanönü | Sirke | Village | 9 | 1,945 | 0 | 1,945 | 0% | 100% | 100% |
| Hanönü | Akçasu | Village | 4 | 1,073 | 0 | 1,073 | 0% | 100% | 100% |
| Hanönü | Küreçayı | Village | 7 | 3,568 | 0 | 3,568 | 0% | 100% | 100% |
| Hanönü | Merkez | Neighborhood | 4 | 1,985 | 0 | 1,985 | 0% | 100% | 100% |
|  |  | Total | 73 | 46,102 | 0 | 46,102 | 0% | 100% | 100% |

Source: Acacia Mining Operations, 2016

# Annex 4 - Approval of Route Plan Project by the Directorate General of TEDAŞ

# ANNEX 5 - New Installation Contract of 03.03.2017

Attached as pdf.

For some examples concerning searches made on the internet with regard to this issue; http://www.memurlar.net/haber/549097/; http://m.pusulagazetesi.com.tr/hdetay.php?aid=59193 ; http://www.gorunumgazetesi.com.tr/haber/25598/canimizi-da-alin.html

www.ebrd.com/documents/environment/esp-turkish.pdf

http://www.ifc.org/wps/wcm/connect/59fbe7804d8905ab8b94bf48b49f4568/PS_Turkish_2012_Full-Document.pdf?MOD=AJPERES

http://www.cagdasses.com/guncel/37710/acele-kamulastirma-nedir-hangi-hallerde-yapilabilir

http://www.milliemlak.gov.tr/Sayfalar/islemlerimiz/edinimislemleri/Kamulastirma.aspx

Price Increase Coefficient (PIC) for 2016 is 5.58. http://www.ogm.gov.tr/ekutuphane/Talimatlar/2016%20Y%C4%B1l%C4%B1%20BAK%20Oran%C4%B1%20ve%20%C4%B0zin%20Bedellerinin%20Tahakkuk%20%C4%B0%C5%9Flemleri.pdf .

http://www.ogm.gov.tr/ekutuphane/Yonetmelikler/Orman%20Kanununun%2017_3%20ve%2018%20inci%20Maddelerinin%20Uygulama%20Y%C3%B6netmeli%C4%9Fi.pdf

http://www.mevzuat.gov.tr/MevzuatMetin/1.5.4342.pdf

http://www.milliemlak.gov.tr/Sayfalar/mevzuat/ihale-mevzuati/tasinmaz-satis.aspx

https://www.tkgm.gov.tr/tr/icerik/tapu-ve-kadastro-mevzuati